Template Work Plan

For

Sample Project Format

Excavator:

Company Name

Company Physical address

Project office location and address

Project office hours:

Contact Name

Contact Phone Number

Mobile Phone Number

Alternate Contact Name

Alternate Contact Number

Project Scope of work:

Statement of whom the work is being done for

The type and purpose of the work being done

Description of the scope of work to be done

Proposed schedule the work is to be performed over, clearly identifying starting and ending dates

Project location:

City work located in,   County work located in

Provide an accurate physical description of where the work is located and the size of the work area.

Project map showing location or driving directions

Provide any appropriate remarks or instructions regarding the project schedule, access, hazards or site requirements:

i.e.” no site work will be scheduled during the NM state fair September 12th through 26th”.

Notification Documentation

Wide Area Conference Ticket Number:  2010-xx-xxxx

Conference Date; __________________ Time: _____________________ Location: _____________________________

| UFOs notified | Responded | Attendee(s) | Remarks or Comments |
| --- | --- | --- | --- |

Wide Area Ticket Number: 2010-xx-xxxx

Start date and time: mm-dd-yyyy      hh-mm   Project Duration:  60 days

| Ticket number 2010-xx-xxxx | Start date and time: mm-dd-yyyy hh-mm | Reaffirmed by | Comments |
| --- | --- | --- | --- |
| Reaffirm date 1 | Before date and time: mm-dd-yyyy hh-mm |  |  |
| Reaffirm date 2 |  |  |  |
| Reaffirm date 3 |  |  |  |
| Reaffirm date 4 |  |  |  |
| Reaffirm date 5 |  |  |  |
| Reaffirm date 6 |  |  |  |

(NOTE:  Projects lasting longer than six (6) months in duration will require a new wide area conference and new wide area locate.   This process is to ensure any new facilities added to the project area will be included in the new project plan, or if any changes in ownership of facilities has occurred during the previous six months.)

This page is for a site diagram which clearly shows the work project.   The site plan should be divided up into some sort of area, sections, or zones that show the logical progression of the work throughout the project.  Care should be taken to ensure the expected work zones are representative of work that can be accomplished in a 10 day work increments, since spots are only valid for ten working days.  Remember this is just a plan, unexpected events may occur that cause a need to change the order the different zones are worked, or may even change the time worked in a zone.  But the point is, the spotting is done where it is needed, and does not include blanket coverage of the project area every ten days.

Example:

Work Plan Schedule and Spotting Instructions

| WORK AREA | WORK DESCRIPTION | START DATE | END DATE | Crew foreman | Spotting instructions | Comments |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

Work Plan Schedule and Spotting Instructions Revision x    date:  mm dd  yyyy

| WORK AREA | WORK DESCRIPTION | START DATE | END DATE | Crew foreman | Spotting instructions | Comments | Rev ok’d |
| --- | --- | --- | --- | --- | --- | --- | --- |

Key Contacts and communication arrangements

Company Name or UFOs spotting for			Project Contact Person		PRC/PSB Contact

Spotter Name  						Cell Phone				Name

Spotter cell phone 	Fax Number				Fax Number				Cell Phone

Company Name or UFOs spotting for			Crew Foreman			EMERGENCY NUMBERS

Spotter Name  						Cell phone				Police  911

Spotter cell phone 	Fax Number									Fire 911

Ambulance xxx-xxxx

Company Name or UFOs spotting for			Crew Foreman			Gas Company xxx-xxxx

Spotter Name  						Cell phone				Electric Company xxx-xxxx

Spotter cell phone 	Fax Number									Water xxx-xxxx

NMOC 811or 866-344-6662

Company Name or UFOs spotting for			Crew Foreman			Other xxx-xxxx

Spotter Name  						Cell phone

Spotter cell phone 	Fax Number

Company Name or UFOs spotting for

Spotter Name

Spotter cell phone 	Fax Number

Updates and revisions

(Note: This section describes how changes will be communicated and agreed to before being enacted.  Spotters have the right to agree to changes before they become effective.  Excavators must ensure there is agreement among all spotters before publishing changes.  Attendees should be authorized to negotiate and sign work plan on behalf of the company(ies) they represent .  Changes must be in writing and copies provided to spotters.  Example:   Excavator will fax proposed changes to each spotter no later than Thursday at noon. Spotters will review and fax approvals or changes to excavator no later than close of business Thursday afternoon.  Excavator will consolidate changes and will prepare addendum to work plan.   All spotters will come by the project trailer between 7am and 10 am on Friday mornings each week and review addendum and sign revised document.  Excavators will fax signed revised document to spotters by 11am on Fridays.  Spotters will attach addendums to work plans.)

Work Plan Authorization Page

This work plan was developed using a consensus approach and the excavator and facility owners agree this plan is reasonable and workable as witnessed by their appropriate signatures below.   The plan is subject to change as the need arises.  Such changes shall be coordinated by the excavator and agreed to by the facility owners prior to inclusion in the work plan.

For the Excavator:

Project Coordinator Name: _________________________________________ Date: ___________________________

For the Facility Owners:

Company A _____________________________________________________ Date: ____________________________

Company B _____________________________________________________ Date: ____________________________

Company C _____________________________________________________ Date: ___________________________

Company D _____________________________________________________ Date: ____________________________

Company E _____________________________________________________ Date: ____________________________

Company F _____________________________________________________ Date: ____________________________

Company G _____________________________________________________ Date: ____________________________