|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | RESIDENTIAL CONSTRUCTION  Schedule Template | | | | | | | | | | | | | |  | |  |
|  |  |  |  |  |  | | | | | | | | | |  | |  | |
|  |  | **Project Name:** Anderson Single-family Dwelling | | |  | | | | | | | | | | |  | |  |
|  |  |  |  |  |  | | | | | | | | | |  | |  | |
|  |  | **Company Name:** Residential Construction PLT | | |  | | | | | | | | | | |  | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  |  | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun |  | |  | |
|  |  |  | 2020 | 2020 | 2020 | 2020 | 2020 | 2020 | 2021 | 2021 | 2021 | 2021 | 2021 | 2021 |  | |  | |
|  |  | Plans and Permitting |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Develop a set of plans with an architect | v |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Plans sealing and energy form filling |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Building Permit application |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | The Site Work and Masonry |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Clear & level the land |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Footings & stem wall |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Lorem Ipsum |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Framing |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Roof trusses installation |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Roof drying with tar paper |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | All interior framing |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Plumbing, Electric & More |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Electrical & HVAC |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Plumbing |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Wiring for telephones, electronics and security systems |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Insulation, Drywall & Flooring |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Fiberglass, foam or blanket insulation |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Drywall |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Cabinets, flooring, bathroom finishes |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Landscaping & Exterior Aspects |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Driveways, walkways, pools |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Final inspection |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  | Certificate of Occupancy |  |  |  |  |  |  |  |  |  |  |  |  |  | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  | [**© TemplateLab.com**](https://templatelab.com/) | | |  | |  | |