## Slide 1
 |  | RESIDENTIAL CONSTRUCTION |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  | Schedule Template |  |  |  |  |  |  |  |  |  |  | 
 |  | Project Name: Anderson Single-family Dwelling |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Company Name: Residential Construction PLT |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun |  | 
 |  |  | 2020 | 2020 | 2020 | 2020 | 2020 | 2020 | 2021 | 2021 | 2021 | 2021 | 2021 | 2021 |  | 
 |  | Plans and Permitting |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Develop a set of plans with an architect |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Plans sealing and energy form filling |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Building Permit application |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | The Site Work and Masonry |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Clear & level the land |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Footings & stem wall |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Lorem Ipsum |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Framing |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Roof trusses installation |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Roof drying with tar paper |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | All interior framing |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Plumbing, Electric & More |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Electrical & HVAC |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Plumbing |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Wiring for telephones, electronics and security systems |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Insulation, Drywall & Flooring |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Fiberglass, foam or blanket insulation |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Drywall |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Cabinets, flooring, bathroom finishes |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Landscaping & Exterior Aspects |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Driveways, walkways, pools |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Final inspection |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  | Certificate of Occupancy |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  | © TemplateLab.com |  |  |  | 
v