|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|   |   |  |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |  |   |   |
|   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |
|   |   | **ACTIVITIES** |   |   |   |   |   |   |   |   |
|   |   | Phases | Assigned To | Status | Start | End | Days | Comment |   |   |
|   |   | Planning | Marge & Jack | **100%** | 01/07/2020 | 03/08/2020 | 33 | Consult William |   |   |
|   |   | Demolition | Profi House | **100%** | 05/08/2020 | 12/08/2020 | 7 | Notify neighbours |   |   |
|   |   | Pre Backfill | William | **80%** | 15/08/2020 | 20/08/2020 | 5 |   |   |   |
|   |   | Framing | William | **50%** | 18/08/2020 | 25/08/2020 | 7 |   |   |   |
|   |   | Roof | William | **20%** | 18/08/2020 | 01/09/2020 | 14 |   |   |   |
|   |   | Plumbing | Local Repairman | **STARTING** | 05/09/2020 | 15/09/2020 | 10 |   |   |   |
|   |   | Windows | Jack | **NOT STARTED** | 05/09/2020 | 18/09/2020 | 13 |   |   |   |
|   |   | Electrical | Power Net | **NOT STARTED** | 20/09/2020 | 25/09/2020 | 5 |   |   |   |
|   |   | Exterior & Insulation | Profi House | **NOT STARTED** | 01/10/2020 | 10/10/2020 | 9 |   |   |   |
|   |   | Interior | Marge & Jack | **NOT STARTED** | 11/10/2020 | 20/10/2020 | 9 |   |   |   |
|   |   | Final Inspections | William | **NOT STARTED** | 21/10/2020 | 23/10/2020 | 2 |   |   |   |
|   |   | **Completed - Moving In** |   |  | 24/10/2020 | 31/10/2020 | 7 |   |   |   |
|   |   |  |   |   |   |   |  |   |   |   |
|   |   |  18/06/202008/07/202028/07/202017/08/202006/09/202026/09/202016/10/202005/11/202025/11/2020PlanningCompleted – Moving InDemolitionPre BackfillFramingRoofWindowsElectricalExterior & InsulationFinal InspectionsInteriorPlumbing |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |  [© TemplateLab.com](http://templatelab.com/)  |   |