Update 9/09

SCHEDULE OF VALUES INSTRUCTIONS

This document explains the process for creating and uploading a Schedule of Values (Cost Item Breakdown).  Contractors should use the Excel spreadsheet template distributed in the Pre-Construction Package.  The spreadsheet must be saved as a .CSV file before uploading to WisBuild.

- Create your Schedule of Values (Cost Item Breakdown) Spreadsheet

Use the column format in the sample Excel spreadsheet – Schedule of Values Template. Do not enter additional columns; however, line items may be added as needed.

Do not use special characters (e.g. # & - $ @), this will prevent the upload process.

- Column 1 is the item number.  The item numbers must be consecutive, without any punctuation.

- Column 2 is your firm's contract number.  The contract number must be filled in on every line, (contract number is five digits, (e.g. 12345). Be sure to use the contract number and not the project number; the project number is two numbers, a letter, a number and a letter (e.g. 07B2L).

- Column 3 is the line item description. Do not use punctuation or special characters (e.g. & # ( + @ / ).

- Column 4 is the dollar value. Do not enter $ signs or commas. Do not total the amount. Cells must not contain formulas.  The total of all items must equal the total amount of your contract.

Line Item Descriptions

The following lines are mandatory and must contain a dollar value:

- Quality Control and Inspection

- Commissioning

- Operating and Maintenance Manuals

- Owner Training

- Record Drawings

- Punchlist

- Contract Closeout Submittals

Do not lump the costs for any of these mandatory items into one line. Contact the DFD Project Representative for more information regarding the mandatory line items.

Enter descriptions based upon the scope of work of the project.  Each item must contain a line item for labor and a separate line item for materials.  For example:

- 18	 First Floor Plumbing Labor

- 19	 First Floor Plumbing Materials

- 20	 First Floor Windows Labor

- 21	 First Floor Windows Materials

- After all items are entered, convert your document to a .CSV file

- In Excel click “File”, which is located in the top menu.

- Choose “Save As”

- Enter file name ProjectNumberSOV (e.g. 07B2LSOV)

- In the “Save as Type” drop-down list, select “CSV MS-DOS” or “CSV (comma delimited)”

- Click on “Save”

- To upload your schedule of  values:

  - Log into the WisBuild system: http://wisbuild.doa.state.wi.us

  - Go to the Project Overview Screen of the appropriate project.

  - Scroll down and click on “Construction Contracts”.

  - Click on the contract number listed next to your company name.

  - Scroll down and click on “Cost Items”

  - Scroll down again and click on “Upload Cost Items”.

  - Follow prompts to select and open file to upload.

  - Click on Upload.

  - If screen messages states the amounts match contract, click on ‘Submit’.

- After the schedule of values is successfully uploaded, it goes to the DFD construction representative and project manager for approval.  They will notify you if additional breakdown is required. You will receive notices in your WisBuild in-basket as your schedule of values progresses through the approval process.

EXAMPLE OF A CORRECT SCHEDULE OF VALUES

| 1 | 15313 | Bond | 12000 |
| --- | --- | --- | --- |
| 2 | 15313 | Mobilization | 10000 |
| 3 | 15313 | Demobilization | 0 |
| 4 | 15313 | Schedule and Coordination | 0 |
| 5 | 15313 | Superintendence | 0 |
| 6 | 15313 | Quality Control and Inspection | 5000 |
| 7 | 15313 | Commissioning | 5000 |
| 8 | 15313 | Reports Records and Data | 0 |
| 9 | 15313 | Construction Waste Recycling | 0 |
| 10 | 15313 | Storm Water Management and Control | 0 |
| 11 | 15313 | Cleaning and Waste Disposal | 0 |
| 12 | 15313 | Final Cleaning | 0 |
| 13 | 15313 | Operating and Maintenance Manuals | 4000 |
| 14 | 15313 | Owner Training | 4000 |
| 15 | 15313 | Record Drawings | 4000 |
| 16 | 15313 | Punchlist | 4000 |
| 17 | 15313 | Contract Closeout Submittals | 4000 |
| 18 | 15313 | Steam Pit Drain Piping Labor | 50000 |
| 19 | 15313 | Steam Pit Drain Piping Material | 45000 |
| 20 | 15313 | Manhole Drain Piping Labor | 40000 |
| 21 | 15313 | Manhole Drain Piping Material | 40000 |
| 22 | 15313 | Electrical Trenches Labor | 74000 |
| 23 | 15313 | Electrical Trenches Material | 30000 |
| 24 | 15313 | Concrete Pad and Duct Bank Labor | 20000 |

ERRORS THAT WILL PREVENT THE UPLOAD OF YOUR SCHEDULE OF VALUES

| 1 | 15313 | Bond | $12,000 |
| --- | --- | --- | --- |
| 2 |  | Mobilization | $10,000 |
|  |  | Demobilization | 0 |
| 4 |  | Schedule & Coordination | 0 |
| 5 |  | Superintendence | 0 |
| 6 |  | Quality Control / Inspection | $5,000 |
| 7 |  | Commissioning | $5,000 |
| 8 |  | Reports Records and Data | 0 |
| 9 |  | Construction Waste Recycling | 0 |
| 10 |  | Storm Water Management and Control | 0 |
| 11 |  | Cleaning and Waste Disposal | 0 |
| 12 |  | Final Cleaning | 0 |
| 13 |  | Operating and Maintenance Manuals | $4,000 |
| 14 |  | Owner Training | $4,000 |
| 15 |  | Record Drawings | $4,000 |
| 16 |  | Punchlist | $4,000 |
| 17 |  | Contract Closeout Submittals | $4,000 |
| 18 |  | Steam Pit # 1 Drain Piping Labor | $50,000 |
| 19 |  | Steam Pit Drain Piping Material | $4,000 |
| 20 |  | Manhole Drain Piping Labor | $4,000 |
| 21 |  | Manhole Drain Piping Material | $40,000 |
| 22 |  | Electrical Trenches Labor | $74,000 |
| 23 |  | Electrical Trenches Material | $30,000 |
|  |  | Total | $254,000 |

ITEM #:  Item number must be on every line.  Item numbers must be sequential with no punctuation.

CONTRACT NUMBER:  Contract number must be on every line.  Do not use the project number.

DESCRIPTION: No special characters should be used in this column (e.g. & # ( + @ / ).

COST: Do not enter $ sign or commas. Do not total the column.

# Text boxes

ITEM DESCRIPTION

COST (DO NOT USE “$”  OR COMMAS)

CONTRACT NUMBER

ITEM NUMBER

ITEM # MUST BE ON EVERY LINE

CONTRACT # MUST BE ON EVERY LINE

DO NOT USE $ SIGNS OR COMMAS

DO NOT USE SPECIAL

CHARACTERS

DO NOT INCLUDE A TOTAL