| SFB NC 600-06 | SCHEDULE OF VALUES |  |
| --- | --- | --- |
|  | School District | AGUA FRIA UNION HIGH SCHOOL DISTRICT SFB Meeting Date: 070516000-9999-008N DLR Group Chasse Building Team Maricopa County 9-12 | SD DD GMP |  |  |
|  | SFB Project Number |  |  |  |  |
|  | Architect Name |  |  |  |  |
|  | CM @ Risk Name |  |  |  |  |
|  | County |  |  |  |  |
|  | Grade Configuration |  |  |  |  |
|  | Square Footage | 227,300 | enter only here | District Funded SF: | 200000 |  |  |
|  | Number of Buildings | 10 Construction Schedule (number of days): 1600 Prepared by: 60.00 Prepared by Company: | 390 |  |  |
|  | Student Capacity |  | Jeremy Keck |  |
|  | Acres of Land |  | Chasse Building Team |  |
|  | Permitting (Name of County/City) | Maricopa County |  |
|  | SFB Board Approved Budget | $75,760,401.00 | SFB site costs (included in GMP) Total GMP incld. SFB, District & Adj. Ways | $5,808,709.00 $280.41 | $0.08 | AW-Y AW-N |  |
|  | Grand GMP (Total of SFB Base Cost and District Cost) |  |  |  |  |  |  |
|  |  |  | SFB Cost per SF | 14708.89% | $159.93 | 0 | 26.28477783 |  |
|  |  |  | Cost per SFB Unit | SFB | District | Other On-Site Funding | Off-Site |  |
|  | Cells to be completed - as required |  |  |  |  |  |  |  |
|  |  | Quantity | (no markup) | Base Cost | Cost | (Adjacent Ways, etc.) | Adjacent Ways |  |
| Div 1 | GENERAL CONDITIONS |  |  |
| 01 50 00 | tempory facilites | 227,300.00 | $2.57 | $583,909.00 | $586,141.00 |  | $100,171.00 |  |
| 01 56 19 | dust control | 227,300.00 | $9.55 | $2,171,126.00 | $2,179,428.00 |  | $372,461.00 | GC'S |
| 01 57 13 | track off pads |  | $0.00 |  |  |  |  |  |
| 7.91% | Division 1 total |  | $0.09 | $2,755,035.00 | $2,765,569.00 | $0.00 | $472,632.00 |  |
| Div 2 | EXISTING CONDITIONS |  |  |
| 02 21 13 | survey | 227,300.00 | $0.16 | $36,904.00 | $37,046.00 |  | $52,110.00 |  |
| 02 41 13 | site demolition/removal | 227,300.00 | $0.00 |  |  |  |  |  |
| 02 60 00 | soil treatment |  | $0.04 | $8,047.00 | $8,077.00 |  |  |  |
| 0.19% | Division 2 total |  | $0.00 | $44,951.00 | $45,123.00 | $0.00 | $52,110.00 |  |
| Div 3 | CONCRETE |  |  |
| 03 00 00 | footings/walls | 227,300.00 | $1.14 | $260,000.00 | $260,000.00 |  |  |  |
| 03 00 00 | building | 227,300.00 | $0.59 | $134,281.00 | $139,794.00 |  |  |  |
| 03 20 00 | rebar | 227,300.00 | $0.00 |  |  |  |  |  |
| 03 30 53 | slabs |  | $2.30 | $522,500.00 | $522,500.00 |  | $625,600.00 |  |
| 03 35 00 | sealed floors | 227,300.00 | $0.22 | $50,000.00 | $50,000.00 |  |  |  |
| 03 40 00 | precast concrete |  | $0.00 |  |  |  |  |  |
| 3.39% | Division 3 total |  | $0.03 | $966,781.00 | $972,294.00 | $0.00 | $625,600.00 |  |
| Div 4 | MASONRY |  |  |
| 04 00 00 | masonry walls | 227,300.00 | $4.25 | $965,068.00 | $969,083.00 |  |  |  |
| 04 00 00 | masonry columns |  | $0.00 |  |  |  |  |  |
| 04 05 19 | rebar |  | $0.00 |  |  |  |  |  |
| 04 22 00 | site masonry | 227,300.00 | $0.22 | $50,000.00 | $50,000.00 |  |  |  |
| 04 22 00 | block fencing |  | $0.00 |  |  |  |  |  |
| 04 43 00 | stonework | 227,300.00 | $0.15 | $35,000.00 | $35,000.00 |  |  |  |
| 2.78% | Division 4 total |  | $0.04 | $1,050,068.00 | $1,054,083.00 | $0.00 | $0.00 |  |
| Div 5 | METALS |  |  |
| 05 00 00 | miscellaneous steel |  | $0.00 |  |  |  |  |  |
| 05 10 00 | structural steel | 227,300.00 | $10.72 | $2,437,636.00 | $2,450,684.00 |  |  |  |
| 05 30 00 | metal decking | 227,300.00 | $2.75 | $625,000.00 | $625,000.00 |  |  |  |
| 05 51 00 | stairs | 227,300.00 | $0.77 | $175,000.00 | $175,000.00 |  |  |  |
| 05 70 00 | architectural steel | 227,300.00 | $0.77 | $175,000.00 | $175,000.00 |  |  |  |
| 9.03% | Division 5 total |  | $0.12 | $3,412,636.00 | $3,425,684.00 | $0.00 | $0.00 |  |
| Div 6 | WOODS/PLASTICS/COMPOSITES |  |  |
| 06 10 00 | rough carpentry structure | 227,300.00 | $0.48 | $108,847.00 | $109,263.00 |  |  |  |
| 06 15 00 | wood decking | 227,300.00 | $0.00 |  |  |  |  |  |
| 06 20 00 | finish carpentry |  | $0.15 | $35,000.00 | $35,000.00 |  |  |  |
| 06 40 00 | millwork/casework | 227,300.00 | $1.72 | $391,527.00 | $393,234.00 |  |  |  |
| 06 60 00 | plastic/glass fiber |  | $0.00 |  |  |  |  |  |
| 1.42% | Division 6 total |  | $0.02 | $535,374.00 | $537,497.00 | $0.00 | $0.00 |  |

|  |  |  | SFB Cost per SF | 14708.89% | $159.93 | 0 | 26.28477783 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Cost per SFB Unit | SFB | District | Other On-Site Funding | Off-Site |  |
|  | Cells to be completed - as required |  |  |  |  |  |  |  |
|  |  | Quantity | (no markup) | Base Cost | Cost | (Adjacent Ways, etc.) | Adjacent Ways |  |
| Div 7 | THERMAL/MOISTURE |  |  |
| 07 10 00 | waterproofing/dampproofing | 227,300.00 | $0.01 | $1,833.00 | $1,833.00 |  |  |  |
| 07 20 00 | building insulation | 227,300.00 | $0.64 | $145,787.00 | $146,344.00 |  |  |  |
| 07 21 00 | foam roof |  | $0.00 |  |  |  |  |  |
| 07 25 00 | weather barrier |  | $0.00 |  |  |  |  |  |
| 07 31 00 | roof shingles |  | $0.00 |  |  |  |  |  |
| 07 32 00 | roof tiles | 227,300.00 | $0.00 |  |  |  |  |  |
| 07 50 00 | membrane roofing |  | $2.85 | $646,896.00 | $649,370.00 |  |  |  |
| 07 60 00 | metal roof | 227,300.00 | $0.00 |  |  |  |  |  |
| 07 60 00 | general sheet metal |  | $0.81 | $185,074.00 | $185,839.00 |  |  | METAL WALL PANELS |
| 07 72 00 | roof accessories | 227,300.00 | $0.07 | $15,000.00 | $15,000.00 |  |  |  |
| 07 81 00 | sprayed fireproofing | 227,300.00 | $0.42 | $96,350.00 | $96,350.00 |  |  |  |
| 07 84 00 | firestopping |  | $0.00 |  |  |  |  |  |
| 07 95 00 | roof expansion joint | 227,300.00 | $0.03 | $7,459.50 | $7,459.50 |  |  |  |
| 07 92 00 | joint sealants | 227,300.00 | $0.66 | $149,418.50 | $150,393.50 |  |  |  |
| 3.30% | Division 7 total |  | $0.04 | $1,247,818.00 | $1,252,589.00 | $0.00 | $0.00 |  |
| Div 8 | OPENINGS |  |  |
| 81 10 00 | doors & frames | 227,300.00 | $1.02 | $231,734.00 | $233,674.00 |  |  |  |
| 08 33 00 | overhead doors | 227,300.00 | $0.96 | $218,308.00 | $219,142.00 |  |  |  |
| 08 40 00 | storefronts |  | $0.00 |  |  |  |  |  |
| 08 44 00 | curtain walls | 227,300.00 | $0.79 | $179,157.00 | $179,843.00 |  |  | OPERABLE GLASS WA |
| 08 50 00 | windows | 227,300.00 | $0.00 |  |  |  |  |  |
| 08 60 00 | skylights |  | $0.14 | $31,495.00 | $31,615.00 |  |  |  |
| 08 70 00 | hardware | 227,300.00 | $1.19 | $270,775.00 | $270,775.00 |  |  |  |
| 08 71 13 | automatic doors | 227,300.00 | $0.63 | $142,500.00 | $142,500.00 |  |  | ACCESS CONTROLS |
| 08 79 00 | knox box | 227,300.00 | $0.02 | $5,000.00 | $5,000.00 |  |  |  |
| 08 80 00 | glass & glazing | 227,300.00 | $3.27 | $744,000.00 | $746,845.00 |  |  |  |
| 4.82% | Division 8 total |  | $0.06 | $1,822,969.00 | $1,829,394.00 | $0.00 | $0.00 |  |
| Div 9 | FINISHES |  |  |
| 09 24 00 | stucco/EIFS systems | 227,300.00 227,300.00 | $1.52 | $344,745.00 | $346,445.00 |  |  |  |
| 09 20 00 | interior metal studs/gypsum board |  | $3.94 | $895,918.00 | $900,969.00 |  |  |  |
| 09 22 00 | exterior metal stud framing | 227,300.00 | $1.87 | $425,000.00 | $425,000.00 |  |  |  |
| 09 23 00 | decorative plaster | 227,300.00 | $0.44 | $100,000.00 | $100,000.00 |  |  |  |
| 09 51 00 | acoustical ceilings | 227,300.00 | $1.80 | $408,316.00 | $409,877.00 |  |  |  |
| 09 31 00 | ceramic tile | 227,300.00 | $1.64 | $371,834.00 | $373,256.00 |  |  |  |
| 09 65 00 | resilient flooring | 227,300.00 227,300.00 | $1.58 | 359,627.00 | $362,245.00 |  |  |  |
| 09 68 00 | carpet |  | $0.66 | $150,000.00 | $150,000.00 |  |  | $300,000 |
| 09 64 00 | wood floors | 227,300.00 | $0.55 | $125,000.00 | $125,000.00 |  |  | $250,000 |
| 09 67 00 | epoxy |  | $0.00 |  |  |  |  |  |
| 09 80 00 | sound panels |  | $0.00 |  |  |  |  |  |
| 09 90 00 | painting | 227,300.00 227,300.00 | $1.83 | $416,993.00 | $418,588.00 |  |  |  |
| 09 77 00 | fiberglass reinforced panels |  | $0.05 | $12,000.00 | $12,000.00 |  |  |  |
| 9.55% | Division 9 total |  | $0.12 | $3,609,433.00 | $3,623,380.00 | $0.00 | $0.00 |  |
| Div 10 | SPECIALTIES |  |  |
| 10 11 00 | visual display boards | 227,300.00 | $0.07 | $16,000.00 | $16,000.00 |  |  |  |
| 10 14 00 | signage | 227,300.00 | $0.35 | $78,507.00 | $78,807.00 |  |  |  |
| 10 21 13 | toilet partitions & accessories | 227,300.00 | $0.43 | $97,238.00 | $97,793.00 |  |  |  |
| 10 21 23 | cubicle track & curtain | 227,300.00 | $0.01 | $1,750.00 | $1,750.00 |  |  |  |
| 10 22 26 | operable partitions/walls | 227,300.00 | $0.03 | $6,238.00 | $6,262.00 |  |  |  |
| 10 26 00 | wall protection | 227,300.00 | $0.03 | $7,000.00 | $7,000.00 |  |  |  |
| 10 44 00 | fire exttinguishers & cabinets | 227,300.00 | $0.05 | $11,100.00 | $11,100.00 |  |  |  |
| 10 50 00 | lockers | 227,300.00 | $0.44 | $100,000.00 | $100,000.00 |  |  |  |
| 10 56 13 | storage shelving |  | $0.00 |  |  |  |  |  |
| 10 73 00 | shelters |  | $0.00 |  |  |  |  |  |
| 10 73 13 | awnings |  | $0.00 |  |  |  |  |  |
| 10 73 13 | canopy/ramada |  | $0.00 |  |  |  |  |  |
| 10 75 00 | flagpoles | 227,300.00 | $0.02 | $3,700.00 | $3,700.00 |  |  |  |
| 0.85% | Division 10 total |  | $0.01 | $321,533.00 | $322,412.00 | $0.00 | $0.00 |  |

|  |  |  | SFB Cost per SF | 14708.89% | $159.93 | 0 | 26.28477783 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Cost per SFB Unit | SFB | District | Other On-Site Funding | Off-Site |  |
|  | Cells to be completed - as required |  |  |  |  |  |  |  |
|  |  | Quantity | (no markup) | Base Cost | Cost | (Adjacent Ways, etc.) | Adjacent Ways |  |
| Div 11 | EQUIPMENT |  |  |
| 11 16 16 | floor safe |  | $0.00 |  |  |  |  |  |
| 11 41 00 | kitchen equipment | 227,300.00 | $1.44 | $326,609.00 | $327,857.00 |  |  |  |
| 11 51 00 | library equipment |  | $0.00 |  |  |  |  |  |
| 11 52 00 | audio/visual equipment | 227,300.00 | $1.76 | $400,000.00 | $400,000.00 |  |  |  |
| 11 52 13 | projection screens | 227,300.00 | $0.00 |  |  |  |  |  |
| 11 53 13 | fume hoods |  | $0.09 | $20,000.00 | $20,000.00 |  |  |  |
| 11 61 43 | stage curtain/equipment | 227,300.00 | $2.02 | $459,341.00 | $461,399.00 |  |  |  |
| 11 66 00 | sports/PE equipment | 227,300.00 | $0.55 | $125,478.00 | $128,122.00 |  |  |  |
| 11 68 00 | playground equipment |  | $0.00 |  |  |  |  |  |
| 11 68 23 | site basketball courts | 227,300.00 | $0.02 | $5,000.00 | $5,000.00 |  |  |  |
| 11 68 33 | ballfield backstop | 227,300.00 | $1.43 | $325,278.00 | $326,522.00 |  |  | TENNIS |
| 11 68 33 | sports fields | 227,300.00 | $1.80 | $408,426.00 | $409,988.00 |  |  | RUNNING TRACK |
| 5.48% | Division 11 total |  | $0.07 | $2,070,132.00 | $2,078,888.00 | $0.00 | $0.00 |  |
| Div 12 | FURNISHINGS |  |  |
| 12 20 00 | window coverings | 227,300.00 | $0.25 | $57,672.00 | $57,892.00 |  |  |  |
| 12 31 00 | metal casework |  | $0.00 |  |  |  |  |  |
| 12 32 16 | plastic laminate casework |  | $0.00 |  |  |  |  |  |
| 12 61 00 | auditorium seating | 227,300.00 | $0.35 | $79,000.00 | $79,000.00 |  |  |  |
| 12 93 13 | bike racks | 227,300.00 | $0.04 | $8,000.00 | $8,000.00 |  |  |  |
| 12 93 23 | trash enclosures |  | $0.00 |  |  |  |  |  |
| 0.38% | Division 12 total |  | $0.00 | $144,672.00 | $144,892.00 | $0.00 | $0.00 |  |
| Div 13 | SPECIAL CONST |  |  |
| 13 00 00 | equipment/storage enclosures | 227,300.00 | $0.67 | $153,304.00 | $153,891.00 |  |  | BARN & GREENHOUSE |
| 13 11 00 | swimming pools |  | $0.00 |  |  |  |  |  |
| 13 34 16 | bleachers | 227,300.00 | $2.01 | $457,500.00 | $457,500.00 |  |  |  |
| 13 34 19 | metal buildings |  | $0.00 |  |  |  |  |  |
| 1.61% | Division 13 total |  | $0.02 | $610,804.00 | $611,391.00 | $0.00 | $0.00 |  |
| Div 14 | CONVEYING |  |  |
| 14 00 00 | material handling |  | $0.00 |  |  |  |  |  |
| 14 20 00 | elevators | 227,300.00 | $0.31 | $69,966.00 | $70,234.00 |  |  |  |
| 14 42 00 | wheelchair lifts |  | $0.00 |  |  |  |  |  |
| 0.19% | Division 14 total |  | $0.00 | $69,966.00 | $70,234.00 | $0.00 | $0.00 |  |
| Div 21 | FIRE SUPPRESSION |  |  |
| 21 10 00 | fire protection/sprinklers | 227,300.00 | $1.02 | $231,168.00 | $232,052.00 |  |  |  |
| 0.61% | Division 21 total |  | $0.01 | $231,168.00 | $232,052.00 | $0.00 | $0.00 |  |
| Div 22 | PLUMBING |  |  |
| 22 11 00 | supply piping | 227,300.00 | $2.07 | $470,540.00 | $474,060.00 |  |  |  |
| 22 13 00 | waste water piping | 227,300.00 | $0.66 | $150,000.00 | $150,000.00 |  |  |  |
| 22 31 00 | water treatment (softner) |  | $0.00 |  |  |  |  |  |
| 22 32 00 | water treatment (filtered) |  | $0.00 |  |  |  |  |  |
| 22 35 00 | water heaters | 227,300.00 | $0.22 | $50,000.00 | $50,000.00 |  |  |  |
| 22 42 00 | plumbing fixtures | 227,300.00 | $1.10 | $250,000.00 | $250,000.00 |  |  |  |
| 2.43% | Division 22 total |  | $0.03 | $920,540.00 | $924,060.00 | $0.00 | $0.00 |  |
| Div 23 | MECHANICAL |  |  |
| 23 07 13 | mechanical insulation | 227,300.00 | $0.22 | $50,000.00 | $50,000.00 |  |  |  |
| 23 50 00 | HVAC - central plant (cooling) | 227,300.00 | $11.82 | $2,686,140.00 | $2,698,285.00 |  |  |  |
| 23 60 00 | HVAC - central plant (heating) |  | $0.00 |  |  |  |  |  |
| 23 76 00 | HVAC - evaporative |  | $0.00 |  |  |  |  |  |
| 23 80 00 | HVAC - package units | 227,300.00 | $0.40 | $90,000.00 | $90,000.00 |  |  |  |
| 23 81 26 | HVAC - split system |  | $0.00 |  |  |  |  |  |
| 7.48% | Division 23 total |  | $0.10 | $2,826,140.00 | $2,838,285.00 | $0.00 | $0.00 |  |
| Div 25 | INTEGRATED AUTOMATION |  |  |  |
| 25 50 00 | EMS | 227,300.00 | $1.54 | $350,000.00 | $350,000.00 |  |  |  |
| 0.92% | Division 25 total |  | $0.01 | $350,000.00 | $350,000.00 | $0.00 | $0.00 |  |
| Div 26 | ELECTRICAL |  |  |
| 26 10 00 | site electrical | 227,300.00 | $1.65 | $375,000.00 | $375,000.00 |  | $946,664.00 |  |
| 26 10 00 | electrical | 227,300.00 | $9.54 | $2,167,837.00 | $2,179,324.00 |  |  |  |
| 26 30 00 | generators | 227,300.00 | $1.25 | $283,750.00 | $283,750.00 |  |  | SOLAR PANELS |
| 26 56 00 | exterior lighting | 227,300.00 | $0.78 | $177,500.00 | $177,500.00 |  |  |  |
| 9.20% | Division 26 total |  | $0.10 | $3,004,087.00 | $3,015,574.00 | $0.00 | $946,664.00 |  |
| Div 27 | COMMUNICATIONS |  |  |
| 27 20 00 | data cabling | 227,300.00 | $0.74 | $168,111.00 | $171,889.00 |  |  |  |
| 27 24 00 | TV cabling |  | $0.00 |  |  |  |  |  |
| 27 30 00 | intercom | 227,300.00 | $0.40 | $90,000.00 | $90,000.00 |  |  |  |
| 27 32 13 | communications/phone | 227,300.00 | $0.05 | $12,250.00 | $12,250.00 |  |  | WIRELESS CLOCKS |
| 0.72% | Division 27 total |  | $0.01 | $270,361.00 | $274,139.00 | $0.00 | $0.00 |  |

|  |  |  | SFB Cost per SF | 14708.89% | $159.93 | 0 | 26.28477783 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Cost per SFB Unit | SFB | District | Other On-Site Funding | Off-Site |  |
|  | Cells to be completed - as required |  |  |  |  |  |  |  |
|  |  | Quantity | (no markup) | Base Cost | Cost | (Adjacent Ways, etc.) | Adjacent Ways |  |
| Div 28 | SAFETY AND SECURITY |  |  |
| 28 10 00 | security system | 227,300.00 | $0.32 | $72,500.00 | $72,500.00 |  |  |  |
| 28 20 00 | surveillance/alarm | 227,300.00 | $0.45 | $102,500.00 | $102,500.00 |  |  |  |
| 28 31 00 | fire alarm system | 227,300.00 | $0.99 | $225,783.00 | $226,647.00 |  |  |  |
| 1.06% | Division 28 total |  | $0.01 | $400,783.00 | $401,647.00 | $0.00 | $0.00 |  |
| Div 31 | EARTHWORK |  |  |
| 31 23 00 | earthwork/mass excavation | 227,300.00 | $1.47 | $333,532.00 | $335,850.00 |  | $524,112.00 |  |
| 31 23 00 | import/export dirt |  | $0.00 |  |  |  |  |  |
| 31 31 00 | soil treatment - termite |  | $0.00 |  |  |  |  | WITH/00 26 00 |
| 1.58% | Division 31 total |  | $0.01 | $333,532.00 | $335,850.00 | $0.00 | $524,112.00 |  |
| Div 32 | EXTERIOR IMPROVEMENTS |  |  |
| 32 00 00 | parking |  | $0.00 |  |  |  |  |  |
| 32 00 00 | unusal site conditions | 227,300.00 | $0.07 | $16,391.00 | $16,484.00 |  |  |  |
| 32 10 00 | asphalt/paving | 227,300.00 | $1.10 | $250,000.00 | $250,000.00 |  | $1,460,000.00 |  |
| 32 13 00 | site concrete | 227,300.00 | $0.00 |  |  |  |  |  |
| 32 13 00 | sidewalks |  | $2.31 | $525,000.00 | $525,000.00 |  | $125,000.00 |  |
| 32 17 00 | striping/signage | 227,300.00 | $0.10 | $22,500.00 | $22,500.00 |  |  |  |
| 32 31 13 | chainlink fencing | 227,300.00 | $0.76 | $172,500.00 | $172,500.00 |  |  |  |
| 32 31 19 | wrought iron fencing | 227,300.00 | $0.61 | $137,567.00 | $138,753.00 |  |  |  |
| 32 32 00 | retaining walls | 227,300.00 | $0.00 |  |  |  |  |  |
| 32 80 00 | irrigation |  | $0.48 | $108,999.00 | $109,416.00 |  |  | GREENSCREEN |
| 32 90 00 | landscaping | 227,300.00 | $2.60 | $590,230.00 | $592,487.00 |  | $127,923.00 |  |
| 7.08% | Division 32 total |  | $0.06 | $1,823,187.00 | $1,827,140.00 | $0.00 | $1,712,923.00 |  |
| Div 33 | UTILITIES |  |  |
| 33 00 00 | site utilities | 227,300.00 | $0.88 | $200,293.00 | $201,727.00 |  | $692,256.00 |  |
| 33 21 00 | wells |  | $0.00 |  |  |  |  |  |
| 33 32 16 | lift station |  | $0.00 |  |  |  |  |  |
| 33 36 00 | septic system | 227,300.00 | $0.00 |  |  |  |  |  |
| 33 40 00 | stormwater/drainage |  | $0.77 | $175,000.00 | $175,000.00 |  |  |  |
| 33 49 23 | drywells | 227,300.00 | $0.45 | $101,711.00 | $102,099.00 |  |  |  |
| 2.18% | Division 33 total |  | $0.02 | $477,004.00 | $478,826.00 | $0.00 | $692,256.00 |  |
|  | Subtotal | $63,736,274.00 | $29,298,974.00 $29,411,003.00 $0.00 $5,026,297.00 |  |
| 8.531E-10 | Contractor Fee |  | 6.46% | $1,893,631.00 | $1,900,870.00 |  | $324,856.00 |  |
| 0 | Contactor Contingency |  | 0.00% |  | $2,791,435.00 |  | $238,982.00 |  |
| $0.00 | Builders Risk/Liability Insurance |  | 1.66% | $487,569.00 | $489,433.00 |  | $83,643.00 |  |
| $0.00 | Performance & Payment Bonds |  | 1.31% | $383,090.00 | $384,555.00 |  | $65,720.00 |  |
| 6.172E-10 | Sales Tax |  | 4.68% | $1,370,036.00 | $1,375,275.00 |  | $235,032.00 |  |
|  | Subtotal | $75,760,401.00 | $33,433,300.00 | $36,352,571.00 | $0.00 | $5,974,530.00 |  |
| 0.8412874 | Grand Guaranteed Maximum Price (GMP) | $75,760,401.00 | (Total of SFB Base Cost and District Cost) |  |