FIXED PRICE CONSTRUCTION CONTRACT

BETWEEN OWNER AND CONTRACTOR

NCLC DOCUMENT 10

1994 EDITION (MODIFIED AS OF SEPTEMBER 2016)

ORCHARD TENANT IMPROVEMENT PROJECT

PROJECT NO. 18022.000

TABLE OF CONTENTS

I.	DOCUMENTS INCORPORATED BY REFERENCE	1

II.	REPRESENTATIONS AND WARRANTIES OF THE CONTRACTOR	2

III.	INTENT AND INTERPRETATION	2

IV.	OWNERSHIP OF THE CONTRACT DOCUMENTS	4

V.	CONTRACTOR'S PERFORMANCE	4

VI.	TIME FOR CONTRACTOR'S PERFORMANCE	4

VII.	FIXED PRICE AND CONTRACT PAYMENTS	5

VIII.	INFORMATION AND MATERIAL SUPPLIED BY THE OWNER	10

IX.	CEASE AND DESIST ORDER	11

- DUTIES, OBLIGATIONS, AND RESPONSIBILITIES

OF THE CONTRACTOR	11

XI.	INDEMNITY	17

XII.	THE PROJECT ARCHITECT	17

XIII.	CLAIMS BY THE CONTRACTOR	19

XIV.	SUBCONTRACTORS	20

XV.	CHANGE ORDERS	21

XVI.	DISCOVERING AND CORRECTING DEFECTIVE OR

INCOMPLETE WORK	22

XVII. TERMINATION BY THE CONTRACTOR	23

XVIII. OWNER'S RIGHT TO SUSPEND CONTRACTOR'S PERFORMANCE	23

XIX.	TERMINATION BY THE OWNER	24

XX.	INSURANCE	25

XXI.	SURETY BONDS	26

XXII. PROJECT RECORDS	26

i

XXIII. APPLICABLE LAW	26

XXIV. SUCCESSORS AND ASSIGNS	26

XXV. SEVERABILITY	27

XXV. AMENDMENTS	27

ii

FIXED PRICE CONSTRUCTION CONTRACT

BETWEEN OWNER AND CONTRACTOR

NCLC DOCUMENT 10

1994 EDITION

(MODIFIED)

THIS FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR (the “Construction Contract”) is made and entered into by and between the Boise City Housing Authority, an independent public body politic and corporate constituting a public instrumentality, duly organized and existing under the laws of the State of Idaho, (the “Owner”) and

__________(the “Contractor”).  This Construction Contract shall be effective on the date

executed by the last party.

This Construction Contract is for the construction of a project identified as

the Orchard Tenant Improvement Project, 1001 S. Orchard Street, Boise, Idaho, 83705. Project consists of approximately 16,000 square feet of tenant improvements in an existing building. The construction consists of non-load bearing walls, doors, windows, finishes, mechanical and electrical, as described in the specifications prepared by CSHQA.

(the “Project”).

NOW, THEREFORE, in consideration of the mutual promises, covenants, and agreements stated herein, and for other good and valuable consideration, the sufficiency of which is hereby acknowledged, the parties agree:

ARTICLE I.

DOCUMENTS INCORPORATED BY REFERENCE

The Contract Documents include the Construction Contract, the plans and specifications for the Project identified thereon as such, plus the following (if any) to the extent these documents do not conflict with the Construction Contract (together the “Contract Documents”): Invitation to Bid, Bid Form,______________________________________________________________________

all of which are hereby incorporated herein by reference and made a part hereof. Change Orders issued hereafter, and any other amendments executed by the Owner and the Contractor, shall become and be a part of the Contract Documents. Documents not included or expressly contemplated in this Article do not, and shall not, form any part of the Contract Documents.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 1

ARTICLE II.

REPRESENTATIONS AND WARRANTIES OF THE CONTRACTOR

In order to induce the Owner to execute this Construction Contract and recognizing that the Owner is relying thereon, the Contractor, by executing this Construction Contract, makes the following express representations to the Owner:

- The Contractor is fully qualified to act as the Contractor for the Project and has, and shall maintain, any and all licenses, permits, or other authorizations necessary to act as the Contractor for, and to construct, the Project;

- The Contractor has become familiar with the Project site and the local conditions under which the Project is to be constructed and operated;

- The Contractor represents it has received, reviewed, compared, studied, and carefully examined all of the Contract Documents and has found them in all respects to be complete, accurate, adequate, consistent, coordinated, and sufficient for construction. Such review, comparison, study, and examination shall be a warranty that the Contract Documents are complete and the Project is buildable as described except as reported. Reported errors, inconsistencies, or omissions shall constitute a claim pursuant to Article XIII hereof, if appropriate;

- The Contractor warrants that the Contract Time is a reasonable period for performing the work.

ARTICLE III.

INTENT AND INTERPRETATION

- The Contract Documents, as described herein, constitute the entire and exclusive agreements between the parties with reference to the Project, and said Contract Documents supersede any and all prior discussions, communications, representations, understandings, negotiations, or agreements;

- Anything that may be required, implied, or inferred by the Contract Documents, shall be provided by the Contractor for the Contract Price;

- Nothing contained in this Construction Contract shall create, nor be interpreted to create, privity or any other relationship whatsoever between the Owner and any person except the Contractor;

- When a word, term, or phrase is used in the Contract Documents, it shall be interpreted or construed first, as defined herein; second, if not defined, according to its generally accepted meaning in the construction industry; and third, if there is no generally accepted meaning in the construction industry, according to its common and customary usage;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 2

- The words “include,” “includes,” or “including,” as used in the Contract Documents, shall be deemed to be followed by the phrase “without limitation;”

- The specification herein of any act, failure, refusal, omission, event, occurrence, or condition as constituting a material breach of the Contract Documents shall not imply that any other, non-specified act, failure, refusal, omission, event, occurrence, or condition shall be deemed not to constitute a material breach of the Contract Documents;

- The Contractor shall have a continuing duty to read, examine, review, compare, and contrast each of the Contract Documents, shop drawings, and other submittals and shall give written notice to the Owner and the Architect of any conflict, ambiguity, error, or omission which the Contractor may find with respect to these documents before proceeding with the affected work. Reported errors, inconsistencies, or omissions shall constitute a claim pursuant to Article XIII hereof, if appropriate.

The express or implied approval by the Owner or the Architect of any shop drawings or other submittals shall not relieve the Contractor of the continuing duties imposed hereby, nor shall any such approval be evidence of the Contractor’s compliance with the Contract Documents. The Owner has requested the Architect to only prepare documents for the Project, including the plans and specifications for the Project, which are accurate, adequate, consistent, coordinated, and sufficient for construction. HOWEVER, THE OWNER MAKES NO REPRESENTATION OR WARRANTY OF ANY NATURE WHATSOEVER TO THE CONTRACTOR CONCERNING SUCH DOCUMENTS. The Contractor again hereby acknowledges and represents that it has received, reviewed, and carefully examined such documents, has found them to be complete, accurate, adequate, consistent, coordinated, and sufficient for construction, and that the Contractor has not, does not, and will not rely upon any representations or warranties by the Owner concerning such documents, as no such representations or warranties have been or are hereby made;

- In the event of any conflict, discrepancy, or inconsistency among any of the Contract Documents, the following shall control:

  - As between figures given on plans and scaled measurements, the figures shall govern;

  - As between large scale plans and small scale plans, the large scale plans shall govern;

  - As between plans and specifications, the requirements of the specifications shall govern;

  - As between the Instructions to Bidders and plans and specifications, the Instructions to Bidders shall govern;

  - As between the Construction Contract and other Contract Documents, the Construction Contract shall govern.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 3

ARTICLE IV.

OWNERSHIP OF THE CONTRACT DOCUMENTS

The Contract Documents, and each of them, as well as any other documents furnished by the Owner, shall remain the property of the Owner. The Contractor shall have the right to keep one

- copy of the Contract Documents upon completion of the Project; provided, however, that in no event shall the Contractor use, or permit to be used, any portion or all of such Contract Documents on other projects without the Owner’s prior written authorization.

ARTICLE V.

CONTRACTOR’S PERFORMANCE

The Contractor shall perform all of the work required, implied, or reasonably inferable from the Contract Documents including, but not limited to, the following:

- Construction of the Project;

- The furnishing of any required surety bonds and insurance;

- The provision or furnishing, and prompt payment therefor, of labor, supervision, services, materials, supplies, equipment, fixtures, appliances, facilities, tools, transportation, storage, power, fuel, heat, light, cooling, or other utilities required for construction and all necessary building permits and other permits required for the construction of the Project;

- The creation and submission to the Owner of detailed and comprehensive as-built drawings depicting all as-built construction. Said as-built drawings shall be submitted to the Owner upon Final Completion of the Project, and receipt of same by the Owner shall be a condition precedent to final payment to the Contractor.

ARTICLE VI.

TIME FOR CONTRACTOR’S PERFORMANCE

- The Contractor shall commence the performance of the Work upon issuance of the Notice to Proceed and shall diligently continue its performance to and until Final Completion of the Project. The Contractor shall accomplish Substantial Completion of the Project within One hundred (100) days of issuance of the Notice to Proceed;

- The Contractor shall pay the Owner the sum of Two hundred----- Dollars ($200.00) per day for each and every calendar day of unexcused delay in achieving Substantial Completion beyond the time allowed herein for Substantial Completion. Any sums due and payable hereunder by the Contractor shall be payable, not as a penalty, but as liquidated damages representing an estimate of delay damages likely to be sustained by the Owner, estimated at the time of executing this Construction Contract. When the Owner reasonably believes that Substantial Completion will be unexcusably delayed, the Owner shall be entitled, but not required, to withhold from any

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 4

amounts otherwise due the Contractor an amount then believed by the Owner to be adequate to recover liquidated damages applicable to such delays. If and when the Contractor overcomes the delay in achieving Substantial Completion, or any part thereof, for which the Owner has withheld payment, the Owner shall promptly release to the Contractor those funds withheld, but no longer applicable, as liquidated damages;

- The term “Substantial Completion,” as used herein, shall mean that point at which, as certified in writing by the Architect, the Owner has received a Certificate of Occupancy (if applicable), and the Project is at a level of completion in strict compliance with the Contract Documents such that the Owner or its designee can enjoy beneficial use or occupancy and can use or operate it in all respects for its intended purpose. Partial use or occupancy of the Project shall not result in the Project being deemed substantially complete, and such partial use or occupancy shall not be evidence of Substantial Completion;

- Contractor shall achieve Final Completion within Fourteen (14) days of the date of Substantial Completion;

- Contractor shall pay the Owner the sum of Two Hundred ----- Dollars ($200.00) per day for each and every calendar day of unexcused delay in achieving Final Completion beyond the date set forth herein for Final Completion of the Work. Any sums due and payable hereunder by the Contractor shall be payable, not as a penalty, but as liquidated damages representing an estimate of delay damages likely to be sustained by the Owner, estimated at or before the time of executing this Construction Contract. When the Owner reasonably believes that Final Completion will be unexcusably delayed, the Owner shall be entitled, but not required, to withhold from any amounts otherwise due the Contractor an amount then believed by the Owner to be adequate to recover liquidated damages applicable to such delays. If and when the Contractor overcomes the delay in achieving Final Completion, or any part thereof, for which the Owner has withheld payment, the Owner shall promptly release to the Contractor those funds withheld, but no longer applicable, as liquidated damages;

- All limitations of time set forth herein are material and are of the essence of the Contract Documents.

ARTICLE VII.

FIXED PRICE AND CONTRACT PAYMENTS

- The Owner shall pay, and the Contractor shall accept, as full and complete payment for the Contractor’s timely performance of its obligations hereunder the fixed price of

Dollars ($_______________). The price set forth in this paragraph shall constitute the Contract Price, which shall not be modified except by Change Order as provided in the Contract Documents. All requests by the Contractor for an increase in the Contract Price must be submitted as a written claim under Article XIII;

- Within ten (10) calendar days of the effective date hereof, the Contractor shall prepare and present to the Owner and the Architect the Contractor’s Schedule of Values

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 5

apportioning the Contract Price among the different elements of the Project for purposes of periodic and final payment. The Contractor’s Schedule of Values shall be presented in whatever format, with such detail, and backed up with whatever supporting information the Architect or the Owner requests. The Contractor shall not imbalance its Schedule of Values nor artificially inflate any element thereof. The violation of this provision by the Contractor shall constitute a material breach of the Contract Documents. The Contractor’s Schedule of Values will be utilized for the Contractor’s Payment Requests but shall only be so utilized after it has been acknowledged in writing by the Architect and the Owner;

- The Owner shall pay the Contract Price to the Contractor in accordance with the procedures set forth in this paragraph.

  - On or before the _____ day of each month after commencement of performance, but no more frequently than once monthly, the Contractor may submit a Payment Request for the period ending the _____ day of the month. Said Payment Request shall be in such format and include whatever supporting information as may be required by the Architect, the Owner, or both. Therein, the Contractor may request payment for ninety-five percent (95%) of that part of the Contract Price allocated on the Schedule of Values to Contract requirements to the date of the Payment Request properly provided, labor, materials, and equipment properly incorporated in the Project, and materials or equipment necessary for the Project and properly stored at the Project site (or elsewhere if off-site storage is approved in writing by the Owner), less the total amount of previous payments received from the Owner. Any payment on account of stored materials or equipment will be subject to the Contractor providing written proof that the Owner has title to such materials or equipment and that they are fully insured against loss or damage.

  - Each such Payment Request shall be signed by the Contractor and shall constitute the Contractor’s representation that the quantity of work has reached the level for which payment is requested, that the work has been properly installed or performed in strict compliance with the Contract, and that the Contractor knows of no reason why payment should not be made as requested.

  - The Architect shall review the Payment Request and may also review the work at the Project site or elsewhere to determine whether the quantity and quality of the work is as represented in the Payment Request and is as required by the Contract Documents. The Architect shall approve in writing the amount which, in the opinion of the Architect, is properly owing to the Contractor.

  - The Owner shall make payment to the Contractor within thirty (30) days following the Architect’s written approval of each Payment Request,

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 6

provided that as a condition precedent to payment, the Contractor has attested that it has paid all taxes, excises, and license fees due to the State of Idaho and its taxing units as required by Idaho Code, Title 63, Chapter 15; and provided further that the Contractor, in consideration of securing the business of erecting or constructing public works in this state, recognizing that the business in which he is engaged is of a transitory character, and that in the pursuit thereof, his property used therein may be without the state when taxes, excises, or license fees to which he is liable become payable, agrees:

- To pay promptly when due all taxes (other than on real property), excises and license fees due to the state, its subdivisions, and municipal and quasi-municipal corporations therein, accrued or accruing during the term of this contract, whether or not the same shall be payable at the end of such term;

- That if the said taxes, excises, and licenses fees are not payable at the end of said term, but liability for the payment thereof exists, even though the same constitute liens upon his property, to secure the same to the satisfaction of the respective officers charged with the collection thereof; and

- That, in the event of his default in the payment or securing or of such taxes, excises, and license fees, to consent that the department, officer, board, or taxing unit entering into this contract may withhold for any payment due him hereunder the estimated amount of such accrued and accruing taxes, excises, and license fees for the benefit of all taxing units to which said contractor is liable.

The amount of each such payment shall be the amount approved for payment by the Architect less such amounts, if any, otherwise owing by the Contractor to the Owner or which the Owner shall have the right to withhold as authorized by the Contract Documents.

- The Architect’s approval of the Contractor’s Payment Requests shall not preclude the Owner from the exercise of any of its rights as set forth in Section VII.F hereinbelow.

- The submission by the Contractor of a Payment Request constitutes an affirmative representation and warranty that all work for which the Owner has previously paid is free and clear of any lien, claim, or other encumbrance of any person whatsoever. As a condition precedent to payment, the Contractor shall, if required by the Owner, also furnish to the Owner properly executed waivers of lien, in a form acceptable to the Owner, from all subcontractors, materialmen, suppliers or others having lien rights,

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 7

wherein said subcontractors, materialmen, suppliers or others having lien rights shall acknowledge receipt of all sums due pursuant to all prior Payment Requests and waive and relinquish any liens, lien rights, or other claims relating to the Project site.

  - The Contractor warrants and represents that, upon payment of the Payment Request submitted, title to all work included in such payment shall be vested in the Owner.

- When payment is received from the Owner, the Contractor shall immediately pay all subcontractors, materialmen, laborer and suppliers the amounts they are due for the work covered by such payment. In the event the Owner becomes informed that the Contractor has not paid a subcontractor, materialman, laborer, or supplier as provided herein, the Owner shall have the right, but not the duty, to issue future checks and payment to the Contractor of amounts otherwise due hereunder naming the Contractor and any such subcontractor, materialman, laborer, or supplier as joint payees. Such joint check procedure, if employed by the Owner, shall create no rights in favor of any person or entity beyond the right of the named payees to payment of the check and shall not be deemed to commit the Owner to repeat the procedure in the future;

- Neither payment to the Contractor, utilization of the Project for any purpose by the Owner, nor any other act or omission by the Owner shall be interpreted or construed as an acceptance of any work of the Contractor not strictly in compliance with the Contract Documents;

- The Owner shall have the right to refuse to make payment and, if necessary, may demand the return of a portion or all of the amount previously paid to the Contractor due to:

  - The quality of a portion, or all, of the Contractor’s work not being in accordance with the requirements of this Contract;

  - The quantity of the Contractor’s work not being as represented in the Contractor’s Payment Request, or otherwise;

  - The Contractor’s rate of progress being such that, in the Owner’s opinion, Substantial or Final Completion, or both, may be unexcusably delayed;

  - The Contractor’s failure to use Contract funds, previously paid the Contractor by the Owner, to pay Contractor’s Project-related obligations including, but not limited to, subcontractors, laborers, and material and equipment suppliers;

  - Claims made, or likely to be made, against the Owner or its property;

  - Loss caused by the Contractor;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 8

- The Contractor’s failure or refusal to perform any of its obligations to the Owner;

- Failure of the Contractor to pay taxes as required by Idaho Code, Title 63, Chapter 15;

- Contractor’s failure to properly inventory and/or store materials on site.

In the event that the Owner makes written demand upon the Contractor for amounts previously paid by the Owner as contemplated in this paragraph, the Contractor shall promptly comply with such demand;

- If within thirty (30) days from the date payment to the Contractor is due, the Owner, without cause or basis hereunder, fails to pay the Contractor any amounts then due and payable to the Contractor, the Contractor shall have the right to cease work until receipt of proper payment after first providing ten (10) days written notice of its intent to cease work to the Owner. Any payment not made within thirty (30) days after the date due shall bear interest at the rate computed by the State Treasurer in compliance with Section 28-22-104, Idaho Code;

- When Substantial Completion has been achieved, the Contractor shall notify the Owner and the Architect in writing and shall furnish to the Architect a listing of those matters yet to be finished. The Architect will thereupon conduct an inspection to confirm that the work is in fact substantially complete. Upon its confirmation that the Contractor’s work is substantially complete, the Architect will so notify the Owner and Contractor in writing and will therein set forth the date of Substantial Completion. If the Architect, through its inspection, fails to find that the Contractor’s work is substantially complete, and is required to repeat all, or any portion, of its Substantial Completion inspection, the Contractor shall bear the cost of such repeat inspection(s) which cost may be deducted by the Owner from any payment then or thereafter due to the Contractor. Guarantees and equipment warranties required by this Contract shall commence on the date of Substantial Completion. Upon completion of equipment testing, Owner training, delivery and approval of O&M manuals, project punch list completion, and project acceptance by the Owner, the Owner shall pay the Contractor an amount sufficient to increase total payments to the Contractor to one hundred percent (100%) of the Contract Price less any amounts attributable to liquidated damages, together with the reasonable costs as determined by the Owner for completing all incomplete work, correcting and bringing into conformance all defective and nonconforming work, and handling any outstanding or threatened claims;

- When the Project is finally complete and the Contractor is ready for a final inspection, it shall notify the Owner and the Architect thereof in writing. Thereupon, the Architect will perform a final inspection of the Project. If the Architect confirms that the Project is complete in full accordance with this Contract and that the Contractor has performed all of its obligations to the Owner hereunder, the Architect will furnish a final Approval for Payment to the Owner certifying to the Owner that the Project is complete and the Contractor is entitled to the remainder of the unpaid Contract Price, less any amount withheld pursuant to this Contract. If the Architect is unable to issue its final Approval for Payment and is required to repeat its final inspection of the

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 9

Project, the Contractor shall bear the cost of such repeat inspection(s), which costs may be deducted by the Owner from the Contractor’s final payment;

- Reserved.

- Prior to being entitled to receive final payment, and as a condition precedent thereto, the Contractor shall furnish the Owner, in the form and manner, if any, required by Owner with a copy to the Architect:

  - An affidavit that all of the Contractor’s obligations to subcontractors, laborers, equipment or material suppliers, or other third parties in connection with the Project, have been paid or otherwise satisfied;

  - If required by the Owner, separate releases of lien or lien waivers from each subcontractor, lower-tier subcontractor, laborer, supplier, or other person or entity who has or might have a claim against the Owner or the Owner’s property;

  - If applicable, consent(s) of Surety to final payment;

  - All product warranties, operating manuals, instruction manuals, and other record documents, drawings, and things customarily required of the Contractor, or expressly required herein, as a part of or prior to Project closeout;

- The Owner shall, subject to its rights set forth in Sections VII.F and VII.K above, make final payment of all sums due the Contractor within ten (10) days of the Architect’s execution of a final Approval for Payment.

ARTICLE VIII.

INFORMATION AND MATERIAL SUPPLIED BY THE OWNER

- The Owner shall furnish to the Contractor, prior to the execution of this Construction Contract, any and all written and tangible material in its possession concerning conditions below ground at the site of the Project. Such written and tangible material is furnished to the Contractor only in order to make complete disclosure of such material as being in the possession of the Owner and for no other purpose. By furnishing such material, the Owner does not represent, warrant, or guarantee its accuracy either in whole, in part, implicitly or explicitly, or at all, and shall have no liability therefor. The Owner shall also furnish, if appropriate, the legal description of the Project site and any required survey;

- The Owner shall obtain all required authorizations, approvals, easements, and the like, excluding the building permit and other permits or fees required of the Contractor by the Contract Documents, or permits and fees customarily the responsibility of the Contractor;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 10

- The Owner will provide the Contractor five (5) copies of the complete Contract

Documents.The   Contractor   will   be   charged,   and   shall   pay   the   Owner,

________TBD______________________ Dollars ($__________) per additional copy of the Contract Documents which it may require.

ARTICLE IX.

CEASE AND DESIST ORDER

In the event the Contractor fails or refuses to perform the Work as required herein, the Owner may instruct the Contractor to cease and desist from performing further work in whole or in part. Upon receipt of such instruction, the Contractor shall immediately cease and desist as instructed by the Owner and shall not proceed further until the cause for the Owner’s instructions has been corrected, no longer exists, or the Owner instructs that the Work may resume. In the event the Owner issues such instructions to cease and desist, and in the further event that the Contractor fails and refuses within seven (7) days of receipt of same to provide adequate assurance to the Owner that the cause of such instructions will be eliminated or corrected, then the Owner shall have the right, but not the obligation, to carry out the Work with its own forces or with the forces of another contractor, and the Contractor shall be fully responsible and liable for the costs of performing such work by the Owner. The rights set forth herein are in addition to, and without prejudice to, any other rights or remedies the Owner may have against the Contractor.

ARTICLE X.

DUTIES, OBLIGATIONS, AND RESPONSIBILITIES OF THE CONTRACTOR

In addition to any and all other duties, obligations, and responsibilities of the Contractor set forth in the Contract Documents, the Contractor shall have and perform the following duties, obligations, and responsibilities to the Owner:

- Contract Documents and site conditions:

  - The Contractor’s continuing duties include, but are not limited to, those set forth in Section III.G and are by reference hereby incorporated in this Section X.A. The Contractor shall not perform work without adequate plans and specifications or, as appropriate, approved shop drawings or other submittals. If the Contractor performs work knowing or believing it involves an error, inconsistency, or omission in the Contract Documents without first providing written notice to the Architect and Owner, the Contractor shall be responsible for such work and pay the cost of correcting same;

  - The Contractor shall take field measurements and verify field conditions and shall carefully compare such field measurements and conditions and other information known to the Contractor with the Contract Documents before commencing the work. Errors, inconsistencies, or omissions discovered shall be reported to the Owner and the Owner’s Representative

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 11

immediately. Such examination, review, and comparison shall be a warranty that the Contract Documents are complete and the Project is buildable as described except as reported. Reported errors, inconsistencies, or omissions shall constitute a claim pursuant to Article XIII hereof where appropriate.

- All work shall strictly conform to the requirements of the Contract Documents;

- The work shall be strictly supervised, the Contractor bearing full responsibility for any and all acts or omissions of those engaged in the work on behalf of the Contractor;

- The Contractor hereby warrants that all labor furnished shall be competent to perform the tasks undertaken, that the product of such labor shall yield only first-class results, that all materials and equipment provided shall be new and of high quality, that the finished work will be complete, of high quality, without defects, and that all work strictly complies with the requirements of the Contract Documents. Any work not strictly complying with the requirements of this Section shall constitute a breach of the Contractor’s warranty;

- The Contractor shall secure the building permit and other permits and governmental approvals and inspections necessary for proper execution and completion of the work. The Owner shall either pay direct or reimburse the Contractor for the actual fees with no markup for overhead or profit. The Contractor shall comply with and give notices required by laws, ordinances, rules, regulations, and lawful orders of public authorities bearing on performance of the Work;

- The Contractor shall employ and maintain at the Project site only competent supervisory personnel. Key supervisory personnel assigned by the Contractor to this Project are as follows:

Name	Function

So long as the individuals named above remain actively employed or retained by the Contractor, they shall perform the functions indicated next to their names unless the Owner agrees to the contrary in writing. In the event one or more individuals not listed above subsequently assumes one or more of those functions listed above, the Contractor shall be bound by the provisions of this Section X.F as though such individuals had been listed above;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 12

- The Contractor, within fifteen (15) days of commencing the work, shall provide to the Owner and the Architect, and comply with, the Contractor’s schedule for completing the work within the time provided by the Contract Documents. Such schedule shall be in a form acceptable to the Owner. The Contractor’s schedule shall be updated to reflect conditions encountered from time to time as required by the Owner and shall apply to the total Project. A Contractor’s revisions to the schedule shall not constitute a waiver of the requirement to complete the Project in the time allowed by the Contract Documents, unless additional time for performance has been allowed pursuant to Article XIII hereof. Each such revision shall be furnished to the Owner and the Architect. Strict compliance with the requirements of this Section X.G shall be a condition precedent to the payment to the Contractor, and failure by the Contractor to strictly comply with said requirements shall constitute a material breach of the Construction Contract;

- The Contractor shall keep an updated copy of the Contract Documents at the site. Additionally, the Contractor shall keep a copy of approved shop drawings and other submittals. All of these items shall be available to the Owner and the Architect at all regular business hours. Upon Final Completion of the work, all of these items shall be finally updated and provided to the Owner and shall become the property of the Owner;

- Shop drawings and other submittals from the Contractor do not constitute a part of the Contract Documents. The Contractor shall not do any work requiring shop drawings or other submittals unless such shall have been approved in writing by the Architect. All work requiring approved shop drawings or other submittals shall be done in strict compliance with such approved documents. However, approval by the Architect or the Owner shall not be evidence that work installed pursuant thereto conforms with the requirements of the Contract Documents. The Owner and the Architect shall have no duty to review partial submittals or incomplete submittals. The Contractor shall maintain a submittal log which shall include, at a minimum, the date of each submittal, the date of any resubmittal, the date of any approval or rejection, and the reason for any approval or rejection. The Contractor shall have the duty to carefully review, inspect, and examine any and all submittals before submission of same to the Owner or the Architect;

- The Contractor shall maintain the Project site in a reasonably clean condition during performance of the work. Upon Final Completion, the Contractor shall thoroughly clean the Project site of all debris, trash, and excess materials or equipment;

- At all times relevant to this Construction Contract, the Contractor shall permit the Owner and the Architect to enter upon the Project site and to review or inspect the work without formality or other procedure;

- Contractor’s Safety Obligations:

  - Contractor shall be solely responsible for assuring that all of the work, whether performed by Contractor or by any subcontractor, on the construction sites are performed with due regard to the safety of persons and property;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 13

- All work shall be performed in strict accordance with all applicable municipal, state, and other governmental codes governing the particular trade. In addition, all work shall be performed in accordance with applicable safe practices outlined in current editions of the National Electrical Code.

- Contractor shall be responsible for compliance by all subcontractors with all safety procedures required by this Contract;

- Contractor shall, before commencement of the work at the construction site, meet with the Architect and submit a safety program to the Architect that outlines how it will meet its safety obligations, and that addresses the following: the construction site layout (including access and haul roads, areas designated for material storage and development of equipment, placement of temporary structures, vehicle parking spaces, locations of underground and overhead utility lines, and any other unusual hazards); housekeeping (including cleanup and disposal of debris, storage of materials, and the elimination of potential cause of tripping and falling); fire safety (including safe procedures for handling, storage, and disposal of flammable or explosive substances and welding and cutting operations); personal protective equipment (including the determination of areas and operations where such equipment will be required); barricades (including locations and types of the same); compressed gas cylinders to be used (including procedures for safe storage, handling, and use); radiation and unusual hazards (including procedures for the avoidance of exposure to the same); rigging equipment to be used (including the types to be used and the methods to be established by the Contractor for the safe operation of the same); excavation, if applicable, (including Contractor’s procedures for barricading and shoring adjacent to existing structures); electrical safety (including the procedures for locking out and grounding the equipment); special equipment (including procedures necessary for the safe operation of the same); inspection programs (including all operations which may require special consideration by the Contractor); protection of Owner’s personnel (including procedures required for any operations to be conducted by Contractor or any subcontractors in areas adjacent to those occupied by Owner’s employees); first-aid facilities (including familiarization of Contractor with facilities available to its employees); sanitation (including information as to the location of facilities available at the job site); and the protection of property adjoining that of the Owner;

- Contractor shall periodically conduct safety inspections of the Project construction site;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 14

- Contractor shall maintain accurate records of all accidents resulting in death, traumatic injury, occupational disease, or damage to any property, whether or not that of the Owner, and shall promptly report any of the same to the Owner;

- Without limiting the generality of the foregoing, Contractor specifically warrants that all equipment and material delivered by the Contractor, its subcontractors, or the servants, agents, or employees of any of them to the site and/or all work performed by Contractor, its subcontractors, or the servants, agents, or employees of any of them on the Owner’s premises shall comply with all requirements of the Occupational Safety and Health Act of 1970, as the same may be amended from time to time, and including all regulations adopted pursuant to that Act;

- The presence of Architect’s and Owner’s personnel at a construction site (whether as on-site representatives or otherwise), and the performance of Architect’s or Owner’s duties, do not make any of them or their representatives or personnel in any way responsible for those duties that belong to the Contractor(s) or other entities, and do not relieve the Contractor or any other entities of their obligations, duties, and responsibilities, including, but not limited to, any health or safety precautions required by such construction work. Architect’s and Owner’s personnel have no authority to exercise any control over any Contractor or other entities or their employees in connection with their work or any health or safety precautions and have no duty for inspecting, noting, observing, correcting, or reporting on health or safety deficiencies of the Contractor or other entities or any other persons at the site except their own personnel. The presence of Architect’s or Owner’s personnel at a construction site is for the purpose of providing to Owner a greater degree of confidence that the completed Work will conform to the Contract Documents and that the integrity of the design concept as reflected in the Contract Documents has been implemented and preserved by the Contractor. For this Section X.L only, “construction site(s)” include places of manufacture for materials incorporated into the Work, and “Contractor” includes manufacturers of materials incorporated into the Work;

- Contractor will adequately protect work performed from damage, will protect Owner’s property from injury or loss, and will take all necessary precautions during the progress of the work to protect all persons and property of other from injury or damage. Contractor will assume full responsibility for all its tools and equipment and all materials to be used in connection with the completion of the Project;

- In performing the work, Contractor and each of its subcontractors shall exercise the highest degree of care to prevent accidents and injuries to

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 15

persons (including employees) and damage or loss of property in, on, or about the Project site and shall promptly comply with any reasonable direction of the Architect for the prevention and elimination of safety hazards;

- Contractor shall use proper barricading, ropes, warning signs, and other such devices wherever excavating, performing overhead work, hoisting, opening pits or trenches, or the like is in progress. Roads and highways closed to traffic shall be protected by effective barricades on which shall be placed appropriate warning and detour signs. All barricades and obstructions shall be illuminated at night and when dark, and all lights shall be kept on from sunset to sunrise. Contractor will also keep all aisles and roadways clear, and at no time obstruct passageways to existing emergency equipment such as showers, eye-wash fountains, fire blankets, hoses, alarm boxes, extinguishers, shut-off valves, and switches, etc.;

- Contractor is expected to supply fire extinguishers, blankets, and other fire-fighting equipment in or near the Project area;

- Contractor shall be responsible for any damage or injury to any person or property resulting from Contractor’s and/or its subcontractors’ failure to maintain adequate safeguards against the occurrence of accidents, injuries, or damages at the site of the Project;

- Contractor shall take all precautions necessary and shall be responsible for the safety of the work and shall maintain all lights, guards, signs, temporary passages, or other protection necessary for that purpose. All work shall be done at the Contractor’s risk, including work performed by subcontractors. If any loss or damage shall result from fire or from other cause, Contractor shall promptly repair and replace such loss or damage to the satisfaction of the Owner, free from all expense to Owner.

- Contractor shall be solely responsible at all times for the safety of the general public and for the protection of persons who may, for any reason, enter within the limits of its Project and construction sites.

- The specific safety requirements listed herein are minimum standards. By listing these requirements, Owner does warrant that meeting these minimum standards will fulfill Contractor’s responsibility to assure that all work is performed with due regard for safety. These specific requirements do not limit Contractor’s obligation to perform the work in a manner that safeguards persons and property. Likewise, these specific requirements do not limit Contractor’s responsibility for assuring that all subcontractors perform their work with due regard for safety of persons and property.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 16

- Contractor shall comply with the quality control program for the Project which shall be designed by the Architect and shall become Exhibit B to this Construction Contract;

- Contractor shall submit a safety program to the Architect and shall thereafter faithfully adhere to its terms.

- Pursuant to Idaho Code § 44-1002, Contractor shall employ ninety-five percent (95%) bona fide Idaho residents as employees on the Work; provided, however, if fifty (50) or less persons are employed Contractor may employ ten percent (10%) nonresidents; provided, further, in all cases Contractor must give preference to the employment of bona fide Idaho residents in the performance of the Work.

ARTICLE XI.

INDEMNITY

To the fullest extent permitted by law the Contractor shall secure, defend, protect, hold harmless, and indemnify the Owner and the Owner’s Related Parties from and against any and all liability, loss, claims, demands, suits, costs, fees and expenses (including actual fees and expenses of attorneys, expert witnesses, and other consultants), by whomsoever brought or alleged, and regardless of the legal theories upon which premised, including, but not limited to, those actually or allegedly arising out of bodily injury to, or sickness or death of, any person, or property damage or destruction (including loss of use), which may be imposed upon, incurred by or asserted against the Owner or the Owner’s Related Parties allegedly or actually arising out of or resulting from the Contractor’s services, including without limitation any breach of contract or negligent act or omission (i) of the Contractor; or (ii) of the Contractor’s subcontractors or suppliers, or (iii) of the agents, employees or servants of the Contractor or its subcontractors or suppliers.

In the event the Owner is alleged to be liable on account of alleged acts or omissions, or both, of the Contractor or anyone for whose acts the Contractor may be liable, the Contractor shall defend such allegations through counsel chosen by the Owner and the Contractor shall bear all cost, fees, and expenses of such defense, including, but not limited to, all attorney fees and expenses, court costs, and expert witness fees and expenses.

In claims against any person or entity indemnified under this Article by an employee of the Contractor, a subcontractor, anyone directly or indirectly employed by them, or anyone for whose acts they may be liable, the indemnification obligation under this Article shall not be limited by a limitation on amount or type of damages, compensation, or benefits payable by or for the Contractor or a subcontractor under workers’ or workmen’s compensation acts, disability benefit acts, or other employee benefit acts.

ARTICLE XII.

THE PROJECT ARCHITECT

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 17

The Architect for this Project is CSHQA, (the “Architect”). In the event the Owner should find it necessary or convenient to replace the Architect, the Owner shall retain a replacement architect and the role of the replacement architect shall be the same as the role of the Architect. Unless otherwise directed by the Owner in writing, the Architect will perform those duties and discharge those responsibilities allocated to the Architect in the Contract Documents. The duties, obligations, and responsibilities of the Architect shall include, but are not limited to, the following:

- Unless otherwise directed by the Owner in writing, the Architect shall act as the Owner’s agent from the effective date of this Construction Contract until final payment has been made, to the extent expressly set forth in the Contract Documents;

- Unless otherwise directed by the Owner in writing, the Owner and the Contractor shall communicate with each other through the Architect;

- When requested by the Contractor in writing, the Architect shall render interpretations necessary for the proper execution or progress of the work;

- The Architect shall draft proposed Change Orders;

- The Architect shall approve or respond otherwise as necessary concerning shop drawings or other submittals received from the Contractor;

- The Architect shall be authorized to refuse to accept work which is defective or otherwise fails to comply with the requirements of the Contract Documents. If the Architect deems it appropriate, the Architect shall be authorized to call for extra inspection or testing of the work for compliance with requirements of the Contract Documents;

- The Architect shall review the Contractor’s Payment Requests and shall approve in writing those amounts which, in the opinion of the Architect, are properly owing to the Contractor as provided in this Construction Contract;

- The Architect shall, upon written request from the Contractor, perform those inspections required in Article VII hereinabove;

- The Architect shall be authorized to require the Contractor to make changes which do not involve a change in the Contract Price or in the time for the Contractor’s performance of this Construction Contract consistent with the intent of the Contract Documents;

- THE DUTIES, OBLIGATIONS, AND RESPONSIBILITIES OF THE CONTRACTOR UNDER THE CONTRACT DOCUMENTS SHALL IN NO MANNER WHATSOEVER BE CHANGED, ALTERED, DISCHARGED, RELEASED, OR SATISFIED BY ANY DUTY, OBLIGATION, OR RESPONSIBILITY OF THE ARCHITECT. THE CONTRACTOR IS NOT A THIRD-PARTY BENEFICIARY OF ANY CONTRACT BY AND BETWEEN THE OWNER AND THE ARCHITECT. IT IS EXPRESSLY ACKNOWLEDGED AND AGREED THAT THE DUTIES OF THE CONTRACTOR TO THE OWNER ARE

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 18

INDEPENDENT OF, AND ARE NOT DIMINISHED BY, ANY DUTIES OF THE ARCHITECT TO THE OWNER.

ARTICLE XIII.

CLAIMS BY THE CONTRACTOR

Claims by the Contractor against the Owner are subject to the following terms and conditions:

- All Contractor claims against the Owner, except previously concealed and unknown site conditions which are materially at variance from those typically and ordinarily encountered in the general geographic location of the Project, shall be initiated by a written claim submitted to the Owner and the Architect. Such claim shall be received by the Owner and the Architect no later than seven (7) calendar days after the event or the first appearance of the circumstances causing the claim, whichever occurred sooner, and same shall set forth in detail all facts, circumstances, and supporting documentation;

- In the event the Contractor discovers previously concealed and unknown site conditions which are materially at variance from those typically and ordinarily encountered in the general geographical location of the Project, the Contractor shall:

  - provide the Owner and Architect written notice of such condition, by facsimile transmission or hand delivery, within 24 hours after the first appearance to the Contractor of such condition;

  - give the Owner and Architect an opportunity to observe such condition prior to disturbing it;

  - file a written claim with all available facts, circumstances, and supporting documentation with the Owner and Architect within seven (7) calendar days after the first appearance to the Contractor of such condition, unless such period is otherwise extended by the Owner in writing; and

  - provide all additional facts, circumstances, and supporting documentation for such claim to the Owner and Architect as soon as it is available with the exercise of due diligence;

- In the event the Contractor seeks to make a claim against the Owner, as a condition precedent to any liability of the Owner therefor, the Contractor shall strictly comply with the requirements of this Article, and such claim shall be made by the Contractor before proceeding to execute any additional or changed work. Failure of the condition precedent to occur shall constitute a waiver by the Contractor of any such claim;

- The Contractor and the Owner shall continue their performance hereunder regardless of the existence of any claims submitted by the Contractor;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 19

- In connection with any claim by the Contractor against the Owner for compensation in excess of the Contract Price, any liability of the Owner for the Contractor’s cost shall be strictly limited to direct cost incurred by the Contractor as described in Article XV, Section B.2 and shall in no event other than as described in Article XV, Section B.2 include indirect cost or consequential damages of the Contractor. The Owner shall not be liable to the Contractor for claims of third-parties including subcontractors, unless and until liability of the Contractor has been established therefor in a court of competent jurisdiction;

- In the event the Contractor should be delayed in performing any task which at the time of the delay is then critical or which during the delay becomes critical to the extent attributable to any act or omission by the Owner or someone acting in the Owner’s behalf, or by Owner-authorized Change Orders, unusually bad weather not reasonably anticipatable, fire or other Acts of God, the date for achieving Substantial Completion, or, as applicable, Final Completion, shall be appropriately adjusted by the Owner upon the written claim of the Contractor to the Owner and the Architect as the Contractor’s sole remedy. A task is critical within the meaning of this Section XIII.F if, and only if, said task is on the critical path of the Project schedule so that a delay in performing such task will delay the ultimate completion of the Project.

An extension to the Contract Time will be the Contractor’s sole remedy whether or not such delays are foreseeable, unless a delay is caused by acts of the Owner constituting active interference with Contractor’s performance of the work, and only to the extent such acts continue after the Contractor furnishes the Owner with written notice of such interference. In no event shall the Contractor be entitled to compensation or recovery of any indirect damages in connection with any delay, including, without limitation, consequential damages, lost opportunity costs, impact damages, or other similar remuneration. The Owner’s exercise of any of its rights or remedies under the Contract Documents including, without limitation, ordering changes in the work, direct suspension, rescheduling, or correction of the work and, regardless of the extent or frequency of the Owner’s exercise of such remedies, shall not be construed as active interference with the Contractor’s performance of the work.

- If the Contractor submits a schedule or progress report indicating, or otherwise expressing an intention to achieve completion of the work prior to any completion date required by the Contract Documents or expiration of the Contract Time, no liability of the Owner to the Contractor for any failure of the Contractor to so complete the work shall be created or implied.

ARTICLE XIV.

SUBCONTRACTORS

Upon execution of this Construction Contract, the Contractor shall identify to the Owner and the Architect, in writing, those parties intended as subcontractors on the Project. Submission of Exhibit A of the Contractor’s Bid shall satisfy this requirement. The Owner shall, in writing, state any objections the Owner may have to one or more of such subcontractors. The Contractor shall not enter into a subcontract with an intended subcontractor with reference to whom the Owner objects. All subcontracts shall afford the Contractor rights against the subcontractor which

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 20

correspond to those rights afforded to the Owner against the Contractor herein, including those rights of Construction Contract termination as set forth hereinbelow.

ARTICLE XV.

CHANGE ORDERS

One or more changes to the work within the general scope of this Construction Contract may be ordered by Change Order. With respect to all change order requests involving credit to the Owner or additional compensation to the Contractor, the Contractor shall (a) obtain from subcontractors and suppliers the best possible price quotations; (b) review such quotations to ascertain whether they are reasonable; (c) prepare an itemized accounting together with appropriate supporting data, including reasonable expenditures by, and savings to, those performing the scope of the Work involved in the proposed change; and (d) provide a reasonable price quotation to the Owner. The Contractor shall proceed with any such changes and same shall be accomplished in strict accordance with the Contract Documents and the following terms and conditions:

- Change Order shall mean a written order to the Contractor executed by the Owner and the Architect after execution of this Construction Contract, directing a change in the work and may include a change in the Contract Price or the time for the Contractor’s performance, or any combination thereof;

- Any change in the Contract Price resulting from a Change Order shall be determined

as follows:

  - By mutual agreement between the Owner and the Contractor as evidenced by the change in the Contract Price being set forth in the Change Order executed by both parties; or

  - If no mutual agreement occurs between the Owner and Contractor, the change in the Contract Price, if any, shall be derived by determining the reasonable costs incurred or savings achieved, resulting from revisions in the work as computed by one of the following methods chosen at the discretion of the Owner:

    - A lump sum utilizing the most recent Means Cost Guide, as adjusted for Boise, Idaho, properly itemized and supported by sufficient substantiating data to permit evaluation;

    - Labor and materials costs stated in the Escrowed Bid Documents attached as Exhibit C hereto. Provided, however, the Contractor may add five percent (5%) (as a total for the Contractor, subcontractors, suppliers, consultants and agents) for all overhead and other indirect costs, and five percent (5%) (as a total for the Contractor, subcontractors, suppliers, consultants and agents) as profit, to be allocated by the Contractor among the Contractor, its

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 21

subcontractors, suppliers, consultants and agents, as the Contractor may determine.

- Labor at the actual wage paid the employee, if any, plus the actual cost of materials, if any. Provided, however, the Contractor may add five percent (5%) (as a total for the Contractor, subcontractors, suppliers, consultants and agents) for all overhead and other indirect costs, and five percent (5%) (as a total for the Contractor, subcontractors, suppliers, consultants and agents) as profit, to be allocated by the Contractor among the Contractor, its subcontractors, suppliers, consultants and agents, as the Contractor may determine.

Any such costs or savings shall be documented in the format and with such content and detail as the Owner or the Architect requires. In no event shall the Change Order include consequential damages.

- The execution of a Change Order by the Contractor shall constitute conclusive evidence of the Contractor’s agreement to the ordered changes in the work, this Construction Contract as thus amended, the Contract Price, and the time for performance by the Contractor. The Contractor, by executing the Change Order, waives and forever releases any claim against the Owner for additional time or compensation for matters relating to or arising out of or resulting from the work included within or affected by the executed Change Order;

- The Contractor shall notify and obtain the consent and approval of the Contractor’s Surety with reference to all Change Orders. The Contractor’s execution of the Change Order shall constitute the Contractor’s warranty to the Owner that the Surety has been notified of, and consents to, such Change Order and the Surety shall be conclusively deemed to have been notified of such Change Order and to have expressly consented thereto.

ARTICLE XVI.

DISCOVERING AND CORRECTING DEFECTIVE OR INCOMPLETE WORK

- In the event that the Contractor covers, conceals, or obscures its work performed in violation of the Contract Documents or in violation of a directive from the Owner or the Architect, such work shall be uncovered and displayed for the Owner’s or Architect’s inspection upon request and shall be reworked at no cost in time or money to the Owner;

- If any of the work is covered, concealed, or obscured in a manner not covered by Section XVI.A above, it shall if directed by the Owner or the Architect be uncovered and displayed for the Owner’s or Architect’s inspection. If the uncovered work conforms strictly with the Contract Documents, the costs incurred by the Contractor to uncover and subsequently replace such work shall be borne by the Owner. Otherwise, such costs shall be borne by the Contractor;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 22

- The Contractor shall, at no cost in time or money to the Owner, correct work rejected by the Owner or by the Architect as defective or failing to conform to the Contract Documents. Additionally, the Contractor shall reimburse the Owner for all testing, inspections and other expenses incurred as a result thereof;

- In addition to its warranty obligations set forth elsewhere herein, the Contractor shall be specifically obligated to correct any and all defective or nonconforming work for a period of twelve (12) months following Final Completion upon written direction from the Owner. The Contractor shall schedule, coordinate and participate walk-through inspection of the Work three (3) months prior to the expiration of the one-year correction period, and shall notify the Owner and any necessary subcontractors and suppliers of the date of, and request their participation in, the walk-through inspection. The purpose of the walk-through inspection will be to determine if there are defects or failures, which require correction. The warranties and guarantees set forth in this Article shall be in addition to all other warranties, express, implied or statutory, and shall survive the Owner’s payment, acceptance, inspection of or failure to inspect the Work and review of the Construction Documents;

- The Owner may, but shall in no event be required to, choose to accept defective or nonconforming work. In such event, the Contract Price shall be reduced by the greater of (1) the reasonable costs of removing and correcting the defective or nonconforming work or (2) the difference between the fair market value of the Project as constructed and the fair market value of the Project had it not been constructed in such a manner as to include defective or nonconforming work. If the remaining portion of the unpaid Contract Price, if any, is insufficient to compensate the Owner for the acceptance of defective or nonconforming work, the Contractor shall, upon written demand from the Owner, pay the Owner such remaining compensation for accepting defective or nonconforming work.

ARTICLE XVII.

TERMINATION BY THE CONTRACTOR

If the Owner repeatedly fails to perform its material obligations to the Contractor for a period of thirty (30) days after receiving written notice from the Contractor of its intent to terminate hereunder and specific details of the reasons therefor, the Contractor may terminate performance under this Construction Contract by written notice to the Owner and the Architect. In such event, the Contractor shall be entitled to recover from the Owner as though the Owner had terminated the Contractor’s performance under this Construction Contract for convenience pursuant to Section XIX.A hereunder.

ARTICLE XVIII.

OWNER’S RIGHT TO SUSPEND CONTRACTOR’S PERFORMANCE

- The Owner shall have the right at any time to direct the Contractor to suspend its performance, or any designated part thereof, for any reason whatsoever, or without reason, for a cumulative period of up to thirty (30) calendar days. If any such suspension is directed by the Owner, the Contractor shall immediately comply with same;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 23

- In the event the Owner directs a suspension of performance under this Article XVIII, through no fault of the Contractor, the Owner shall pay the Contractor as full compensation for such suspension of the Contractor’s reasonable costs, actually incurred and paid, of:

  - demobilization and remobilization, including such costs paid to subcontractors;

  - preserving and protecting work in place;

  - storage of materials or equipment purchased for the Project, including insurance thereon;

  - performing in a later, or during a longer, time frame than that contemplated by the Contract Documents.

ARTICLE XIX.

TERMINATION BY THE OWNER

The Owner may terminate this Contract in accordance with the following terms and conditions:

- The Owner may, for any reason whatsoever, terminate performance under this Construction Contract by the Contractor for convenience. The Owner shall give written notice of such termination to the Contractor specifying when termination becomes effective. The Contractor shall incur no further obligations in connection with the work and the Contractor shall stop work when such termination becomes effective. The Contractor shall also terminate outstanding orders and subcontracts. The Contractor shall settle the liabilities and claims arising out of the termination of subcontracts and orders. The Owner may direct the Contractor to assign the Contractor’s right, title, and interest under termination orders or subcontracts to the Owner or its designee. The Contractor shall transfer title and deliver to the Owner such completed or partially completed work and materials, equipment, parts, fixtures, information, and contract rights as the Contractor has. When terminated for convenience, the Contractor shall be compensated as follows:

  - The Contractor shall submit a termination claim to the Owner and the Architect specifying the amounts due because of the termination for convenience together with costs, pricing, or other data required by the Owner or the Architect. If the Contractor fails to file a termination claim within one (1) year from the effective date of termination, the Owner shall pay the Contractor, an amount derived in accordance with Section (3) below;

  - The Owner and the Contractor may agree to the compensation, if any due to the Contractor hereunder;

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 24

- Absent agreement to the amount due to the Contractor, the Owner shall pay the Contractor the following amounts:

  - Actual costs for labor, materials, equipment, and other services accepted under this Construction Contract plus a maximum of five percent (5%) for all overhead and other indirect costs, and five percent (5%) as profit (such profit shall not include anticipated profit or consequential damages); provided, however, that if it appears that the Contractor would have not profited or would have sustained a loss if the entire Construction Contract would have been completed, no profit shall be allowed or included and the amount of compensation shall be reduced to reflect the anticipated rate of loss, if any; and

  - Reasonable costs of settling and paying claims arising out of the termination of subcontracts or orders pursuant to Section XIX.A of this Article. These costs shall not include amounts paid in accordance with other provisions hereof.

The total sum to be paid the Contractor under this Section XIX.A shall not exceed the total Contract Price, as properly adjusted, reduced by the amount of payments otherwise made and shall in no event include duplication of payment.

- If the Contractor does not perform the work, or any part thereof, in a timely manner, supply adequate labor, supervisory personnel, or proper equipment or materials, or if it fails to timely discharge its obligations for labor, equipment, and materials, or proceeds to disobey applicable law, or otherwise commits a violation of a material provision of the Contract Documents, then the Owner, in addition to any other rights it may have against the Contractor or other, may terminate the performance of the Contractor and assume possession of the Project site and of all materials and equipment at the site and may complete the work. In such case, the Contractor shall not be paid further until the work is complete. After Final Completion has been achieved, if any portion of the Contract Price, as it may be modified hereunder, remains after the cost to the Owner of completing the work, including all costs and expenses of every nature incurred, has been deducted by the Owner, such remainder shall belong to the Contractor. Otherwise, the Contractor shall pay and make whole the Owner for such cost. This obligation for payment shall survive the termination of this Construction Contract. In the event the employment of the Contractor is terminated by the Owner for cause pursuant to this Section XIX.B and it is subsequently determined by a Court of competent jurisdiction that such termination was without cause, such termination shall thereupon be deemed a Termination for Convenience under Section XIX.A and the provisions of Section XIX.A shall apply.

ARTICLE XX.

INSURANCE

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 25

The Contractor shall have and maintain insurance in accordance with the requirements of Exhibit A attached hereto and incorporated herein by reference.

ARTICLE XXI.

SURETY BONDS

The Contractor shall furnish separate performance and payment bonds to the Owner. Each bond shall set forth a penal sum in an amount not less than the Contract Price. Each bond furnished by the Contractor shall incorporate by reference the terms of this Contract as fully as though they were set forth verbatim in such bonds. In the event the Contract Price is adjusted by Change Order executed by the Contractor, the penal sum of both the performance bond and the payment bond shall be deemed increased by like amount. The performance and payment bonds furnished by the Contractor shall be in form suitable to the Owner and shall be executed by a Surety, or Sureties, reasonably acceptable to the Owner.

ARTICLE XXII.

PROJECT RECORDS

All documents relating in any manner whatsoever to the Project, or any designated portion thereof, which are in the possession of the Contractor or any subcontractor of the Contractor, shall be made available to the Owner or the Architect for inspection and copying upon written request by the Owner. Furthermore, said documents shall be made available, upon request by the Owner, to any state, federal, or other regulatory authority and any such authority may review, inspect, and copy such records. Said records include, but are not limited to, all drawings, plans, specifications, submittals, correspondence, minutes, memoranda, tape recordings, videos, or other writings or things which document the Project, its design, and its construction. Said records expressly include those documents reflecting the cost of construction to the Contractor. The Contractor shall maintain and protect these documents for no less than five (5) years after Final Completion of the Project or for any longer period of time as may be required by law or good construction practice.

ARTICLE XXIII.

APPLICABLE LAW

This Construction Contract and its performance shall be construed in accordance with and governed by the laws of the State of Idaho, with venue for any action brought pursuant to this Agreement to be in the Fourth Judicial District, Ada County, State of Idaho.

ARTICLE XXIV.

SUCCESSORS AND ASSIGNS

Each party binds itself, its successors, assigns, executors, administrators, or other representatives to the other party hereto and to successors, assigns, executors, administrators, or other representatives of such other party in connection with all terms and conditions of this Construction Contract. The Contractor shall not assign this Construction Contract without prior written consent of the Owner.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 26

ARTICLE XXV.

SEVERABILITY

In the event any provision or section of this Agreement conflicts with applicable law, or is otherwise held to be unenforceable, the remaining provisions shall nevertheless be enforceable and shall be carried into effect.

ARTICLE XXVI.

AMENDMENTS

This Agreement may be modified or amended only by a writing duly executed by both

parties.

OWNER

Boise City Housing Authority

By:

Date	Raquel Guglielmetti, Chairperson

ATTEST:

Deanna L. Watson, Executive Director

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 27

CONTRACTOR

(Typed Name)

By:

Date of Execution	Signature

Printed Name

Title

Address

STATE OF IDAHO County of Ada

)

) ss.

)

On this _____ day of _______________, 20__, before me, a notary public, personally

appeared ______________________________, known or identified to me to be the person whose

name is subscribed to the within instrument, and acknowledged to me that he/she executed the same.

Notary Public for Idaho

Commission Expires

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – PAGE 28

EXHIBIT A

INSURANCE

- The Contractor, at its sole expense, shall procure and maintain in full force and effect insurance written by an insurance company or companies with AM Best’s rating(s) of A VII or better. All insurance companies must be authorized to do business in the state of Idaho. By requiring insurance herein, Owner does not represent that coverage and limits are necessarily adequate to protect the Contractor, and such coverage and limits shall not be deemed as a limitation on the Contractor’s liability under the indemnities granted to Owner in this contract.

- Certificates of Insurance evidencing the coverages required herein shall be provided to Owner prior to the start date of the project. All certificates must be signed by an authorized representative of the Contractor’s Insurance carrier. Renewal certificates or binders must be provided to Owner a minimum of five (5) days prior to the effective date of the renewal. If binders are used, they must be replaced by appropriate insurance certificates no more than thirty (30) days after the effective date.

- Certificates shall be mailed to:

Boise City/Ada County Housing Authority

1276 W River Street, Suite 300

Boise, Idaho 83702

- Certificates must evidence the following minimum coverages:

  - WORKERS’ COMPENSATION insurance meeting the statutory requirements of the State of Idaho.

  - EMPLOYERS’ LIABILITY insurance providing limits of liability in the following amounts:

Bodily Injury by Accident:

Bodily Injury by Disease:

Bodily Injury by Disease:

$500,000 each accident $500,000 policy limit $500,000 each employee

Policy coverage terms and conditions to include:

- Certificate must clearly identify that coverage applies in the State of Idaho.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT A

- COMMERCIAL GENERAL LIABILITY insurance providing limits of liability in the following amounts, with aggregates applying separately on a “per project” basis:

| General Aggregate: | $ | 2,000,000 |
| --- | --- | --- |
| Product/Completed Operations Aggregate: | $ | 2,000,000 |
| Personal & Advertising Injury Liability: | $ | 1,000,000 |
| Per Occurrence: | $ | 1,000,000 |
| Fire Legal Liability: | $ | 50,000 |

The Commercial General Liability (“CGL”) insurance policy shall be written on an “Occurrence” form and shall cover liability arising from premises, operations, independent contractors, products, completed operations, personal injury, advertising injury, and contractual liability coverage sufficient to meet the requirements of this Agreement (including defense costs and attorney’s fees assumed under the contract, which shall be payable in addition to the limit of liability; and tort liability of another assumed in a contract). To the extent aligned with and permittable by applicable law, no Contractual Liability Coverage Exclusion modifying or deleting the definition of “insured contract” from the unaltered ISO CG 00 01 Edition date 10/01 ( CG 24 26 or similar). Owner and its directors, officers, agents, employees, successors and assigns shall be included as Additional Insureds, for ongoing and completed operations, under the CGL using ISO endorsements CG 20 10 07 04 and CG 20 37 07 04, or equivalent. The Additional Insured endorsements must be provided with the certificate of insurance. The Additional Insured coverage shall apply on a Primary & Non-contributory basis.

This insurance must include coverage for:

- Explosion, Collapse, & Underground (XCU) and

- Electronic Data (CG 04 37 or similar).

This insurance shall not contain the following exclusions:

  - No Separation of Insured exclusion;

  - No Subsidence exclusion, and

  - No Damage to Work performed by Subcontractor exclusion (CG 22 94 or similar).

- BUSINESS AUTOMOBILE LIABILITY insurance providing bodily injury and property damage liability coverage for not less than $1,000,000 each accident limit. Business Automobile Liability insurance shall be written on a standard ISO policy form, or an equivalent form, providing coverage for liability arising out of owned, hired, or non-owned vehicles in connection with this agreement. Owner and its directors, officers, agents, employees, successors and assigns shall

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT A

be included as Additional Insureds and a Waiver of Subrogation.

The insurance shall include:

- Coverage for bodily injury, death and property damage arising out of ownership, maintenance or use of any motorized vehicle on or off the site of the Project, and Contractual Liability coverage

- If hauling of hazardous waste is part of the Scope, Automobile Liability Insurance with a $1,000,000 combined single limit per occurrence for bodily injury and property damage applicable to all hazardous waste hauling vehicles, and include MCS 90 endorsement and the ISO Form CA 9948 03 06 (Pollution Liability Broadened Coverage for Business Automobile).

If CGL 12/04 or later edition is provided, the CA0051 1204: Mobile Equipment Subject to Motor Vehicles Laws shall also be provided. This additional endorsement is not required if the 2006 ISO Auto form is provided.

- PROFESSIONAL LIABILITY insurance with limits of not less than $1,000,000 per claim and $1,000,000 aggregate, with a maximum deductible of $25,000 to be paid by Contractor. If the insurance required by this section is obtained through a “Claims Made” policy, this coverage or its replacement shall have a retroactive date of no later than the inception of this Agreement. Such insurance or its replacement shall also provide a minimum of five’ (5) years extended reporting coverage, or the maximum time under the State of Idaho statute of limitations for claims under this coverage, whichever is greater, after the Services are last provided under this Agreement. Any erosion of insurance limits required will be reinstated to the required amounts prior to commencing the contracted work and if during the contracted period claims are made against the design professional’s policy the necessary reduction of available limits will be repurchased to the contractually required amounts.

- POLLUTION LIABILITY policy must include contractual liability coverage aligned with indemnification obligation of this Agreement. Additionally, the Pollution Liability Insurance policy shall name Owner and its directors, officers, agents, employees, successors and assigns shall be included as Additional Insureds. The policy limits shall be in the amount of: $1,000,000 each occurrence and aggregate with maximum deductible of $25,000 to be paid by the Contractor.

- Unless otherwise determined acceptable by Owner, the policy shall cover the liability of the Contractor during the process of construction, removal, storage, encapsulation, transport and disposal of hazardous waste and contaminated soil and or asbestos abatement. The policy shall include coverage for on-site and off-site bodily injury and loss of damage to, or loss of use of property, directly or

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT A

indirectly arising out of the discharge, dispersal, release or escape of smoke, vapors, soot, fumes, acids, alkalis, toxic chemicals, liquids or gas, waste materials or other irritants, contaminants or pollutants into or upon the land, the atmosphere or any water course or body of water, whether it be gradual or sudden and accidental, including no exclusion for mold or asbestos. The policy shall also include defense and clean-up costs.

- The Contractor and Sub-contractor shall maintain pollution liability coverage for the statute of repose following completion of the project. Should mold coverage be required and be provided by a claims made form, the coverage shall be maintained annually, following completion, for the statute of repose.

- BUILDERS RISK (COURSE OF CONSTRUCTION) insurance with a company or companies lawfully authorized to do business in the jurisdiction in which the Project is located, property insurance written on a builder’s risk “all-risk” or equivalent policy form in the amount of the initial Contract Sum, plus value of subsequent Contract Modifications and cost of materials supplied or installed by others, comprising total value for the entire Project at the site on a replacement cost basis without optional deductibles. Such property insurance shall be maintained, unless otherwise provided in the Contract Documents or otherwise agreed in writing by all persons and entities who are beneficiaries of such insurance, until final payment has been made or until no person or entity other than the Owner has an insurable interest in the property required by this Section to be covered, whichever is later. This insurance shall include interests of the Owner, the Contractor, Subcontractors and Sub-subcontractors in the Project as named insureds.

Property insurance shall be on an “all-risk” or equivalent policy form and shall include, without limitation, insurance against the perils of fire (with extended coverage) and physical loss or damage including, without duplication of coverage, theft, vandalism, malicious mischief, collapse, earthquake, flood, windstorm, falsework, testing and startup, temporary buildings and debris removal including demolition occasioned by enforcement of any applicable legal requirements, and shall cover reasonable compensation for Architect’s and Contractor’s services and expenses required as a result of such insured loss. This property insurance shall cover portions of the Work stored off the site, and also portions of the Work in transit. The deductible is the responsibility of the Contractor.

Partial occupancy shall not commence until the insurance company or companies providing property insurance have consented to such partial occupancy or use by endorsement or otherwise. The Owner and the Contractor shall take reasonable steps to obtain consent of the insurance company or companies and shall, without mutual written consent, take no action with respect to partial occupancy or use that would cause cancellation, lapse or reduction of insurance.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT A

  - INSTALLATION FLOATER. If required by Owner or not covered by the Builders Risk insurance, Contractor shall obtain an Installation Floater to cover that portion of the work to be constructed, installed, altered, or repaired by Contractor. The Installation Floater policy must include ‘coverage for the fixtures, materials, supplies, machinery and equipment used in or incidental to the construction project as well as property kept off-site or while in transit. Coverage must also include property of others in the Contractor’s care, custody, or control. In addition to Contractor, the Owner and all subcontractors shall be named as Insureds on the policy with coverage extending through the final completion date.

  - EQUIPMENT FLOATER. Contractor shall maintain at its sole cost and expense insurance to protect its own equipment, tools and materials against risk of loss with sufficient limits to cover the value of all of the equipment, tools and materials Contractor may use in performance of the Work. Contractor is solely responsible for any deductibles, self insured retentions or uninsured losses for any reason arising out of Contractor’s obligations of this Section. Coverage shall include equipment leased/borrowed/rented by Contractor.

  - RIGGERS LIABILITY. If the scope involves the rigging, hoisting, lowering, raising or moving of property or equipment belonging to others and Riggers Liability Insurance is required to insure against physical loss or damage to the property or equipment.

- Additional Insureds: The following insurance policies shall name 1) Owner and 2) Any other person or organization as required by the Contract Documents as Additional Insured:

•Commercial General Liability

•Commercial Auto Liability

•Commercial Umbrella Liability

•Pollution Liability

Coverage shall be primary and non-contributory to any insurance maintained by Additional Insured and any other parties as required by Owner Contract, all of which shall be stated on the Certificate of Insurance provided by the Contractor.

The General Liability Additional Insured endorsement(s) shall provide:

  - That any person or organization that Contractor is required to add as an Additional Insured under the contract or agreement shall be included as an Additional Insured (CG 20 38 04 13 or its equivalent).

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT A

- The additional insured endorsement shall not limit the exception to the exclusion for “damage to your work”- coverage shall include coverage for damage to the work itself for completed operations performed by Subcontractor.

The General Liability Additional Insured Endorsement must provide status in favor of required parties including both ONGOING Operations AND COMPLETED Operations. Vicarious forms of additional insured endorsements will not be accepted. Evidence, by endorsement or policy language, of additional insured and primary and non-contributory coverage must be provided with the certificate of insurance for General Liability.

- Waiver of Subrogation. All insurance coverages maintained by Contractor shall include a waiver of any right of subrogation of the insurers thereunder in favor of Additional Insureds and all of their respective assigns, subsidiaries, affiliates, employees, insurers and underwriters, and of any right of the insurers to any set-off or counterclaim or any other deduction, whether by attachment or otherwise, in respect of any liability of any person insured under any such policy (Workers Compensation – where permitted). Contractor further waives all claims and all rights of subrogation against Additional Insureds’ other contractors and all of their respective assigns, subsidiaries, affiliates, employees, insurers and underwriters for loss of, or damage to, Contractor’s Scope, tools, machinery, equipment, material, supplies, or any other losses within the scope of any insurance maintained by Contractor. If any of the Additional Insureds is partially or wholly self insured, then the waiver of subrogation shall apply as if they were in fact covered by their own insurance.

- Notice of Cancellation. Contractor must certify that the Owner will receive 30 days advance notice of any cancellation (except 10 days for non-payment)

- Continuation of Coverage. Required insurance, including Additional Insured status for Completed Operations under the General Liability Policy, shall be maintained for the statute of repose following completion of the project and acceptance by the Owner.

- Certificates of Insurance. Upon contract award, the Contractor shall furnish an certificate of insurance to show that the insurance specified in this contract is in force, stating policy numbers, dates of expiration, limits of liability and coverages there under

- Deductible. Contractor shall be responsible, at no additional cost to Owner for the payment of any associated deductibles or self insured retention in connection with the coverages required by this Attachment. Any self-insured retentions or deductible in excess of $25,000 must be declared at the time Contractor submits its bid and must be specifically approved by Owner prior to execution of the Contract.

- Claims-Made Policies. Except for Professional Liability Insurance all liability policies must be an occurrence form, claims-made policies are not acceptable.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT A

- Special Provisions. Approval, disapproval or failure to act by the Owner regarding any insurance supplied by the Contractor shall not relieve the Contractor of full responsibility or liability for damages and accidents. Neither shall the bankruptcy, insolvency or denial of liability by the insurance company exonerate the Contractor from liability. Owner shall make no special payments for any insurance that the Contractor may be required to carry; all are included in the contract price and in the contract unit prices. The Contractor shall require all Subcontractors to procure and maintain all insurance as set forth in this contract.

- Bonding. Bonding for this project shall be provided by a surety company or companies with AM Best rating(s) of A VII or better. If the surety does not have a current AM Best rating it must be currently certified by the US Department of Treasury as an approved surety with an underwriting limitation greater than the bond amount. All sureties must be authorized to do business in the state of Idaho. All bonds shall name the County as obligee with copies of the bonds provided to Owner. Bonding requirements for this contract include:

  - Bid Bond – bond limit to be 5% of the bid

  - Performance Bond – bond limit to be 100% of the contract value

  - Payment Bond – bond limit to be 100% of the contract value

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT A

EXHIBIT B

QUALITY CONTROL PROGRAM

(To be supplied by architect)

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT B

EXHIBIT C

ESCROWED BID DOCUMENTS

- Scope

The Contractor shall submit, within the specified time after receipt of bids, one copy of all documentary information generated in preparation of bid prices for this project (the “Escrowed Bid Documents”). The Escrowed Bid Documents will be held in escrow for the duration of the Project.

The Contractor acknowledges, as a condition of award of this Construction Contract, that the Escrowed Bid Documents constitute all of the information used in preparation of the bid, and that no other bid preparation information shall be considered in resolving disputes.

Nothing in the Escrowed Bid Documents shall change or modify the terms or conditions of the Contract Documents.

- Ownership

The Escrowed Bid Documents are, and shall always remain, the property of the Contractor, subject only to joint review by the Owner and the Contractor, as provided herein.

The Owner stipulates and expressly acknowledges that the Escrowed Bid Documents, as defined herein, constitute trade secrets. This acknowledgment is based on the Owner’s express understanding that the information contained in the Escrowed Bid Documents is not known outside the Contractor’s business, is known only to a limited extent and only by a limited number of employees of the Contractor, is safeguarded while in Contractor’s possession, is extremely valuable to Contractor and could be extremely valuable to Contractor’s competitors by virtue of it reflecting Contractor’s contemplated techniques of construction. Owner acknowledges that the Contractor expended substantial sums of money in developing the information included in the Escrowed Bid Documents and further acknowledges that it would be difficult for a competitor to replicate the information contained therein. Owner further acknowledges that the Escrowed Bid Documents and the information contained therein are made available to Owner only because such action is an express prerequisite to award of this Construction Contract. Owner acknowledges that the Escrowed Bid Documents include a compilation of information used in the Contractor’s business, intended to give the Contractor an opportunity to obtain an advantage over competitors who do not know of or use the contents of the documentation. Owner agrees to safeguard the Escrowed Bid Documents, and all information contained therein, against disclosure to the fullest extent permitted by law, except in case of litigation related to the Project.

- Purpose

Escrowed Bid Documents will be used to assist in the negotiation of price adjustments and change orders and in the settlement of disputes, claims and other controversies. They will not be

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT C

used for pre-award evaluation of the Contractor’s anticipated methods of construction or to assess the Contractor’s qualifications for performing the work.

- Format and Content

The successful Contractor may submit Escrowed Bid Documents in its usual cost estimating format. It is not the intention of this provision to cause the Contractor extra work during the preparation of the proposal, but to ensure that the Escrowed Bid Documents will be adequate to enable complete understanding and proper interpretation for their intended use. The Escrowed Bid Documents shall be in English.

It is, however, required that the Escrowed Bid Documents clearly itemize the estimated costs of performing the work of each bid item contained in the bid schedule. Bid items should be separated into sub-items as required to present a complete and detailed cost estimate and allow a detailed cost review. The Escrowed Bid Documents shall include all quantity takeoffs, crew, equipment, calculations of rates of production and progress, copies of quotations from subcontractors and suppliers, and memoranda, narratives, consultant’s reports, add/deduct sheets, and all other information used by the Contractor to arrive at the prices contained in the bid proposal. Estimated costs should be broken down into the Contractor’s usual estimate categories such as direct labor, repair labor, equipment operation, equipment ownership, expendable materials, permanent materials, and subcontract costs as appropriate. Plant and equipment and indirect costs should be detailed in the Contractor’s usual format. The Contractor’s allocation of plant and equipment, indirect costs, contingencies, markup and other items to each bid item shall be included. All costs shall be identified. For bid items amounting to less than $10,000, estimated unit costs are acceptable without a detailed cost estimate, providing that labor, equipment, materials, and subcontracts, as applicable, are included and provided that indirect costs, contingencies, and markup, as applicable, are allocated.

Bid documents provided by the Owner should not be included in the Escrowed Bid Documents unless needed to comply with the requirements of this contract provision.

- Submittal

One copy of the Escrowed Bid Documents shall be submitted by the successful Contractor in a sealed container within seventy-two (72) hours after the time of the notice of award. The container shall be clearly marked on the outside with the Contractor’s name, date of submittal, project names and the words “Escrowed Bid Documents.”

The Escrowed Bid Documents shall be accompanied with the bid Documentation Certification, signed by an individual authorized by the Contractor to execute the bidding proposal, stating that the material in the escrow documentation constitutes all the documentary information used in preparation of the bid and that he or she has personally examined the contents of the Escrowed Bid Documents container and has found that the documents in the container are complete.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT C

Prior to execution of this Construction Contract, Escrowed Bid Documents of the Contractor will be examined, organized and inventoried by representatives of the Owner, together with members of the Contractor’s staff who are knowledgeable in how the bid was prepared.

This examination is to insure that the Escrowed Bid Documents are authentic, legible and complete. It will not include review of, and will not constitute approval of, proposed construction methods, estimating assumptions, or interpretations of Contract Documents. Examination will not alter any condition(s) or term(s) of the Contract Documents.

If all the documentation required in Section 4, “Format and Content” has not been included in the original submittal, additional documentation shall be submitted, at the Owner’s discretion, prior to execution of this Construction Contract. The detailed breakdown of estimated costs shall be reconciled and revised, if appropriate, by agreement between the Contractor and the Owner before executing this Construction Contract.

Timely submission of complete Escrowed Bid Documents is an essential element of the Contractor’s responsibility and a prerequisite to Construction Contract execution. Failure to provide the necessary Escrowed Bid Documents will be sufficient cause for the Owner to reject the bid.

If the Contractor’s proposal is based on subcontracting any part of the work, each subcontractor, whose total subcontracting prices exceeds five percent of the total contract price proposed by the Contractor, shall provide separate Escrowed Bid Documents to be included with those of the Contractor. These documents will be opened and examined in the same manner and at the same time as the examination described above for the apparent successful Contractor.

If the Contractor wishes to subcontract any portion of the work after the award, the Owner retains the right to require the Contractor to submit Escrowed Bid Documents and other applicable quotation documents from the subcontractor before the subcontract is approved.

- Storage

The Escrowed Bid Documents will be placed in escrow, for the duration of the Project, in a mutually agreeable institution. The cost of storage will be paid by the Owner.

- Examination

The Escrowed Bid Documents shall be examined by both the Owner and the Contractor, at any time deemed necessary by either the Owner or the Contractor, to assist in the negotiation of price adjustments and change orders, or the settlement of disputes.

Examination of the Escrowed Bid Documents is subject to the following conditions:

- As trade secrets, the Escrowed Bid Documents are proprietary and confidential as described in Section 2.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT C

- The Owner and the Contractor shall each designate, in writing to the other party and a minimum of ten days after execution of this contract, representatives who are authorized to examine the Escrowed Bid Documents. No other person shall have access to the Escrowed Bid Documents.

- Access to the Escrowed Bid Documents will take place only in the presence of duly designated representatives of both the Owner and the Contractor.

- Final Disposition

The Escrowed Bid Documents will be returned to the Contractor at such time as the Project has been completed and final settlement has been achieved.

FIXED PRICE CONSTRUCTION CONTRACT BETWEEN OWNER AND CONTRACTOR – EXHIBIT C