UEI Project No. 16.01875

Invoice No. 65037

Grant No. N/A

May 17, 2017

Melody Shelkey

City of Minot

PO Box 5006

Minot, ND 58701-5006

Subject:  Invoice and Progress Report for UEI project No. 16.01875 – MOT – Terminal/Parking Lot Landscaping

Dear Ms. Shelkey,

Attached is our invoice and progress report for engineering services for the above referenced project, for the period through May 16, 2017 in the amount of $7,000.00. The following is a list of the project tasks and their status at this time:

Phase 1. Landscape Modification Design

Completed Tasks:

Coordination with Owner regarding initial concepts and preferences. Provide preliminary landscape designs.

Develop landscaping plan sheet(s) with general layout, planting notes, and planting schedule. Provide preliminary plan to Owner for review and comment.

Provide final plan for City submittal.

Solicit construction cost from numerous contractors. Create Project Summary of Costs.

Additional detail is presented in the attached task breakdown table. As per the contract, payment of Invoice 65037 (attached), is kindly requested within 30 days of this invoice.

Sincerely,

Derek T. Spitzer, PMP

3350 38th Avenue S • Fargo, ND 58104 • P: 701-280-8500 • www.ulteig.com

Please Remit To:

3350 38th Ave. S.

Fargo ND  58104

Phone: (888) 858-3441

EIN #45-0220725

| May 17, 2017 |  |
| --- | --- |
| Project No: | R16.01875 |
| Invoice No: | 65037 |

Kelly Matalka

City of Minot, ND

515 2nd Ave SW

Minot, ND 58701

|  |  |  |  | Amount Due This Invoice: $7,000.00 |
| --- | --- | --- | --- | --- |
| Project | R16.01875 | MOT -Terminal/Parking Lot Landscaping |  |
| Professional Services through May 17, 2017 |  |  |
| Fee |  |  |  |  |  |
| Total Fee |  | 7,000.00 |  |  |
| Percent Complete |  | 100.00 Total Earned | 7,000.00 |  |
|  |  |  | Previous Fee Billing | 0.00 |  |
|  |  |  | Current Fee Billing | 7,000.00 |  |
|  |  |  | Total Fee |  | 7,000.00 |
|  |  |  |  | Total this Invoice | $7,000.00 |

TERMS: DUE UPON RECEIPT

Past due invoices may be subject to finance charges.

We appreciate the opportunity to provide these services to you.

City of Minot

Minot International Airport

MOT - Terminal/Parking Lot Landscaping

UEI Project No. 16.01875

Phase Breakdown for Professional Services Rendered through May 16, 2017

|  |  |  |  |  | Percent Complete to |  |  |  | Less Previously |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase |  | Phase Description |  | Total Amount | Date |  | Total Due to Date |  | Invoiced | Invoice this period |
| 1.0 |  | Preliminary & Design |  |  |  |  |  |  |  |  |  |
|  | 1.1 | Landscape Modification Design | $ | 7,000.00 | 100.00% | $ | 7,000.00 | $ | - | $ | 7,000.00 |
|  |  | Total Project Fee | $ | 7,000.00 |  | $ | 7,000.00 | $ | - | $ | 7,000.00 |
|  |  | Overall Project % complete | $ | 7,000.00 |  |  | 100.00% |  |  |  |  |
|  |  |  | $ | 7,000.00 |  |  |  |  |  |  |  |