|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|   |   |   |   |   |   |   |   |   |   |   |
|   |     PROJECT RISK REGISTER      |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   | **PROJECT NAME:** M65 LABELLING MACHINE PROTOTYPE | **PROJECT #:**  M65-2022 | **PROJECT VALUE:**  |   |
|   | **CLIENT NAME:** HERRMA LTD | **START DATE:**  01/04/2022 | $125,000.00 |   |
|   | **PROJECT MANAGER:** JOHN DOE | **END DATE:** 01/12/2022 |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   | **DATE** | **#** | **RISK DETECTED** | **PROJECT IMPACT** | **CATEGORY** | **RISK RATING** | **RESPONSIBLE** | **STATUS** | **CLOSUREDATE** |   |
|   | 05/04/2022 | R000 | Chip manufacturing worldwide crisis | Electronic boards delay - more than 3 weeks | Supplies | HIGH | John Richardson | Ongoing |  |   |
|   | 09/04/2022 | R001 | Emergency equipment renovation | Closing offices for 2 days - delay | Infrastructure | MEDIUM | Isabella Grey | Finished | 04/14/2022 |   |
|   | 10/04/2022 | R002 | Additional permits related to RoHS | Not able to deliver products w/o certificate | Permits | HIGH | John Forester | Not Started |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |  |  |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   | **LAST CHANGE DATE:** 16/04/2022 |   |
|   |   |   |   |   |   |   | [© TemplateLab.com](https://templatelab.com/)  |   |