|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | BRIDGE CONSTRUCTION SCHEDULE | | | | | | | | | | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | | | | | | | | | | | |  |
|  | BRIDGE NAME | | **OCT** | **NOV** | **DEC** | **JAN** | **FEB** | **MAR** | **APR** | **MAY** | **JUN** | **JUL** |  |
|  | Project Manager: John Doe | | 2022 | 2022 | 2022 | 2023 | 2023 | 2023 | 2023 | 2023 | 2023 | 2023 |
|  |  | | | | | | | | | | | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | CONSTRUCT GIRDERS | Tension the strand |  | 58%  76%  25%  100% |  |  |  |  |  |  |  |  |
|  | Cast the girder |  |  |  |  |  |  |  |  |  |  |
|  |  | Release the prestressing |  |  |  |  |  |  |  |  |  |  |
|  |  | Ship the girder to the bridge site |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | ERECT GIRDERS AT THE BRIDGE SITE | Erect girders onto permanent bearings |  |  |  |  | 0%  0%  0%  0% |  |  |  |  |  |  |
|  | Remove temporary strands |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Cast diaphragms |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Lorem ipsum activity |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | CAST DECK | Cast the bridge deck |  |  |  |  |  |  |  |  |  |  |  |
|  | Drying and measuring |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Deck composite with girders - confirm |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Lorem ipsum activity |  |  |  |  |  | 0%  0%  0%  0% |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | FINAL CONDITION W/O LIVE LOAD | Controlled load tests |  |  |  |  |  | 0%  0%  0%  0% |  |  |  |  |  |
|  | Diagnostic load tests |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Compare responses and calculated values |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Lorem ipsum activity |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | FINAL CONDITION WITH LIVE LOAD | Installation of the railing system |  |  |  |  |  |  |  |  | 0%  0%  0%  0% |  |  |
|  | Installation of an overlay |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Opening the bridge to live load |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Any user defined loading test |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | [© TemplateLab.com](https://templatelab.com/) | |  |