|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |  |  BRIDGE CONSTRUCTION SCHEDULE |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |
|   | BRIDGE NAME | **OCT** | **NOV** | **DEC** | **JAN** | **FEB** | **MAR** | **APR** | **MAY** | **JUN** | **JUL** |  |
|   | Project Manager: John Doe | 2022 | 2022 | 2022 | 2023 | 2023 | 2023 | 2023 | 2023 | 2023 | 2023 |
|   |   |  |
|   |   |   |   |   |   |   |   |   |   |   |   |   |  |
|   | CONSTRUCT GIRDERS | Tension the strand |  | 58%76%25%100% |  |  |  |  |  |  |  |  |
|   | Cast the girder |  |  |  |  |  |  |  |  |  |  |
|   |   | Release the prestressing |  |  |  |  |  |  |  |  |  |  |
|   |   | Ship the girder to the bridge site |  |  |  |  |  |  |  |  |  |  |
|   |   |   |   |   |   |   |   |   |   |   |   |   |
|   | ERECT GIRDERS AT THE BRIDGE SITE | Erect girders onto permanent bearings |  |  |  |  | 0%0%0%0% |  |  |  |  |  |   |
|   | Remove temporary strands |  |  |  |  |  |  |  |  |  |  |   |
|   |   | Cast diaphragms |  |  |  |  |  |  |  |  |  |  |   |
|   |   | Lorem ipsum activity |  |  |  |  |  |  |  |  |  |  |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   | CAST DECK | Cast the bridge deck |  |  |  |  |  |  |  |  |  |  |   |
|   | Drying and measuring  |  |  |  |  |  |  |  |  |  |  |   |
|   |   | Deck composite with girders - confirm |  |  |  |  |  |  |  |  |  |  |   |
|   |   | Lorem ipsum activity |  |  |  |  |  | 0%0%0%0% |  |  |  |  |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   | FINAL CONDITION W/O LIVE LOAD | Controlled load tests |  |  |  |  |  | 0%0%0%0% |  |  |  |  |   |
|   | Diagnostic load tests |  |  |  |  |  |  |  |  |  |  |   |
|   |   | Compare responses and calculated values |  |  |  |  |  |  |  |  |  |  |   |
|   |   | Lorem ipsum activity |  |  |  |  |  |  |  |  |  |  |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   | FINAL CONDITION WITH LIVE LOAD | Installation of the railing system |  |  |  |  |  |  |  |  | 0%0%0%0% |  |   |
|   | Installation of an overlay |  |  |  |  |  |  |  |  |  |  |   |
|   |   | Opening the bridge to live load |  |  |  |  |  |  |  |  |  |  |   |
|   |   | Any user defined loading test |  |  |  |  |  |  |  |  |  |  |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   [© TemplateLab.com](https://templatelab.com/)  |   |