|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |
|  |  |  | 2 |  | 3 |  | 4 |  |
|  |  |  |  |  |  |  |  |  |
|  | 1 |  |  |  |  |  |  |  |
|  | **TEAR OUT & DEMOLITION** |  | **ROUGH-IN WORK** |  | **PROFESSIONAL INSPECTION** |  | **FINISHING THE WALLS** |  |
|  |  |  |  |  |  |  |  |  |
|  | **Clear old walls** |  | **Adding square footage** |  | **Calling the city** |  | **Hang drywall** |  |
|  | **Move old cabinetry** |  | **Framing** |  | **Scheduling appointment** |  | **Tape drywall** |  |
|  | **Deinstall fixtures** |  | **Moving plumbing fixtures** |  | **The approval** |  | **Finish drywall** |  |
|  | **Hauling debris away** |  | **Moving plumbing fixtures** |  | **The approval** |  | **Add a coat of primer** |  |
|  |  |  | **Moving plumbing fixtures** |  | **The approval** |  |  |  |
|  | **01/04 - 04/04** |  | **05/04 - 09/04** |  | **10/04 - 14/04** |  | **15/04 - 19/04** |  |
|  |  |  | 6  8 |  | 7 |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  | 5 |  |  |  |  |  |  |  |
|  | **INSTALL DOORS & WINDOWS** |  | **CABINETS AND PLUMBING FIXTURES** |  | **BRING IN NEW APPLIENCES** |  | **INSTALL NEW FLOORING** |  |
|  |  |  |  |  |  |  |  |  |
|  | **Install Doors (2pcs)** |  | **Install new countertops** |  | **Instal microwave** |  | **Select colors and styles** |  |
|  | **Install windows (3pcs)** |  | **Install cabinets** |  | **Install stove** |  | **Prepare the substrate** |  |
|  | **Check insulation** |  | **Install sink** |  | **Install refrigerator** |  | **Insert ceramic tiles** |  |
|  | **Lorem Ipsum** |  | **Install faucet** |  | **Install wine chiller** |  | **Lorem Ipsum** |  |
|  |  |  | **Position garbage bin** |  | **Install water cleaning system** |  |  |  |
|  | **22/04 - 23/04** |  | **28/04 - 02/05** |  | **05/05 - 07/05** |  | **10/05 - 14/05** |  |
|  |  |  |  |  |  |  | [**© TemplateLab.com**](https://templatelab.com/) | |



KITCHEN CONSTRUCTION SCHEDULE