|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | | | | | | **PARKING LOT** CONSTRUCTION SCHEDULE | | | | | | | | | | | | | | | | | | | | | | | |  |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | DESIGN | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **11-04-2022**  **14-04-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Providing the maximum convenient parking capacity with the best use of available space | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | DOCUMENTATION PREPARATION | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **15-04-2022**  **18-04-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | All project files and forms | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | PERMITS AND APPROVALS | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **19-04-2022**  **22-04-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Legal obligations - getting permits | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | TERAIN AND DRAINAGE PREPARATION | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **23-04-2022**  **24-04-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Drainage installation | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | SUBGRADE PREPARATION | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **25-04-2022**  **30-04-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Remove all rock, debris, and vegetation | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | BASE CONSTRUCTION (ASPHALT) | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **01-05-2022**  **03-05-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Placing the asphalt concrete base | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | ASPHALT SURFACE COURSE | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **04-05-2022**  **09-05-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Asphalt concrete mix placed in one or more lifts to the true lines and grade | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | CURB & GUTTER | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **10-05-2022**  **13-05-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Curbing around the perimeter for both functional and aesthetic reasons | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | PAINTING & STRIPNIG | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **10-05-2022**  **15-05-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Parking area to be clearly marked with symbols, words, and numbers | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | BUMPERS & STOPS | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | **16-05-2022**  **19-05-2022** |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Installation of poles, bumpers, stops, and barricade | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | [**© TemplateLab.com**](https://templatelab.com/) | |