|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | 8 |
|  |  | PROJECT RUNNING | |  |  |  | 6 |
|  |  | info@projectrunningcompany.com | |  |  |  | 4 |
|  |  | 101 Heaney Underpass Suite 45 Jakubowskiland, NY 24556 | |  |  |  |  |
|  |  | (000) 1234 567 890 | |  |  | |  |
|  |  | www.projectrunningcompany.com | |  |  |  |  |
|  |  |  |  |  | 92h 30min | |  |
|  |  | 4 Days | 6 Members | 8 Tasks | |  |  |
|  |  |  |  |  | **TOTAL HOURS** | |  |
|  |  |  |  |  |  |  |  |
|  | DATE | TASK ID | TASK DESCRIPTION | ASIGNEE | | HOURS |  |
|  |  |  |  |  |  |  |  |
|  | 17/03/2023 | 108 | Project description |  | Aubree Fuller | 08:30 |  |
|  | Write project resume based on inputs |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 17/03/2023 | 109 | Product Design |  | Hayden Davis | 08:00 |  |
|  | Mechanical drawings creation |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 17/03/2023 | 110 | License acquisition |  | Liam Davidson | 06:00 |  |
|  | Gather documents needed for license |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 20/03/2023 | 108 | Project description |  | Aubree Fuller | 07:00 |  |
|  | Write project resume based on inputs |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 20/03/2023 | 111 | Electrical design |  | Luca Schultz | 08:00 |  |
|  | Eplan electrical drawings |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 20/03/2023 | 112 | Procurement |  | Kenneth Brown | 08:00 |  |
|  | List of parts - procurement |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 20/03/2023 | 113 | Packaging design |  | Savannah Barns | 08:00 |  |
|  | Package size definition and design |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 21/03/2023 | 111 | Electrical design |  | Luca Schultz | 07:00 |  |
|  | Eplan electrical drawings |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 21/03/2023 | 112 | Procurement |  | Kenneth Brown | 08:00 |  |
|  | List of parts - procurement |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 21/03/2023 | 113 | Packaging design |  | Savannah Barns | 08:00 |  |
|  | Package size definition and design |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 21/03/2023 | 114 | 3D Printer rent |  | Aubree Fuller | 06:00 |  |
|  | Rent 3D printer for prototype creation |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  | 22/03/2023 | 115 | Prototype manufacture |  | Liam Davidson | 10:00 |  |
|  | 3D print of designed product |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  | [© TemplateLab.com](https://templatelab.com/) | |  |