|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   | AGILE PROJECT : WORK BREAKDOWN STRUCTURE |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   | **ITERATION #1** |  |  |   | **ITERATION #2** |  |  |   | **ITERATION #3** |  |  |  |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | REQUIREMENT ANALYSIS | Apr 18 - May 12 |   |   | REQUIREMENT ANALYSIS | Jul 06 - Jul 10 |   |   | REQUIREMENT ANALYSIS | Aug 11 - Aug 14 |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   | BM |   |   |   |   |   | TR |   |   |   |   |   | BM |   |   |
|   |   |   | Feature expectations |   |   |   |   | Feature expectations |   |   |   |   | Communication with users |   |   |   |
|   |   |   | Communication with users |   |   |   |   |   | Communication with users |   |   |   |   |   | Resolution of conflict |   |   |   |   |
|   |   |   | Documentation |   | 100% |   |   |   | Resolution of conflict |   | 0% |   |   |   | Revisions |   | 0% |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | DESIGN | May 13 - Jun 02 |   |   | DESIGN | Jul 11 - Jul 15 |   |   | DESIGN | Aug 15 - Aug 20 |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   | ZJ |   |   |   |   |   | KL |   |   |   |   |   | ZJ |   |   |
|   |   |   | Architectural design |   |   |   |   | Architectural design |   |   |   |   | Architectural design |   |   |   |
|   |   |   | Design segmentation |   |   |   |   |   | Design segmentation |   |   |   |   |   | Design segmentation |   |   |   |   |
|   |   |   | Detailed design |   | 85% |   |   |   | Detailed design |   | 0% |   |   |   | Detailed design |   | 0% |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | IMPLEMENTATION | May 25 - Jun 20 |   |   | IMPLEMENTATION | Jul 16 - Jul 31 |   |   | IMPLEMENTATION | Aug 15 - Aug 25 |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   | OP |   |   |   |   |   | LT |   |   |   |   |   | LT |   |   |
|   |   |   | Installing application |   |   |   |   | Backup creation |   |   |   |   | Backup creation |   |   |   |
|   |   |   | Migrating data |   |   |   |   |   | New features activation |   |   |   |   |   | New features activation |   |   |   |   |
|   |   |   | Features activation |   | 50% |   |   |   |  |   | 0% |   |   |   |  |   | 0% |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | TESTING | May 30 - Jun 30 |   |   | TESTING | Aug 01 - Aug 04 |   |   | TESTING | Aug 26 - Aug 30 |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   | WD |   |   |   |   |   | MA |   |   |   |   |   | AY |   |   |
|   |   |   | Test planning |   |   |   |   | Test case revisions |   |   |   |   | Test case revisions |   |   |   |
|   |   |   | Test case development |   |   |   |   |   | Test execution |   |   |   |   |   | Test execution |   |   |   |   |
|   |   |   | Test execution |   | 25% |   |   |   |  |   | 0% |   |   |   | Test documenting |   | 0% |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | CUSTOMER FEEDBACK | Apr 18 - Jul 05 |   |   | CUSTOMER FEEDBACK | Aug 01 - Aug 10 |   |   | CUSTOMER VERIFICATION | Aug 31 - Sep 01 |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   | HG |   |   |   |   |   | HG |   |   |   |   |   | BW |   |   |
|   |   |   | Daily meeting sessions |   |   |   |   | Daily meeting sessions |   |   |   |   | Final approval |   |   |   |
|   |   |   | Visual feedback records |   |   |   |   |   | Visual feedback records |   |   |   |   |   |  |   |   |   |   |
|   |   |   | New requirements listing |   | 15% |   |   |   | New requirements listing |   | 0% |   |   |   |  |   | 0% |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |    [**© TemplateLab.com**](https://templatelab.com/)  |