|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | AGILE PROJECT : WORK BREAKDOWN STRUCTURE | | | | | | | | | | | | | | | |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | **ITERATION #1** | |  |  | |  | **ITERATION #2** | |  |  | |  | **ITERATION #3** | |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | REQUIREMENT ANALYSIS | Apr 18 - May 12 | | |  |  | REQUIREMENT ANALYSIS | Jul 06 - Jul 10 | | |  |  | REQUIREMENT ANALYSIS | Aug 11 - Aug 14 | | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | BM |  |  |  |  |  | TR |  |  |  |  |  | BM |  |  |
|  |  |  | Feature expectations |  |  |  |  | Feature expectations |  |  |  |  | Communication with users |  |  |  |
|  |  |  | Communication with users |  |  |  |  |  | Communication with users |  |  |  |  |  | Resolution of conflict |  |  |  |  |
|  |  |  | Documentation |  | 100% |  |  |  | Resolution of conflict |  | 0% |  |  |  | Revisions |  | 0% |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | DESIGN | May 13 - Jun 02 | | |  |  | DESIGN | Jul 11 - Jul 15 | | |  |  | DESIGN | Aug 15 - Aug 20 | | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | ZJ |  |  |  |  |  | KL |  |  |  |  |  | ZJ |  |  |
|  |  |  | Architectural design |  |  |  |  | Architectural design |  |  |  |  | Architectural design |  |  |  |
|  |  |  | Design segmentation |  |  |  |  |  | Design segmentation |  |  |  |  |  | Design segmentation |  |  |  |  |
|  |  |  | Detailed design |  | 85% |  |  |  | Detailed design |  | 0% |  |  |  | Detailed design |  | 0% |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | IMPLEMENTATION | May 25 - Jun 20 | | |  |  | IMPLEMENTATION | Jul 16 - Jul 31 | | |  |  | IMPLEMENTATION | Aug 15 - Aug 25 | | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | OP |  |  |  |  |  | LT |  |  |  |  |  | LT |  |  |
|  |  |  | Installing application |  |  |  |  | Backup creation |  |  |  |  | Backup creation |  |  |  |
|  |  |  | Migrating data |  |  |  |  |  | New features activation |  |  |  |  |  | New features activation |  |  |  |  |
|  |  |  | Features activation |  | 50% |  |  |  |  |  | 0% |  |  |  |  |  | 0% |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | TESTING | May 30 - Jun 30 | | |  |  | TESTING | Aug 01 - Aug 04 | | |  |  | TESTING | Aug 26 - Aug 30 | | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | WD |  |  |  |  |  | MA |  |  |  |  |  | AY |  |  |
|  |  |  | Test planning |  |  |  |  | Test case revisions |  |  |  |  | Test case revisions |  |  |  |
|  |  |  | Test case development |  |  |  |  |  | Test execution |  |  |  |  |  | Test execution |  |  |  |  |
|  |  |  | Test execution |  | 25% |  |  |  |  |  | 0% |  |  |  | Test documenting |  | 0% |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | CUSTOMER FEEDBACK | Apr 18 - Jul 05 | | |  |  | CUSTOMER FEEDBACK | Aug 01 - Aug 10 | | |  |  | CUSTOMER VERIFICATION | Aug 31 - Sep 01 | | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | HG |  |  |  |  |  | HG |  |  |  |  |  | BW |  |  |
|  |  |  | Daily meeting sessions |  |  |  |  | Daily meeting sessions |  |  |  |  | Final approval |  |  |  |
|  |  |  | Visual feedback records |  |  |  |  |  | Visual feedback records |  |  |  |  |  |  |  |  |  |  |
|  |  |  | New requirements listing |  | 15% |  |  |  | New requirements listing |  | 0% |  |  |  |  |  | 0% |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | [**© TemplateLab.com**](https://templatelab.com/) | | | | |