## Slide 1
REQUIREMENTS ANALYSIS
Feature expectations
Communication with users
Documentation
Apr 18 – May 12
BM
100%
REQUIREMENTS ANALYSIS
Feature expectations
Communication with users
Resolution of conflict
Apr 18 – May 12
TR
0%
REQUIREMENTS ANALYSIS
Communication with users
Resolution of conflict
Revisions
Apr 18 – May 12
BM
0%
DESIGN
Architectural design
Design segmentation
Detailed design
Apr 18 – May 12
ZJ
85%
DESIGN
Architectural design
Design segmentation
Detailed design
Apr 18 – May 12
KL
0%
DESIGN
Architectural design
Design segmentation
Detailed design
Apr 18 – May 12
ZJ
0%
IMPLEMENTATION
Installing application
Migrating data
Features activation
Apr 18 – May 12
OP
50%
IMPLEMENTATION
Backup creation
New features activation
Apr 18 – May 12
LT
0%
IMPLEMENTATION
Backup creation
New features activation
Apr 18 – May 12
LT
0%
TESTING
Test planning
Test case development
Test execution
Apr 18 – May 12
WD
25%
TESTING
Test case revisions
Test execution
Apr 18 – May 12
MA
0%
TESTING
Test case revisions
Test execution
Test documenting
Apr 18 – May 12
AY
0%
CUSTOMER FEEDBACK
Daily meeting sessions
Visual feedback records
New requirements listing
Apr 18 – May 12
HG
15%
CUSTOMER FEEDBACK
Daily meeting sessions
Visual feedback records
New requirements listing
Apr 18 – May 12
HG
0%
CUSTOMER FEEDBACK
Final approval
Apr 18 – May 12
BW
0%
ITERATION #1
ITERATION #2
ITERATION #3
AGILE PROJECT : WORK BREAKDOWN STRUCTURE
© TemplateLab.com