|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | PRODUCT WORK BREAKDOWN STRUCTURE |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | **HARDWARE** |   |   |   |   | **AUTOMATION** |   |   |   |   | **SOFTWARE** |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | Conveyors and motors |   |   |   |   | PLC configuration |   |   |   |   | Main screen and buttons |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | $8,250.00 |   |   |   |   | $2,500.00 |   |   |   |   | $5,000.00 |   |   |
|   |   |   | Jul 17 - Aug 22 |   |   |   |   | Aug 10 - Aug 15 |   |   |   |   | Sep 01 - Sep 14 |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | PCBs and mother board |   |   |   |   | Programming |   |   |   |   | SQL database |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | $11,250.00 |   |   |   |   | $2,900.00 |   |   |   |   | $1,500.00 |   |   |
|   |   |   | Jul 23 - Aug 15 |   |   |   |   | Aug 20 - Sep 02 |   |   |   |   | Sep 07 - Sep 15 |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | Plastic housing and frame |   |   |   |   | Data exchange |   |   |   |   | VPN connection |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | $1,500.00 |   |   |   |   | $600.00 |   |   |   |   | $500.00 |   |   |
|   |   |   | Aug 03 - Sep 02 |   |   |   |   | Sep 03 - Sep 04 |   |   |   |   | Sep 16 - Sep 17 |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | Cables and wires |   |   |   |   | Tests |   |   |   |   | Setup and upgrades |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   | $600.00 |   |   |   |   | $1,000.00 |   |   |   |   | $2,400.00 |   |   |
|   |   |   | Aug 18 - Sep 03 |   |   |   |   | Sep 05 - Sep 10 |   |   |   |   | Sep 18 - Sep 21 |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |   |   | [© TemplateLab.com](https://templatelab.com/)  |