The root cause of the project delay for the new product launch was the inexperience of the project manager in handling projects of this scale and complexity. This led to a lack of comprehensive risk assessment during project planning, resulting in an inadequate project scope.

Root Cause Analysis

The project manager was inexperienced in handling projects of this scale and complexity

Why 5

Why 4

The project manager did not conduct a comprehensive risk assessment during project planning

The initial project scope did not adequately account for the complexity of the product

Why 3

The design team encountered unexpected technical challenges

Why 2

The product design phase took longer than anticipated

Why 1

Problem Statement: The new product launch project is delayed

Root cause

analysis 5 whys