## Slide 1
The root cause of the project delay for the new product launch was the inexperience of the project manager in handling projects of this scale and complexity. This led to a lack of comprehensive risk assessment during project planning, resulting in an inadequate project scope.
Root Cause Analysis
  The project manager was inexperienced in handling projects of this scale and complexity
Why 5
Why 4
  The project manager did not conduct a comprehensive risk assessment during project planning
  The initial project scope did not adequately account for the complexity of the product
Why 3
  The design team encountered unexpected technical challenges
Why 2
  The product design phase took longer than anticipated
Why 1
Problem Statement: The new product launch project is delayed
Root cause
analysis 5 whys