|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |
|  | **IT PROJECT STAFFING** | |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |
|  | **Project Name:** Project Phoenix | | | **Project Description:** | |  |  |  |  |  |
|  | **Company Name:**Tech Innovators, Inc. | | | Project Phoenix aims to develop a cutting-edge e-commerce platform that revolutionizes online shopping. The platform will provide seamless user experiences, personalized recommendations, and efficient order processing. | | | | | |  |
|  | **Project Manager:** Alexandra Carter | | |  |
|  | **Start Date:**April 15, 2024 | | |  |
|  |  |  |  |  |  |  |  |  |  |  |
|  | **Activity** | **Role** | **Project Responsibility** | | **Skills Required** | | **Number of Staff Req.** | **Estimated Start Date** | **Duration Required** |  |
|  | Coding | Java Developer | Develop core modules | | Java, Spring, Hibernate | | 2 | 4/15/2024 | 9 months |  |
|  | Testing | QA Analyst | Test core modules | | Automation, Selenium | | 3 | 4/30/2024 | 8 months |  |
|  | Deployment | DevOps Engineer | Deploy applications on production | | Jenkins, Docker, AWS | | 5 | 5/15/2024 | 5 months |  |
|  | Design | UX Designer | Create user interfaces | | UI/UX design, Sketch | | 2 | 4/20/2024 | 5 months |  |
|  | Documentation | Technical Writer | Document application features | | Technical writing | | 1 | 11/1/2024 | 2 months |  |
|  |  |  |  | |  | |  |  |  |  |
|  |  |  |  | |  | |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |
|  | **Role** | **Name** | **Requested FTE** | **Acquired FTE** | **Rate Unit** | **Source** | | | |  |
|  | **(FY24-25)** | **(FY24-25)** |  |
|  | Java Developer | John Doe | 1.0 | 1.0 | $80/hr | Hourly (Internal) | | | |  |
|  | Java Developer | Jane Smith | 1.0 | 1.0 | $80/hr | Hourly (Internal) | | | |  |
|  | QA Analyst | Mark Brown | 0.8 | 1.0 | $60/hr | Hourly (ABC Corp) | | | |  |
|  | QA Analyst | Emily White | 0.8 | 0.5 | $60/hr | Hourly (ABC Corp) | | | |  |
|  | DevOps Engineer | Michael Clark | 0.5 | 0.5 | $90/hr | Hourly (Internal) | | | |  |
|  | DevOps Engineer | Laura Adams | 0.5 | 0.5 | $90/hr | Hourly (Internal) | | | |  |
|  | DevOps Engineer | William Brown | 0.5 | 0.5 | $90/hr | Hourly (External - RockIT) | | | |  |
|  | DevOps Engineer | Daniel Lee | 0.5 | 0.2 | $90/hr | Hourly (External - RockIT) | | | |  |
|  | DevOps Engineer | Olivia Smith | 0.5 | 0.2 | $90/hr | Hourly (External - RockIT) | | | |  |
|  | UX Designer | Ava Johnson | 0.4 | 0.4 | $70/hr | Hourly (External - DesignCo) | | | |  |
|  | UX Designer | Ethan White | 0.5 | 0.5 | $70/hr | Hourly (External - DesignCo) | | | |  |
|  | Technical Writer | Noah Adams | 0.2 | 0.2 | $50/hr | Hourly Contract (Writer Services) | | | |  |
|  |  |  |  |  |  |  | | | |  |
|  |  |  |  |  |  |  | | | |  |
|  |  |  |  |  |  |  | | | |  |
|  |  |  |  |  |  |  |  | [**© TemplateLab.com**](https://templatelab.com/) | |  |
|  |  |  |  |  |  |  |  |  |