|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|   |   |   |   |   |   |   |   |   |   |   |
|   | **IT PROJECT STAFFING** |   |   |   |   |   |   |   |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   | **Project Name:** Project Phoenix | **Project Description:** |   |   |   |   |   |
|   | **Company Name:**Tech Innovators, Inc. | Project Phoenix aims to develop a cutting-edge e-commerce platform that revolutionizes online shopping.The platform will provide seamless user experiences, personalized recommendations, and efficient order processing. |   |
|   | **Project Manager:** Alexandra Carter |   |
|   | **Start Date:**April 15, 2024 |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   | **Activity** | **Role** | **Project Responsibility** | **Skills Required** | **Number of Staff Req.** | **Estimated Start Date** | **Duration Required** |   |
|   | Coding | Java Developer | Develop core modules | Java, Spring, Hibernate | 2 | 4/15/2024 | 9 months |   |
|   | Testing | QA Analyst | Test core modules | Automation, Selenium | 3 | 4/30/2024 | 8 months |   |
|   | Deployment | DevOps Engineer | Deploy applications on production | Jenkins, Docker, AWS | 5 | 5/15/2024 | 5 months |   |
|   | Design | UX Designer | Create user interfaces | UI/UX design, Sketch | 2 | 4/20/2024 | 5 months |   |
|   | Documentation | Technical Writer | Document application features | Technical writing | 1 | 11/1/2024 | 2 months |   |
|   |  |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |  |   |
|   |   |   |   |   |   |   |   |   |   |   |
|   | **Role** | **Name** | **Requested FTE** | **Acquired FTE**  | **RateUnit** | **Source** |   |
|   | **(FY24-25)** | **(FY24-25)** |   |
|   | Java Developer | John Doe | 1.0 | 1.0 | $80/hr | Hourly (Internal) |   |
|   | Java Developer | Jane Smith | 1.0 | 1.0 | $80/hr | Hourly (Internal) |   |
|   | QA Analyst | Mark Brown | 0.8 | 1.0 | $60/hr | Hourly (ABC Corp) |   |
|   | QA Analyst | Emily White | 0.8 | 0.5 | $60/hr | Hourly (ABC Corp) |   |
|   | DevOps Engineer | Michael Clark | 0.5 | 0.5 | $90/hr | Hourly (Internal) |   |
|   | DevOps Engineer | Laura Adams | 0.5 | 0.5 | $90/hr | Hourly (Internal) |   |
|   | DevOps Engineer | William Brown | 0.5 | 0.5 | $90/hr | Hourly (External - RockIT) |   |
|   | DevOps Engineer | Daniel Lee | 0.5 | 0.2 | $90/hr | Hourly (External - RockIT) |   |
|   | DevOps Engineer | Olivia Smith | 0.5 | 0.2 | $90/hr | Hourly (External - RockIT) |   |
|   | UX Designer | Ava Johnson | 0.4 | 0.4 | $70/hr | Hourly (External - DesignCo) |   |
|   | UX Designer | Ethan White | 0.5 | 0.5 | $70/hr | Hourly (External - DesignCo) |   |
|   | Technical Writer | Noah Adams | 0.2 | 0.2 | $50/hr | Hourly Contract (Writer Services) |   |
|   |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |   |
|   |  |  |  |  |  |  |   |
|   |   |   |   |   |   |   |   | [**© TemplateLab.com**](https://templatelab.com/) |  |
|   |   |   |   |   |   |   |   |   |