RISK REGISTER

| Risk Id. | Risk Description | Mitigation Plan (what to do to avoid the risk occurring) | Contingency Plan (what to do if the risk occurs) | Impact (what the impact will be to the project if the risk occurs) | Likelihood of occurrence (e.g., %, or high / medium / low) |
| --- | --- | --- | --- | --- | --- |
| 1 | The server capacity initially defined may be inadequate. | Capacity analysis will be done during the design stage, if this shows a problem design issues will be revisted. | Purchase and install additional disc space at the customer site. | Cost of disc space plus installation effort & travel. | High |
| 2 | Misunderstood requirements during bid, unambiguous, can't recover money for this from client. | Multiple checkpoints with end users and client project manager, delivery of early drafts. | Open discussion with client about issues raised, prepare for change request, may need to absorb some cost impact. | More time during requirements phase, and maybe reworking during development. Could be difficult times during testing with client. | Medium |
| 3 | System integration more complex than estimated. | Early development of integration plan, with formal entry requirements for components entering integration. | Expend more development effort, try and minimize this by regular meetings between development and integration teams. | Delays to project and higher costs of development. | Low |
| 4 | Client requires more interfacing to manage than planned | Project organization setup with a development manager to focus on the team's work, leaving project manager time to focus on client. | Escalate in client's organization. | Distracted project manager may result in less efficient working of project team resulting in higher cost and some schedule slippage. | High |