Worksheet for Calculating Critical Path and Float

| Project Name: | [Project Name] |
| --- | --- |
| Project Manager: | [Name] |
| Date: | [MM/DD/YYYY] |
| Project Duration: | 41 weeks (205 days) |
| Project Start Date: | January 1, 2009 |
| Project End Date: | October 14, 2009 |

| WBS | Task | Duration | ES | EF | LS | LF | Float |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 | Start Development of Project Management Book | 0 wks | 1/1 | 1/1 | 1/1 | 1/1 | 0 |
| 1.1.1.1.1 | Writing Project Selection section for Chapter 1 | 8 wks | 1/1 | 2/25 | 1/1 | 2/25 | 0 |
| 1.1.1.1.2 | Writing Project Organization section for Chapter 1 | 10 wks | 2/26 | 5/6 | 3/12 | 5/20 | 14 |
| 1.1.1.2.1 | Writing Budget and Cost section for Chapter 2 | 9 wks | 2/26 | 4/29 | 2/26 | 4/29 | 0 |
| 1.1.1.1.3 | Writing Project Planning section for Chapter 1 | 9 wks | 5/7 | 7/8 | 5/21 | 7/22 | 14 |
| 1.1.1.2.2 | Writing Scheduling section for Chapter 2 | 5 wks | 4/30 | 6/3 | 4/30 | 6/3 | 0 |
| 1.1.1.2.3 | Writing Project Controls section for Chapter 2 | 7 wks | 6/4 | 7/22 | 6/4 | 7/22 | 0 |
| 1.1.1.3.1 | Writing Auditing section for Chapter 3 | 2 wks | 7/23 | 8/5 | 7/30 | 8/12 | 7 |
| 1.1.1.3.2 | Writing Administrative Closeout section for Chapter 3 | 1 wks | 8/6 | 8/12 | 8/13 | 8/19 | 7 |
| 1.1.2.1 | Editing Chapter 1 | 8 wks | 7/9 | 9/2 | 7/23 | 9/16 | 14 |
| 1.1.2.2 | Editing Chapter 2 | 8 wks | 7/23 | 9/16 | 7/23 | 9/16 | 0 |
| 1.1.2.3 | Editing Chapter 3 | 4 wks | 8/13 | 9/9 | 8/20 | 9/16 | 7 |
| 1.1.3 | Publishing Project Management Book | 4 wks | 9/17 | 10/14 | 9/17 | 10/14 | 0 |
| 1.1 | Finish Development of the Project Management Book | 0 wks | 10/14 | 10/14 | 10/14 | 10/14 | 0 |

ES = Earliest Start

EF = Earliest Finish

LS = Latest Start

LF = Latest Finish