COMPARISON OF UNIT PRICES AND COST ESTIMATES

Table 1: Itemized Current and Estimated Costs After Change Without Price Adjustment

|  |  | Current Total | Current Total | Total Amount With | Total Amount With |  | Estimated Change in |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Additional Works at |  |  |  |
|  |  | Allocation | Allocation | Additional Works | Current Prices |  | Contract Price |  |
|  | Bill Item | (Som) | ($) | (Som) | ($) |  | ($) |  |
|  | General Provisions | 69,105,925 | 1,897,441 | 81,821,850 | 2,246,582 |  | 349,141 |  |
|  | Setting Out | 15,590,000 | 428,054 | 15,590,000 | 428,054 |  | - |  |
|  | Earthworks | 325,868,780 | 8,947,375 | 333,051,728 | 9,144,598 |  | 197,222 |  |
|  | Drainage | 85,198,585 | 2,339,297 | 96,044,434 | 2,637,091 |  | 297,794 |  |
|  | Pavement | 223,772,430 | 6,144,117 | 812,749,608 | 22,315,657 |  | 16,171,540 |  |
|  | Bridge Km 4+300 | 1,165,140 | 31,991 | 1,165,140 | 31,991 |  | - |  |
|  | Bridge Km 10+060 | 820,140 | 22,519 | 820,140 | 22,519 |  | - |  |
|  | Bridge Km 27+040 (Alternative) | 8,344,599 | 229,118 | 8,344,599 | 229,118 |  | - |  |
|  | Bridge Km 34+137 | 896,740 | 24,622 | 896,740 | 24,622 |  | - |  |
|  | Bridge Km 53+040 (Alternative) | 8,344,599 | 229,118 | 8,344,599 | 229,118 |  | - |  |
|  | Bridge Km 76+180 | 800,180 | 21,971 | 800,180 | 21,971 |  | - |  |
|  | Bridge Km 96+409 | 1,547,760 | 42,497 | 1,547,760 | 42,497 |  | - |  |
|  | Bridge Km 98+703 (Alternative) | 13,805,678 | 379,062 | 13,805,678 | 379,062 |  | - |  |
|  | Bridge Km 105+796 (Alternative) | 19,295,641 | 529,800 | 19,295,641 | 529,800 |  | - |  |
|  | Bridge Km 114+500 | 3,249,545 | 89,223 | 3,249,545 | 89,223 |  | - |  |
|  | Bridge Km 123+933 (Alternative) | 7,866,319 | 215,985 | 7,866,319 | 215,985 |  | - |  |
|  | Bridge Km 124+170 | 1,778,420 | 48,830 | 1,778,420 | 48,830 |  | - |  |
|  | Bridge Km 133+500 (Alternative) | 7,866,319 | 215,985 | 7,866,319 | 215,985 |  | - |  |
|  | Road Furniture | 23,082,450 | 633,775 | 37,738,000 | 1,036,172 |  | 402,397 |  |
|  | Miscellaneous | 1,985,250 | 54,509 | 3,535,000 | 97,060 |  | 42,551 |  |
|  | Dayworks |  | 0 |  | 0 |  | - |  |
|  | a. Labor |  |  | 0 | 0 |  | - |  |
|  | b. Materials |  |  | 0 | 0 |  | - |  |
|  | c. Equipment |  |  | 0 | 0 |  | - |  |
|  | River Erosion Protection Works | 16,470,855 | 452,240 | 16,470,855 | 452,240 |  | - |  |
|  | Total | 836,855,355 | 22,977,528 | 1,472,782,554 | 40,438,174 |  | 17,460,646 |  |

|  | KGZ(RRPLoan)(Supplementary | ImprovementCorridorRoadRegionalCAREC |
| --- | --- | --- |
|  | 39676) | Project |

Table 2: Comparison of Current, Escalated and Estimated Rebid Unit Rates

|  |  |  |  |  |  |  |  |  | Likely |  | Unit Prices | % Price |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  | for the |  |  |  |  |
|  |  |  |  |  | Price/Unit | Price/Unit | Estimated |  | Maximum | Escalated |  |  |  | Estimated Cost |
|  |  |  |  |  |  |  |  |  |  |  | Latest | Difference |  |  |
|  | Item # | Description | Unit | Quantity | (Som) | ($)* | Cost |  | Price with | Cost | Comparable | (2009 and |  | of Rebidding |
|  |  |  |  |  |  |  | ($) |  | Escalation | ($) | Bids** | bid) | ($) |  |
|  |  |  |  |  |  |  |  | ($) |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | ($) |  |  |  |  |
|  |  | Asphalt Binder for rest of the road | m3 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 5.6-2 | Base(thickness 22cm) |  | 175,502 | 480 | 13.18 | 2,313,003 | 14.8 | 2,590,563 | 20.0 | 35.5 | 3,510,040 |  |
|  | 5.5-1 | Prime coat | m2 | 616,000 | 20 | 0.55 | 338,270 | 0.6 | 378,863 | 1.0 | 62.6 | 616,000 |  |
|  | 5.6-1 | Asphalt 6 cm (bitumen 5 %) | m3 | 41,115 | 5,100 | 140.03 | 5,757,360 | 156.8 | 6,448,243 | 228.0 | 45.4 | 9,374,220 |  |
|  | 5.2-4 | Shoulder | m3 | 116,880 | 200 | 5.49 | 641,835 | 6.2 | 718,855 | 8.0 | 30.1 | 935,040 |  |
|  |  | Asphalt wearing for total road |  |  |  |  |  |  |  | 554,148 |  |  |  |  |  |
|  | New | Tack coat | m2 | 1,009,120 | 20 | 0.55 | 554,148 | 0.5 |  | 1.0 | 82.1 | 1,009,120 |  |
|  | New | Asphalt 4 cm (bitumen 5.5 %) | m3 | 40,368 | 5,950 | 163.37 | 6,594,883 |  | 163.4 | 6,594,883 | 190.0 | 16.3 |  | 7,669,920 |  |
|  | 5.2-4 | Shoulder | m3 | 21,760 | 200 | 5.49 | 119,493 | 6.2 | 133,832 | 6.5 | 5.7 | 141,440 |  |
|  | 5.6-4a | Side walk in village area (6 Km) | m3 | 260 | 5,400 | 148.27 | 38,550 | 166.1 | 43,176 | 170.0 | 2.4 | 44,200 |  |
|  | 5.2-2 | Sub-Base | m3 | 15,200 | 200 | 5.49 | 83,469 | 6.2 | 93,486 | 6.0 | -2.4 | 91,200 |  |
|  |  | Drainage | m3 | 462 | 5,600 | 153.76 | 71,037 | 152.6 | 70,497 | 152.6 | 0.0 | 70,497 |  |
|  | VO1 | Concrete Pavement (120 m) B30 |  |  |  |  |  |  |  |  |  |  |  |
|  | 4.4-10d | Steel for concrete pavement | kg | 19,700 | 35 | 0.96 | 18,932 | 1.0 | 18,788 | 1.0 | 0.0 | 18,788 |  |
|  |  | Road Furniture |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 8.3-2 | Traffic signs | No. | 55 | 4,400 | 120.81 | 6,645 | 119.2 | 6,554 | 196.0 | 64.5 | 10,780 |  |
|  | 8.4-2a | Road marking Extra Center line | m | 110,000 | 90 | 2.47 | 271,824 | 2.4 | 268,127 | 6.0 | 146.2 | 660,000 |  |
|  | 8.7-1 | Parapet | m | 2,700 | 4,000 | 109.83 | 296,535 | 108.3 | 292,503 | 129.0 | 19.1 | 348,300 |  |
|  | 8.7-2 | Concrete B20 for parapet joints | m3 | 48 | 5,000 | 137.28 | 6,590 | 135.4 | 6,500 | 198.0 | 46.2 | 9,504 |  |
|  |  | BILL 1 - General Provisions | L/S | 1 | 12,715,925 | 349,141 | 349,141 |  |  | - |  |  | 1,204,938 |  |
|  |  | Total |  | - |  | - | 17,461,714 |  |  | 18,219,017 |  |  | 25,713,987 |  |

- Original bid prices (May 2008)

- Latest Prices in October 2009

2