A Sample Research Proposal with Comments

A research project or thesis will take at least two semesters to complete. Prior to starting a research, i.e. enrolling in the first semester research course, students must go through the proposal stage, during which students will develop their proposal and have it reviewed by his/her research advisor. This means that students need months of planning and background research work before the start of the first semester research. Students are not allowed to enroll in a research course without an approved proposal. For students planning to start their research in the fall semester, the deadline for the proposal submission (to your advisor) is July 15. For those who plan to start in the spring semester, the proposal deadline is December 1. During the proposal stage, students should discuss their research interests with CM faculty members, identify a research topic, conduct preliminary literature review and develop a project proposal. The proposal should discuss problem statement, objectives, research methodology, research activities, and a time schedule in about 3-5 pages. A sample proposal is attached here for your reference.

|  | Sample proposal text | Comment |
| --- | --- | --- |
|  | A Conceptual Framework for Scheduling Constraint Management | Provide a brief and meaningful title to |
|  |  |  |  |  | your project |
|  | 1. Introduction | Background or introduction section |
|  | Every construction project is unique and has its own operating | provides a description of the basic |
|  | environment and sets of technical requirements. As a result, the execution | facts and importance of the research |
|  | of a construction project is subject to numerous constraints that limit the | area - What is your research area, the |
|  | commencement or progression of field operations, which invariably have | motivation of research, and how |
|  | significant negative impact on overall project performance. By definition, | important is it for the industry |
|  | constraints refer to any condition, such as temporal/spatial limitations and | practice/knowledge advancement? |
|  | safety/quality concerns, which may prevent a project to achieve its goals. |  |
|  | Successful execution and control of a construction project relies on effective |  |
|  | identification and management of constraints through master planning and |  |
|  | short-term look-ahead scheduling. While the master schedule provides a |  |
|  | global view of a project and the overall execution strategy, a look-ahead |  |
|  | schedule offers a detail account of operational constraints and a detailed |  |
|  | plan showing work to be done within a relatively short time window. |  |
|  | Ideally, these detailed schedules should reflect actual field conditions and |  |
|  | provide field personnel with operation instructions free of constraints and |  |
|  | conflicts (Hinze 2008). This look-ahead scheduling and constraint analysis |  |
|  | procedure is also a critical component of the last-planner methodology |  |
|  | proposed by Ballard (2000). This research project will provide an overview |  |
|  | of state-of-art schedule constraint analysis practice during look-ahead |  |
|  | scheduling. In addition, it will propose a conceptual framework for |  |
|  | managing constraints. |  |
|  | 2. Problem Statement | Problem statement provides a clear |
|  | The importance of developing a constraint-free and reliable work | and concise description of the issues |
|  | plan has long been recognized by the industry. However, numerous | that need to be addressed - What is |
|  | construction projects are still plagued by delays and cost overruns, which | the specific problem in that research |
|  | can frequently be traced to ineffective identification and treatment of | area that you will address (e.g. lack of |
|  | constraints. First, when a constraint is not properly identified during | understanding of a subject, low |
|  | scheduling, subsequent conflicts in the field are inevitable. Today’s projects | performance …)? |
|  | are becoming more and more technically complex and logistically |  |
|  | challenging, which exposes construction operations to even more complex |  |
|  | constraints. Second, the traditional scheduling methods, bar charts and |  |
|  | Critical Path Method (CPM) which are widely used as a basis for constraint |  |
|  | analysis, greatly limit our capability in modeling and resolving constraints |  |

|  | during look-ahead scheduling. These methods have long been blamed for |  |
| --- | --- | --- |
|  | their limitations in modeling and communicating constraints, including |  |
|  | inability to cope with non-time-related precedence constraints and difficulty |  |
|  | to evaluate and communicate inter-dependencies at the field operation level |  |
|  | (e.g. Sriprasert and Dawood 2002; Chua and Shen 2001). In summary, there |  |
|  | is a need for a better understanding of constraints in construction and a |  |
|  | structured approach in identifying and modeling constraints to ensure a |  |
|  | constraint-free work plan. More specifically, the following research |  |
|  | questions need to be addressed: |  |  |  |
|  | 1. What are the typical constraints found in various construction |  |
|  | projects? |  |
|  | 2. How to classify these constrains for easier identification and |  |
|  | modeling? |  |
|  | 3. What are the current industry practice as well as research |  |
|  | advancements in modeling and resolving constraints? |  |
|  | How to unify the constraint classification knowledge and various constraint |  |
|  | modeling efforts into a framework for total constraint management? |  |
|  | 3. Objectives | Objectives provide a list of goals that |
|  | The long term goal of the research is to develop a formalized | will be achieved through the proposed |
|  | constraint management system. Constraint management is defined herein as | research – What are the |
|  | the process of identifying, classifying, modeling, and resolving constraints. | benefits/impact (e.g. better |
|  | The objective of the current study is to provide a comprehensive review of | understanding, improved productivity |
|  | literatures and industry practices in relation to constraint analysis and | …) that will be generated if the |
|  | outline a conceptual framework for constraint management. Particularly, the | research problem is answered? |
|  | study has the following sub-objectives: |  |
|  | 1. To provide a comprehensive review of sources and characteristics |  |
|  | of constraints typically found in construction projects; |  |
|  | 2. To develop a constraint classification method for easier constraint |  |
|  | identification and modeling; |  |
|  | 3. To review current industry practices and researches in regards to |  |
|  | constraint modeling; |  |
|  | 4. To outline a conceptual framework for total constraint management. |  |
|  | The result of this study will be valuable to the industry practitioners as well |  |
|  | as related software providers in developing better practice and tools for |  |
|  | constraint management and look-ahead scheduling. |  |
|  | 4. Preliminary Literature Review | Preliminary literature review: provide |
|  | A preliminary literature review shows that past studies are primarily | a summary of previous related |
|  | focused on understanding and modeling a particular type of constraint, such | research on the research problem and |
|  | as technological, contractual, resource, spatial, and information constraints. | their strength and weakness and a |
|  | Limited progress has been made on classifying various constraints | justification of your research - What |
|  | according to their characteristics in a comprehensive manner. In terms of | is known/what have been done by |
|  | modeling and resolving constraints, various approaches have been | others? And, why your research is |
|  | recommended. For example, many CPM-based methods are applied to deal | still necessary? |
|  | with time-related constraints; knowledge-based systems were used to |  |
|  | automate work plan generation; network-based optimization algorithms |  |
|  | were developed to resolve constraints; and databases and visualization |  |
|  | techniques, such as 3D, 4D, and Virtual Reality (VR), are used to |  |
|  | communicate and visualize constraints. What is missing from the past |  |
|  | studies is a comprehensive and structured approach in managing constraints |  |

| in construction projects. |  |
| --- | --- |
| 5. Methodology | Research methodology defines the |
| The primary research method for this study is literature review and | research methods and logic steps - |
| conceptual modeling. Constraint identification and classification through a | What to do and how to solve the |
| structured approach is the very first step toward a “zero-constraint” | problem and achieve proposed |
| environment. This study will first review various types of constraints in | objectives? Which research methods |
| construction and their characteristics. Based on this understanding, a | (e.g. survey, modeling, case study …) |
| classification method will be developed to categorize constraint factors for | will be used? Attach a project |
| the purpose of constraint identification and modeling. In the second stage of | schedule table, if necessary. |
| this study, existing constraint modeling methods will be identified based on |  |
| a comprehensive review of current industry practices and academic |  |
| researches. Finally, once the constraint classification and modeling |  |
| techniques are identified, a conceptual framework for total constraint |  |
| management will be outlined. This study will be conducted between |  |
| September 2010 and May 2011. |  |
| References | All factual material that is not original |
|  | with you must be accompanied by a |
| Ballard, G. (2000). “Last planner system of production control.” Ph.D. | reference to its source. Please use |
| Dissertation. Univ. of Birmingham, Birmingham, UK. | ASCE guideline on reference and |
| Chua, D. and Shen, L. J. (2001). “Constraint modeling and buffer | citation style. |
| management with integrated production scheduler.” Proceedings of |  |
| International Conferences on Lean Construction 2001 , Singapore. |  |
| Hinze, J. W. (2008). Construction planning and scheduling, 3rd ed. |  |
| Pearson, NJ. |  |
| Sriprasert, E. and Dawood, N (2002). “Requirements identification for 4D |  |
| constraint-based construction planning and control system.” |  |
| Proceedings of CIB W78 conference – distributing knowledge in |  |
| building, Aarhus, Danmark. |  |