[Insert Project Name]

Project Communication Plan 
(PCP)

##### Executive Sponsor – [Insert Name]

##### Business Owner - [Insert Name]

##### Project Manager – [Insert Name]

##### Original Plan Date: [Insert Date, Spelled Out]

##### Revision Date: [Insert Date, Spelled Out]

##### Revision: [Insert Number]

# About this document

The [Lead Agency Name] [Project Name] Communications Plan will provide an approach for communications and support for the [Project Name] project.

The purpose of this document is to facilitate centralized communications between all identified project audiences.  Combining the audience’s needs with methods for standardizing communications will enable processes for conveying project awareness, status, and issues and provide a means for feedback.

Various types of information are being communicated throughout the life of the [Project Name] project.  For the purpose of this project four types of information categories have been determined:

- Project Execution

- Project Status

- Project Awareness Information

- Generic Information

The [Project Name] audience has been broken into four broad categories:

- Core Team

- Extended Team

- Internal [Lead Agency Name]

- External [Company such as a vendor]

A detailed matrix has been created to match audiences with the appropriate type of information.  Frequency and media have also been identified for each type of communication.  The communications matrix will serve as the foundation of who, what, where, when, why and how the [Project Name] project team will communicate with project stakeholders.

Revision History

| Revision Number | Date | Comment |
| --- | --- | --- |
| 1.0 | October 16, 2007 | PMO Creation |

Table of Contents

About this document	i

Revision History	ii

Communications Goals & Objectives	1

Goals	1

Objectives	1

Project Theme / Slogan / Motto	1

The Audience	2

Core Team	2

[Project Name] Extended Team	2

Internal [Lead Agency Name]	2

External [Company such as a vendor]	3

The Information Categories	4

Project Execution	4

[Project Name] Project Status	4

Project Awareness Information	4

[Project Name] Generic Information	4

Levels of Information / Communication	4

Communications Matrix	4

[Project Name] Core Team	6

[Project Name] Extended Team	7

Internal [Lead Agency Name]	8

External [ Company such as a vendor ]	9

Communications Media / Venue Description	9

Meetings	9

Meeting Plan	10

Web Page	13

Lead Agency Publications (Courier Articles)	14

Team Building Events	14

[Project Name] Hot Line	15

Employee Feedback	15

Storage of Information	15

Appendix A: Detailed description of Information Categories	16

Project Execution	16

People & Organization:	16

Project Plans & Estimates:	16

Project Progress/Status:	17

Project Management:	17

[Project Name] Project Status	17

Project Awareness Information	17

[Project Name] Generic Information	17

Appendix B:  Detailed Description of Communications Tools	18

Project Communication Tools	18

Acronyms and Abbreviations	18

Definitions	18

## Communications Goals & Objectives

### Goals

- The goal of the [Project Name] Communications Plan is to: Facilitate communication between all identified audiences and the [Project Name] Project Team.

- Build awareness and understanding of the potential impact of the [Project Name] project throughout the organization.

- Clearly convey the [Project Name] project status and coordinate efforts.

- Promptly address the [Project Name] issues and concerns.

- Continuously improve the process by incorporating suggestions and recommendations.

- Communicate in a timely manner any problems affecting the [Project Name] project, including the potential impact of the problems.

- Ensure that all [Lead Agency Name] employees, external vendors and any other parties who will be affected by this project (whether greatly or insignificantly) must be aware of its existence and its business rationale.

- Reinforce the project’s value and maintain enthusiasm about the project.

Objectives

The objective of this document is to provide support to the [Project Name] Project team by:

- Positioning senior management as “champions” – enthusiastic supporters and drivers – of the [Project Name] efforts.

- Communicating to stakeholders – employees, vendors, distributors, etc. – the value and necessity of cooperating in [Project Name] initiatives.

- Establishing and maintaining momentum among stakeholders to keep [Project Name] efforts moving forward.

Project Theme / Slogan / Motto

The motto of the project is:  xxxxxx

The [Project Name] project has been designed with xxx major objectives in mind.

### The Audience

Four broad audiences have been identified for the purpose of communications: the Core Team, Extended Team, Internal [Lead Agency Name] and External [ Company such as a vendor ].

Core Team

The Core Team consists of individuals that comprise the [Project Name] Project Team.  This audience communicates [Project Name] project specific information on a daily basis.  In addition, this audience category is often the source of [Project Name] information needed for communicating with the other audience categories.  The [Project Name] Team includes a number of sub-categories.  These sub-categories represent the ways in which the [Project Name] Core Team organizes itself to accomplish various activities.

The [Project Name] Core Team sub-categories include:

### [Project Name] Extended Team

The [Project Name] Extended Team consists of individuals who spend time on the [Project Name] project, but maintain full time positions elsewhere in [Agency’s Names].

The [Project Name] Extended Team sub-categories include:

- [Project Name] Leadership Committee

- External Project Leadership

- Subject Matter Experts

Internal [Lead Agency Name]

The Internal [Lead Agency Name] audience consists of all [Lead Agency Name] employees.  This audience is primarily concerned with [Project Name] education and general information related to action needed.  In addition to addressing the category as a whole (all [Lead Agency Name] employees), a number of sub-categories exist to meet specific communication needs.

The Internal [Lead Agency Name] sub-categories include:

- Department Heads from Targeted Business Units

- IT Organization

- External Project Managers

- Manufacturing Organization

- Sales

- Operations

- Marketing

- Legal

- Front Line Employees

External [Company such as a vendor]

The External [Company such as a vendor] audience includes groups that exist outside the [Lead Agency Name] organization that may have an interest in [Lead Agency Name] [Project Name] project.

The External [Company such as a vendor] sub-categories include:

- Suppliers (Product-related)

- Information Technology Vendors

- Out-tasking Vendors

- Non-Product Suppliers / Vendors

- Customers

- Distributors

- Retailers

- End Consumers

- Regulatory Agencies

## The Information Categories

The information needs of the specific audiences determined the types of information that needs to be communicated.  Given the large number of identified audiences, it was difficult to find universal information that would satisfy the communications needs of all audience categories.  A number of different types of information were identified and then categorized by the nature of the information (see Appendix A for a detailed outline of each information type).  The communication information list describes the type of information, but does not necessarily define the specific forms (i.e. layout) or message.  Specific message definition and form will be developed for each identified communications type.  In addition, as the need arises, new types of information will be added to the communication plan.  The following is a detailed list of the types of information:

Project Execution

The information pertaining to the day-to-day project procedures ;(Project plans and schedules, testing strategy, administrative activities, project staffing, team building activities, etc.).

[Project Name] Project Status

Describe the project status, progress and those issues and risks that may impede progress.

Project Awareness Information

Describe Information pertaining to the [Project Name] project as well as other related projects.

[Project Name] Generic Information

Information regarding [Project Name] efforts outside of [Lead Agency Name] (ex. popular press articles)

## Levels of Information / Communication

Depending on their level of involvement in the project and its impact on their work, all [Lead Agency Name] employees from top management to front line associates; as well as vendors, suppliers and other business partners should be provided with the appropriate level of project detail.  Two levels of information have been established: For your Information (FYI) and For Your Action (FYA).

## Communications Matrix

The communications matrix matches the various types of information with the appropriate audiences.  In addition, the matrix identifies the communications frequency and medium for the information, by audience.  The matrix format is dynamic in that it allows for changes in types of information received, how often and in what format.

A significant amount of the information communicated is focused within the [Project Name] Project Team.  The reason for this focus is predicated on the fact that a well-informed team is better prepared to effectively communicate the strategy, goals, objectives and status of the [Project Name] efforts.  In addition, the majority of the communications information originates within the team.  Therefore, effective communications within the [Project Name] Project Team contributes to the success of the communication efforts with the other audiences.

The following key identifies the various frequency and media options for communications.

Communications Frequency

Daily

BI-Weekly

Weekly

Monthly

Quarterly

Upon Document Publications

As needed

Upon Joining Project

Communications Media

Lead Agency Publications

Documents / Presentations

Electronic Mail

Web Site

Meetings

Training

Voice Mail

Tele/Video meeting

### [Project Name] Core Team

Audience: Project Team Leads, …

| Topic | Information | Venue / Media | Frequency | Purpose |
| --- | --- | --- | --- | --- |
| Project Execution / Status | Core team project accomplishments, project progress, issues and challenges | Project Team Lead Meeting / Individual Team Meeting | Daily | FYA |
| Status | High-level project status / progress (Weekly Highlights) | Electronic Mail | Weekly | FYI / FYA |
| Project Execution | Issues and challenges | Project Office Meeting | Weekly | FYA |
| Status | Detailed project progress | Status Report (written document) | BI-Weekly | FYI / FYA |
| Status | Overview of project progress | Monthly Extended Team Status Meeting / e-mail | Monthly | FYA / FYI |
| Status | High-level project progress | All Hands Meeting | Quarterly | FYI |
| Generic Information / Status | Popular Press Articles on the industry progress related to [Project Name] | [Project Name] Web Page / e-mail | On going | FYI |

### [Project Name] Extended Team

Audience: Leadership Team, Steering Committee, Various Lead Agency business areas

| Topic | Information | Venue / Media | Frequency | Purpose |
| --- | --- | --- | --- | --- |
| Status | High-level project status / progress (Weekly Highlights) | Electronic Mail | Weekly | FYI / FYA |
| Project Execution | Review project focus and gain guidance from team | Leadership Team Meeting | Weekly – Specify day/time | FYI / FYA |
| Status | A reporting session covering key points in the project. Confirm direction; cultivate sponsorship and report status, findings and issues. | Steering Committee Meeting – | Monthly Specify time/day of the month | Update / FYI |
| Status | Senior Executives high-level update of the project progress | Existing executive meeting | Monthly | FYI |
| Status | Overview of project progress | Monthly Extended Team Status Meeting / e-mail | Monthly – Specify day/time | FYA |
| Status | A high-level update of project status | All Hands Meeting | Quarterly | FYI |
| Generic Information / Status | Popular Press Articles on the industry progress related to [Project Name] | Web Page / Bulletin Boards | On going | FYI |

### Internal [Lead Agency Name]

Audience: Department Heads and Managers of Key Departments, All other [Lead Agency Name] Employees

| Topic | Information | Venue / Media | Frequency | Purpose |
| --- | --- | --- | --- | --- |
| Awareness | Status and upcoming events | Monthly Extended Team Status Meeting | Monthly | FYI |
| Awareness | Questions related to the [Project Name] Project | [Project Name] Hotline / e-mail | Ongoing | FYI |
| Awareness | General [Project Name] information | Lead Agency Publications (Courier) | Monthly | FYI |
| Status | Senior Executives high-level update of the project progress | Existing executive meeting | Monthly | FYI |
| Generic Information / Status | Popular Press Articles on the industry progress related to [Project Name] | Web Page / e-mail | Ongoing | FYI |

### External [ Company such as a vendor ]

Audience: Suppliers, IT Vendors, Out-tasking Vendors, [Lead Agency Name] Customers, Non-Product Suppliers and Vendors, Competitors, Investors and Regulatory Agencies

| Topic | Information | Venue / Media | Frequency | Purpose |
| --- | --- | --- | --- | --- |
| Awareness / Status | High-level project status | One page update (flyer format) – mailed or electronically sent | Quarterly | FYI |
| Awareness | High level project accomplishments / progress / issues | Meeting / Conference call with IT vendors project managers | As needed | FYI |
| Awareness | [Project Name] progress information as required by regulatory agencies | As requested | Quarterly | FYI |
| Generic Information | Popular Press Articles on the industry progress related to [Project Name] | Mail / FAX copy of the article | As needed | FYI |

## Communications Media / Venue Description

### Meetings

As a result of the magnitude of meetings necessary to manage the [Project Name] project, the following section has been designed to outline the meetings necessary for effective project coordination.

The following formal meetings will be used:

- Team Leads Meeting (daily)

- Individual Team Meeting (daily)

- Project Office Meeting (weekly)

- Leadership Committee Meeting (weekly)

- Steering Committee Meeting (monthly)

- Monthly Extended Team Status (monthly)

- Executive Update (monthly)

- All hands meeting (quarterly)

- Orientation meeting (one time)

- Team Training Meeting (one time)

Meeting Plan

This section describes each meeting type, its objective, format and expected duration.

Daily / Weekly Meetings

| Meeting | Monday | Tuesday | Wednesday | Thursday | Friday |
| --- | --- | --- | --- | --- | --- |
| Team Leads | Specify time | Time | Time | Time | Time |
| Individual Team Meetings are Scheduled by the Team Leads (daily) |  |  |  |  |  |
| Project Office |  |  |  |  |  |
| Leadership |  |  |  |  |  |

Additional Meetings

| Meeting |  |
| --- | --- |
| Extended Team Status | Specify day/time |
| Steering Committee | Specify day/time |
| Executive Update | Specify day/time. Content is due the week prior |
| All Hands Meeting | Quarterly |
| Orientation | As needed |
| Team Training | As needed |

#### 1.  Team Leads Meeting

Description:	A daily meeting in which the team leads review their progress and any outstanding issues

Objective:	To resolve issues and update team on the project status

Format:	A brief meeting.

Participants:	Leads from:

Frequency:	Daily

Duration:	15 - 30 minutes

Owner:	Project Manager

#### 2.  Individual Team Meeting (daily)

Description:	An opportunity for each sub team to discuss the outcome of the team lead meeting.

Objective:	To resolve issues and update team on the project status.

Format:	A brief meeting

Participants:	Team members from:

Frequency:	Daily

Duration:	15 to 30 minutes

Owner:	Team Leads

#### 3.  Project Office Meeting (weekly)

Description:	A discussion regarding project management, administration and personnel related issues.

Objective:	Resolve any staffing, work order, personnel related issues

Format:	Meeting

Participants:	Project Office Leadership Team

Frequency:	Weekly

Duration:	1.5 to 2 hours

Owner:	Project Manager

#### 4.   Leadership Committee Meeting

Description:	Receive weekly focus and guidance from the leadership committee.

Objective:	Make decisions regarding issues and priorities and refine strategy, direction and focus.

Format:	Roundtable with a predefined but free form agenda focused on issues.

Participants:	Project Managers, Project Executive and Leadership Committee

Frequency:	Weekly

Duration:	1.5 hours

Owner:	Project Office Manager and Project Managers

#### 5.   Steering Committee Meeting

Description:	A reporting session for the steering committee at key points in the project.

Objective:	To confirm direction, cultivate sponsorship, report on status, findings and issues.

Format:	Formal presentation to the committee.

Participants:	Project Managers and Project Executive.

Frequency:	Monthly.

Duration:	2 hours.

Owner: 	Project Office Manager.

#### 6.   Monthly Extended Team Status Meeting

Description:	An opportunity for all members of the Core Team to discuss progress and project related issues.

Objective:	To rapidly communicate both direction and feedback and to ensure that all team members are focused and working toward a common objective.

Format:	Brief presentation from team leads followed by announcements, questions and comments.

Participants:	The entire Core Team

Frequency:	Monthly

Duration:	2 hours

Owner:	Project Office Manager / Project Manager

#### 7. Executive Update Meeting

Description:	A high level report on key points in the project based on latest Steering Committee Meeting.

Objective:	To confirm direction, cultivate sponsorship, report on status, findings and issues.

Format:	Discussion of [Project Name] issues.

Participants:	Project Managers, Project Executive, and Senior Leadership of [Lead Agency Name].

Frequency:	Monthly.

Duration:	30 minutes.

Owner: 	Project Manager / Project Executive

#### 8. All Hands Meeting / e-mail

Description:	An update on the [Project Name] project and any related projects

Objective:	To give all [Lead Agency Name] employees an opportunity to ask questions regarding the key IT projects.

Format:	A large meeting

Participants:	Anyone who is interested in [Project Name] and the related projects.

Frequency:	Quarterly.

Duration:	2 hours.

Owner: 	Project Office Manager.

#### 9. Orientation Meeting

Description:	Formal launch of the project for team members.

Objective:	To convey the project mission and schedule, educate on administrative matters and build a sense of “team”.

Format:	Small group(s)

Participants:	Project Office representative and team leader from specific work group.

Frequency:	As new members join the team

Duration:	8 hours.

Owner:	Project Manager

#### 10.  Team Training Meeting

Description:	Formal classroom style team training.

Objective:	Educate the team on the project methodology.

Format:	Classroom formats multiple instructors.

Participants:	New team members.

Frequency:	As needed when new members join the team.

Duration:	4 hours.

Owner:	Project Manager

Aside from meetings, the [Project Name] team is leveraging numerous media / venue forms to communicate with individuals both inside and outside of [Lead Agency Name].

### Web Page

Description:	The [Project Name] project will have a web page on the [Lead Agency Name] intranet, which contains high level information regarding project status, progress, accomplishments and issues.  The [Project Name]home page will be linked to sub-pages maintained by leads from each area.

Objective:	An easy venue to access data repository for project status, upcoming dates and specific applications data.

Format:	The [Project Name] home page is linked to the [Lead Agency Name] intranet home page.

Participants:	All content must be approved by the communications manager (the project office) and then sent to corporate communications for final approval prior to posting to the web page.

Frequency:	Team leads will make updates weekly from each of the major areas

Duration:	On going.

Owner: 	Communications Manager / Project Manager / Corporate Communications and the individual team leads.

### Lead Agency Publications (Courier Articles)

Description:  A high-level, non-technical overview of the [Project Name] project and its impact on [Lead Agency Name].

The article will discuss issues such as:

- An overview of the [Project Name]

- The impact of [Project Name] on [Lead Agency Name]

- The status of [Project Name]

- An overview of activity in a particular area

Objective:  An easy way for all “front line” employees to understanding the [Project Name] project from a non-technical perspective.

Format:	A brief article in the [Lead Agency Name] agency newspaper.

Participants:	All [Lead Agency Name] employees who choose to read the Courier.

Frequency:	As needed

Duration:	N/A.

Owner: 	Communications Manager / Project Manager / Corporate Communications for approval.

### Team Building Events

Description:	An opportunity for team members to “hang out” in an informal atmosphere.

Objective:	Have fun and build the team cohesiveness.

Format:	Activity typically off-site  (e.g. happy hour, bowling, lunch out, skiing, etc).

Participants:	All core and extended team members.

Frequency:	Monthly or BI-monthly

Duration:	4 to 6 hours

Owner: 	Project Manager

### [Project Name] Hot Line

Description:	A phone mail extension or email address where [Lead Agency Name] employees can inquire about [Project Name] related questions.  All inquires will be assigned to a [Project Name] Core Team member and responses will be generated within one week.

Objective:	Give all [Lead Agency Name] employees a quick and easy way to get [Project Name] related questions answered.

Format:	A phone number or email address where individuals can inquire about their [Project Name] related questions.

Participants:	Extended team and internal [Lead Agency Name].

Frequency:	Continuously updated

Duration:	On going

Owner: 	Communications Manager.

### Employee Feedback

Description:	An opportunity for employees to comment on the effectiveness of the [Project Name] communications efforts.

Objective:	Get feedback from Core team members, Extended team members, Internal [Lead Agency Name] and those individuals external to [Lead Agency Name] on the effectiveness of the communications regarding the [Project Name] project.  The feedback will be leveraged to improve the communications process and content.

Format:	An e-mail address where individuals can send communications feedback and suggestions.

Participants:	All [Lead Agency Name] employees are eligible to contribute.

Frequency:	On going.

Duration:	Continuous feedback.

Owner: 	Communications Manager / Project Manager.

### Storage of Information

The [Project Name] project will store electronic information that is not “sensitive” in nature on the corporate local area network at the following location: xxxx\xxxx.  All employees have read access to this directory.  The project manager is responsible for maintaining the storage of all project hard copy information throughout the duration of the project.   Confidential information will be secured accordingly.  Upon project completion, the project electronic and hard copy files will be archived to xxxxxxxxxx.

# Appendix A: Detailed description of Information Categories

## Project Execution

Project Procedures/Standards for:

Partition Packet

- Project Plan Development

- Work Order Development (by project)

Project Log Entry (e.g., Issues, Change, Action, Risk)

Time Recording

Expense Reporting

Status Reporting

Project Change Requests & Contract Management Procedures

Issue Escalation Procedures

Standards for Deliverables and Deliverable Acceptance

Work Environment Procedures

Project Orientation

Team Member Education Plan / Skills Development

Resource Request Procedures

Project Roll-off Procedures (Personnel)

Project File Development/Update Procedure

The majority of the above procedures and standards are captured in the [Project Name] Project Office Definition Document.  A printed copy is available for review by new team members and an electronic document is also available for periodic reference.

## People & Organization:

Project Organization Charts

Project Governance Matrix

Project Contacts List (e.g., [Project Name] Team, Leadership Team, Steering Committee, etc.)

Team Roles & Responsibilities

Resource Acquisition (e.g., [Project Name] Resource Requirements Forecast Report)

Resource Allocation

Resource Requisition Reports

Staffing Models

New Hire Documentation

## Project Plans & Estimates:

Project Management Plan

Project Master Schedule

Individual Project Plans (by sub-project)

Project Current Tasks Reports

## Project Progress/Status:

Time Recording Reports/Time Analysis Charts

Actions Items from Meetings (e.g., Action Log Reports)

Project Team Meetings (e.g., Progress, Issues, Direction, etc.)

External Projects Impact Analysis

Extended Enterprise Components Status

Issue Log Reports

Identified Project Risks List

The [Project Name] Project Status Reports contain a number of the information types listed above.  Each of these pieces of information is created separately by various team members and are summarized and combined for the formal status reports.

## Project Management:

Financial Tracking and Reporting

Project Change Requests (Change Log Reports - impact descriptions and requirements)

Project Forecasts

## [Project Name] Project Status

Project Completed Tasks Reports

Project Status Reports

Project Status and Schedule

[Project Name] Project Milestones/Accomplishments

Project Metrics

## Project Awareness Information

[Project Name] Project Milestones/Accomplishments

## [Project Name] Generic Information

[Project Name] Problem Definition

[Project Name] Process Overview / [Project Name] Methodology Training

Testing Strategy Overview

Vendor Information

[Project Name] Upgrade Impacts (interfaces & bridges)

Extended Enterprise Description

# Appendix B:  Detailed Description of Communications Tools

## Project Communication Tools

### Acronyms and Abbreviations

OCIO		Office of the Chief Information Officer

IPS		Integrated Project Schedule

PMI(		Project Management Institute

PMBOK	Project Management Body of Knowledge

PMC		Program Management Consultant

PMO		Program Management Office (State)

PMO		Project Management Office (Agency)

PMP		Project Management Plan

QMP		Quality Management Plan

WBS		Work Breakdown Structure

### Definitions

Acceptance Criteria

The criteria that a system or component must satisfy in order to be accepted by a user, customer, or other authorized entity. [IEEE-STD-610]

Acceptance Testing

Formal testing conducted to determine whether or not a system satisfies its acceptance criteria and to enable the customer to determine whether or not to accept the system. [IEE-STD-610]

Action Log

The action log is a direct extension of the project schedule. The action log reflects specific actions to be completed.  Generally, these actions are small enough in both impact and duration to be handled on the Action Log rather than requiring a special revision to the project plan. Any item that requires more than one day to complete should be on the action log.

The action log is a living document that will be updated frequently and serves as an ongoing “To Do List” to insure that action items are not left uncompleted.  Actions will be captured during meetings and at other times by means of an action-input form.  This form will be submitted to the project manager for entry into the log.  The log will be maintained as a table in MS word. Closed actions will be moved to an archive.

Assumptions

Planning factors that, for planning purposes, will be considered true, real, or certain. Assumptions generally involve a degree of risk. They may be documented here, or converted to formal risks.

Baseline

A specification or product that has been formally reviewed and agreed upon that thereafter serves as the basis for further development, and that can be changed only through formal change control procedures. [IEEE-STD-610]

Change Management Log

The change management log lists the current status and project impact of each planned or enacted project change request.  The log shows at a glance the current impact of change on the project.

The Project Manager in a MS Word table format will maintain the change management log.  The log will be updated when a proposed or approved PCR is received.  The log will be reviewed at the weekly Leadership meeting and reported on in the Weekly Status report.

Commitment

A pact that is freely assumed, visible, and expected to be kept by all parties.

Configuration Management (CM)

A discipline applying technical and administrative direction and surveillance to identify and document the functional and physical characteristics of a configuration item, control changes to those characteristics, record and report change processing and implementation status, and verify compliance with specified requirements. [IEEE-STD-610]

Configuration Management Library System

The tools and procedures to access the contents of the software baseline library.

Constraints

Factors that will (or do) limit the project management team’s options. Contract provisions will generally be considered constraints.

Contingency Planning

The development of a management plan that identifies alternative strategies to be used to ensure project success if specified risk events occur.

Crashing

Taking action to decrease the total duration after analyzing a number of alternatives to determine how to get the maximum duration compression for the least cost.

Critical Path

The series of activities that determines the duration of the project. The critical path usually defined as those activities with float less than or equal to specified value often zero. It is the longest path through the project.

Dependencies, Discretionary

Dependencies defined by the project management team. They should be used with care and usually revolve around current Best Practices in a particular application area. They are sometimes referred to as soft logic, preferred logic, or preferential logic. This may also encompass particular approaches because a specific sequence of activities is preferred, but not mandatory in the project life cycle.

Dependencies, Mandatory

Dependencies that are inherent to the work being done. In some cases, they are referred to as hard logic.

Dependency Item

A product, action, piece of information, etc., that must be provided by one individual or group to a second individual or group so they can perform a planned task.

Deliverable

Any measurable, tangible, verifiable outcome, result, or item that must be produced to complete a project or part of a project that is subject to approval by the project sponsor or customer.

Duration

The number of work periods (not including holidays or other nonworking periods) required to complete an activity or other project element.

Duration Compression

Shortening the project schedule without reducing the project scope. Often increases the project cost.

End User

The individual or group who will use the system for its intended operational use when it is deployed in its environment.

Effort

The number of labor units required to complete an activity or other project element. Usually expressed as staff hours, staff days, or staff weeks.

Fast Tracking

Compressing the project schedule by overlapping activities that would normally be done in sequence, such as design and construction.

Float

The amount of time that an activity may be delayed from its early start without delaying the project finished date.

Formal Review

A formal meeting at which a product is presented to the end user, customer, or other interested parties for comment and approval. It can also be a review of the management and technical activities and of the progress of the project.

Integrated Project Schedule

A master schedule created by the project manager reflecting all approved project activities of the main project and sub-projects.

Issues Log

Similar to the action log, the issues log is an extension of the project plan. The issue log will be updated as needed throughout the week. An issue differs from an action in severity and the amount of effort required to resolve. An issue, if left unresolved would have a significant adverse impact on the project. Typically the resolution to an issue is not known at the time it is created and the issue owner must develop a solution.

The project issue log will be updated as needed by submitting an update form to the project manager.  The issue log will be maintained in a MS word table.

Lessons Learned

The learning gained from the process of performing the project. Lessons learned may be identified at any point during the execution of the project.

Method

A reasonably complete set of rules and criteria that establish a precise and repeatable way of performing a task and arriving at a desired result.

Methodology

A collection of methods, procedures, and standards that defines an integrated synthesis of engineering approaches to the development of a product.

Milestone

A scheduled event for which some individual is accountable and that is used to measure progress.

Non-technical Requirements

Agreements, conditions, and/or contractual terms that affect and determine the management activities of an architectural and software project.

Performance Reporting

Collecting and disseminating performance information. This includes status reporting measurement, and forecasting.

Procurement Planning

Determining what to procure and when.

Product Scope

The features and functions that characterize a product or service.

Project Leader (Technical)

The leader of a technical team for a specific task, who has technical responsibility and provides technical direction to the staff working on the task.

Project Management

The application of knowledge, skills, tools, and techniques to project activities to meet the project requirements. Project Management is also responsible for the oversight of the development and delivery of the architecture and software project.

Program

A group of related projects managed in a coordinated way. Programs include an element of ongoing work.

Program Management Office

An organizational entity responsible for management and oversight of the organization’s projects.  Either the agency’s project management office or the state program management office of the Office of the Chief Information Officer.

Project Manager

The role with total business responsibility for an entire project. The individual who directs, controls, administers, and regulates a project. The project manager is the individual ultimately responsible to the customer.

Project Change Request forms

A PCR (Project Change Request) is a request for change on the project.  It has two parts, one for estimating the cost to investigate the PCR, the other to determine how much the PCR will cost to implement.  All project changes require an approved PCR.   Typically this involves a change to the project schedule, budget, or scope.

Project Charter

A document issued by senior management that formally authorizes the existence of a project. It provides the project manager with the authority to apply organizational resources to project activities.

Project Management Plan

A formal, approved document used to guide both project execution and project control. The primary uses of the project plan are to document planning assumptions and decisions, facilitate communication among stakeholders, and documents approved scope, cost, and schedule baselines. The Project Management Plan (PMP) is a project plan.

Project Schedule

A tool used to indicate the planned dates, dependencies, and assigned resources for performing activities and for meeting milestones. Software products such as ABT’s Workbench and Microsoft Project are tools used to develop project schedules.

Project Scope

The work that must be done to deliver a product with the specified features and functions.

Project Sponsor

The individual that provides the primary sponsorship for an approved project. This individual will play a key role in securing funding, negotiating for resources, facilitating resolution of critical organizational issues, and approving key project deliverables.

Quality

The degree to which a system, component, or process meets specified requirements.

The degree to which a system, component, or process meets customer or user needs or expectations. [IEEE-STD-610]

Quality Management

The process of monitoring specific project results to determine id they comply with relevant standards and identifying ways to eliminate causes of product non-compliance.

Risk

Possibility of suffering loss.

Risk Management

An approach to problem analysis, which weighs risk in a situation by using risk probabilities to give a more accurate understanding of, the risks involved. Risk Management includes risk identification, analysis, prioritization, and control.

Risk Management Plan

The collection of plans that describes the Risk Management activities to be performed on a project.

Risk Management

Risk mitigation seeks to reduce the probability and/ or impact of a risk to below an acceptable threshold.

Scope Change

Any change to the project scope. A scope change almost always requires an adjustment to the project cost or schedule.

Software Life Cycle

The period of time that begins when a software product is conceived and ends when the software is no longer available for use. The Software Life Cycle typically includes a concept phase, requirements phase, design phase, implementation phase, test phase, installation, and checkout phase, operation and maintenance phase, and, sometimes, retirement phase.

Stakeholder

Individuals and organizations that are actively involved in the project, or whose interests may be positively or negatively affected as a result of project execution or project completion. They may also exert influence over the project and its results.

Standard

Mandatory requirements employed and enforced to prescribe a disciplined uniform approach to software development.

Statement of Work

The Statement of Work (SOW) is the contractual agreement that defines the project objectives, expectations and scope. Each project member should be familiar with the SOW particularly as it relates to project scope and the definition of completion for each major deliverable.

Subproject

A smaller portion of the overall project.

Task

A sequence of instructions treated as a basic unit of work. [IEEE-STD-610]

A well-defined unit of work in the software process that provides management with a visible checkpoint into the status of the project. Tasks have readiness criteria (preconditions) and completion criteria (post conditions). (See activity for contrast.)

Task Assignment Sheets

Where applicable, the project manager will provide a detailed outline of the specific steps required to complete an assigned task.  The Task Assignment Sheet provides much greater detail and specificity than the project schedule.  In some cases a single project schedule task may be broken down into fifteen or more steps to complete.

Where practical this Task Assignment Sheet will be developed in MS Word and distributed in hard copy prior to opening the new task.  In addition, the project manager will hold a coaching session at the start of each task to review the task assignment.

Team

A collection of people, often drawn from diverse but related groups, assigned to perform a well-defined function for an organization or a project. Team members may be part-time participants of the team and have other primary responsibilities.

Technical Requirements

Those requirements that describe what the software must do and its operational constraints. Examples of technical requirements include functional, performance, interface, and quality requirements.

Time Sheets

The project team in capturing will utilize weekly time sheets and reporting the actual time worked on a task and the estimate to complete that task. The project manager will maintain this information in an Excel spreadsheet.

At the beginning of each week a blank time sheet will be distributed.  Each member of the project team shall submit a complete time sheet to the project manager no later than 12:00 noon on Friday.  Part-time project staff may not be required to complete this form.  The Project Managers will make this determination on a case-by-case basis.

The time sheet will be loaded into an Excel spreadsheet. This spreadsheet will be used to track project actuals and estimates to complete.  This total actual work as compared to the total estimated work requirement shall yield the percentage complete for each task on the project.

Traceability

The degree to which a relationship can be established between two or more products of the development process, especially products having a predecessor-successor or master-subordinate relationship to one another.  [IEEE-STD-610]

Work Breakdown Structure

A deliverable-oriented grouping of project elements that organizes and defines the total work scope of the project.  Each descending level represents an increasingly detailed definition of the project work.