SQL CONVERSION

Software Quality Assurance Plan

Version: (1)	Date: (06/03/2013)

Document History

Revision History

| Version | Date | Modified by | Modification Details |
| --- | --- | --- | --- |
| 1.0 | 06-JUN-2013 | SUNIL PALLA | Initial Version |

Approved History

| Version | Date | Approver Name | Project/Org. Role |
| --- | --- | --- | --- |
| 1.0 | 12-JUN-2013 | ANCYLIZE Team, Mugurel | Initial Version |

Table of Contents

1.	Introduction	1

1.1 overview on project	1

1.2 Document Outline	1

2.	Definitions, acronyms and abbreviations	1

3.	Reference material and Test repository	2

4.	Testing Scope	2

4.1 Features to be tested	2

4.2 Features not to be tested	3

5.	Goals and objectives	3

6.	Testing Approach	3

6.1 Testing Types and Techniques	3

6.2 Environmental Needs	6

6.3 Automation Plan	6

6.4 Communication and Status Reporting	6

7.	Test milestones	7

8.	Roles and resposibilites	7

9.	TRaining requirements	8

10.	Risks, Assumption	8

11.	Test metrics	8

11.1	Required Metrics:	8

11.2	Additional Metrics:	9

# Introduction

## 1.1 overview on project

SQL Conversion is the first phase and Prep Work for Health care project (ancilyze project) .This phase involves Convert DB in ORACLE 11g in Global Dev. pre-staging to SQL Server 2012 with the migration tool SQL server migration assistance (SSMA), and Meta Data Generator is used to migrate data from oracle to SQL Server

Below are the set of activities that are Performed part of SQL Conversion

- DB: Convert tables, Indexes,  Constraints, Keys, Sequences, Views, Stored Procedures

- Upgrade PDS from .Net Framework 3.5 to .Net Framework 4

- Upgrade NHibernate 2 to NHibernate 3.3.1.4000

- Update Product Manger to use SQL Drivers through NHibernate and ADO.NET

- Update Data promotions to use SQL Drivers through NHibernate and ADO.NET

- Migrate Oracle data to SQL

- Archive transactional data.

- Schedule Job for DB backup

- Cleanup unused Classes from Product Manager

- Cleanup unused Classes from Data Promotions

## 1.2 Document Outline

This document outlines the methodology and organizational approach for application testing for application remediation and is in compliance with project test strategy initiatives

The intended audience of this document includes the Ancilyze Team, Fusion QA Lead and Infosys project team.

The document is organized into the following major sections:

- Test Scope

- Goals and Objectives

- Testing approach

- Acceptance Criteria

- Automation Plan

- Test Milestones

- Roles and responsibilities

- Training requirements

- Risks, Mitigations Dependencies, Assumptions

- Approvals

# Definitions, acronyms and abbreviations

| QA | Quality Assurance |
| --- | --- |
| BSA | Business Systems Analyst |
| DEV | Developers |
| RTM | Requirement Traceability Matrix |
| SSMA | SQL Server Migration Assistance |
| PDS | Product definition System |

# Reference material and Test repository

1

| Reference Description | Document Name | Location of Documentation | Date |
| --- | --- | --- | --- |
| Ancilyze Project Plan | Project Plan | \\atlas2\shared\Fusion\General\Health Care\BCBS\Ancilyze\Buildout planning |  |
| SQL Conversion Functional and Tech Specs | SQlConversion_SQL_1_FunctionalAndTechnical_Spec | Wiki: http://fusiontfs2010/sites/Health_Care/Shared%20Documents/Forms/AllItems.aspx?RootFolder=%2fsites%2fHealth%5fCare%2fShared%20Documents%2f2%2dSQL%20Conversion%2f01%2dRequirements&FolderCTID=&View=%7b2A1E7B69%2d82BB%2d4EA3%2d9D4E%2d25EF361E8F3C%7d |  |
| Unit Test cases | UnitTestCasePlan.xls | TFS: http://fusiontfs2010:8080/tfs/web/UI/Pages/Scc/Explorer.aspx?pguid=6785e41c-64ec-4d62-820f-1a81edbed680#path=%24%2FAncilyze%2FPDS%2FUnitTests |  |
| Test Plan Document | SQL Conversion_TestPlan.doc | TFS: http://fusiontfs2010:8080/tfs/web/UI/Pages/Scc/Explorer.aspx?pguid=6785e41c-64ec-4d62-820f-1a81edbed680#path=%24%2FAncilyze%2FQA |  |
| Test case Document | SQL Conversion_TestCases.xls | TFS: http://fusiontfs2010:8080/tfs/web/UI/Pages/Scc/Explorer.aspx?pguid=6785e41c-64ec-4d62-820f-1a81edbed680#path=%24%2FAncilyze%2FQA |  |
| Regression suite | HealthCare_Regression_Suite | TFS: http://fusiontfs2010:8080/tfs/web/UI/Pages/Scc/Explorer.aspx?pguid=6785e41c-64ec-4d62-820f-1a81edbed680#path=%24%2FAncilyze%2FQA |  |
| SQLBackupFile | Insurance_Prestaging.BAK | System:172.29.48.229 Path: E:\Backup\Insurance_Backup.BAK |  |
| PDS Test URL | Migrated & System under test URL | http://s615729dc3vw18/WebApplications/HealthCare/ProductManager/Login.aspx |  |
| PDS Baseline URL | Current PDS URL | http://s615729dc3vw18/WebApplications/Global/ProductManager/A2P/Login.aspx?menu=1 |  |
| RTM | SQL_Conversion_RTM | http://fusiontfs2010:8080/tfs/web/UI/Pages/Scc/Explorer.aspx?pguid=6785e41c-64ec-4d62-820f-1a81edbed680#path=%24%2FAncilyze%2FQA\SQLConversion_TestCases.xls Under Traceability_Matrix tab |  |

# Testing Scope

## 4.1 Features to be tested

- Schema and data validation of migrated DB to sql server

- PDS web application UI Feature

- PDS application flow and functionality

- Data promotions

- Testing NHibernate migration will be part of PDS Web Application testing

- A2P Merge

- Conversion SQL of datatypes

- Addition of new columns

## 4.2 Features not to be tested

- PDS Web Service testing is not in scope

- Non Functional testing(Performance testing) is out of scope as there is no dedicated environment

- Schema modification and data updations or addition related to Health care is not in scope

- User security roles is out of Scope

# Goals and objectives

The goals and objectives of testing SQL Conversion

- Complete and review testing deliverables according to the project scheduled due dates.

- Execute all test cases and provide the result for Testing.

- Ensure response is returned correctly

- Ensure that all the PDS Front End Strategy – is working fine after SQL conversion

- Document the test results, test data, and test defects in accordance with the test plan.

- Enforce entry and exit criteria through each test phase.

- Standardized test execution and defect handling.

- Ensure that migrated application is working as expected

# Testing Approach

## 6.1 Testing Types and Techniques

The testing approach will include multiple levels of testing, beginning with unit testing commencing during development.

Unit testing: Unit testing will be done by development team.

System testing: System testing will be performed by QA team it involves both DB testing, Functional testing of PDS applications, and creation of automated scripts for PDS functionality

Below are the activities or levels of testing performed

- Database testing: As part of DB testing QA team will validate DB Objects, Schema, Data validation, DB objects existence, Constraints, Keys, Indexes, Data Types, Default values are migrated As Is (Validation of few features will be done according to assumptions) Instance migrated index’s names need not match the index names in oracle in this scenario QA will validate the count of the index’s and ignore the names of the index for SQL migration phase.

Below is the list of converted data types, default values, looks different in Oracle and SQL

| Oracle | SQL Server |
| --- | --- |
| Number(38,0) | Numeric(38,0) |
| VARCHAR2(6 BYTE) | varchar(6) |
| DATE | datetime2(0) |
| RAW | uniqueidentifier |
| CHAR(1 BYTE) | char(1) |
| CLOB | varchar(MAX) |
| NCLOB | nvarchar(MAX) |
| SYS_GUID | (newid()) |
| Current Date, SysDate | (sysdatetime()) |

- UI Testing: Appearance tests focus on the appearance of objects on the Graphical User Interface (GUI) level for PDS application, This UI Testing also involves validation of UI for Positive and Negative inputs, this ensures that migration has not disturbed any layout of the PDS Pages.

- Functionality testing:  PDS Web functionality testing is carried out by running the base lined regression suite on the migrated applications and also manual testing is carried out to check the functionality of the application and corresponding PDS entries @ database and it also involves both positive and negative inputs.

- Exploratory testing: QA Team will be perform exploratory testing on PDS web application , so that QA can suggest any changes can be recommended to Health care project and also to uncover the scenarios which are not covered as part of test case design and automated test suites.

- Nonfunctional testing: Out of Scope as we don’t have dedicated QA server or Client

Testing Sign Off: Testing sign off is required from the following teams, for promotion to the next phase of the project.

| Customer / Application | Test Region |
| --- | --- |
| PDS | QA: PDS pointed to SQL server inQA Region(Rigi) |
| SQL Server | QARegion (Rigi) |

System Testing categorized into following phases:

- Initiation Phase

- Preparation Phase

- Execution Phase

- Closure Phase

Initiation Phase:

The main activities for this phase would include,

- Detailed test planning

| Initiation Phase | Entry Criteria | Signed off Requirement Documents Signed off Tech specs |
| --- | --- | --- |
|  | Activities | Study and analyze the Requirement documents Identify types of testing Define Defect Management process Prepare Overall Test Plan |
|  | Deliverables | Detailed Test Plan |

Preparation Phase:

The main activities during this phase are,

- Test scenarios identification

- Test case preparations

- Preparation of RTM

- Mapping of test data to test cases

| Preparation Phase | Entry Criteria | Signed off Requirement Documents |
| --- | --- | --- |
|  | Activities | Identify Test Scenarios Generate detailed test cases Prepare regression suite Incorporate review comments in test cases |
|  | Deliverables | Automated Regression Suite Test Cases SQL Scripts |

Execution Phase:

The main activities during this phase are

- Test Case Execution

- Defect logging

- Preparation of execution report

- Retesting of fixed issues

| Test Execution | Entry Criteria | Completed Test cases Completed Test data plan |
| --- | --- | --- |
|  | Activities | Run Automated Regression Suite Compare actual test results to expected results Document and track discrepancies between actual results and expected results Retest module to ensure the failure has been resolved. Update the defects in defect tracker (excel spread sheet). Review and sign off on the following: Test Summary Report Exploratory testing |
|  | Deliverables | Traceability Matrix Defect Report Test Summary Report |

Closure Phase:

During this phase the following activities will be carried out.

- Test results consolidation and reporting

- Defects consolidation reporting

## 6.2 Environmental Needs

SQL Conversion testing environments,

Tools Used:

| Test Activity/Category | Tool | Description |
| --- | --- | --- |
| Test Tool | OPEN Script | To test the PDS |
| Environment | QA Region(RIGI) | Need this details to access to Migrated SQL Server |
| Baseline Environment | DC3 | Need this environment for the source DB and PDS application for baseling the test |
| Defect management | Currently the defects are logged in Defect Tracker (Excel spreadsheet.) | Currently the defects are logged in Defect Tracker (Excel spreadsheet.) |

## 6.3 Automation Plan

- Open script tool is used for creating automated regression suite

- Implementing Data driven frame work.

- Regression suite is created for PDS web application to check each feature and its functionality is working as expected

- Scripts and data driven files are created in local and finally updated in TFS

Local Path: C:\HealthCare_Regression_Suite –This is the path where regression suite is run.

TFS Path: $/Ancilyze/QA/PDS_Automated_Regression_Suite

- Data driven files are created in CSV files and all the CSV files data is stored in one excel sheet location and document is named as All_In_OnePlace

Path: C:\HealthCare_Regression_Suite\ All_In_OnePlace.xlsx

- Naming  Conventions:

Scrip Name: Feature_Functionality

Ex: Product_Create_Search

Data Driven File:FeatureName_GroupOfFunctionalityName

Ex: Partner_Setup (Will cover all the functionality to setup a partner)

- Regression suite execution plan:

Pre-requisites to execute the regression suite:

- Restore the DB to backup point so that same Databank will used(this will reduce the time of updating the databank for each iteration), but need to execute the below script’s after each restore

- After restoring DB, need to execute the below scripts: as a SA user

EXECUTE sp_change_users_login 'Update_One', 'TI_READONLY_USR', 'TI_READONLY_USR'

EXECUTE sp_change_users_login 'Update_One', 'TI_READWRITE_USR', 'TI_READWRITE_USR'

- Execute the below script from TFS @

QA: for QA - $/Ancilyze/PDS/Scripts/SQL Scripts/DML/Update_QA_PDS_Environment.sql

QA:  DEV- $/Ancilyze/PDS/Scripts/SQL Scripts/DML/Update_DEV_PDS_Environment.sql

- Make sure that Databank is updated and fields values does not exist in the SQL DB

## 6.4 Communication and Status Reporting

The following methods will be used for communication and status reporting.

Defect Status: Defects are tracked in an excel sheet and developer will have a daily look for any defects with OPEN status and after fixing the issues DEV should make the defect as RESOLVED and QA team will validate the resolved status bugs and change the status to Fixed or Open accordingly and give the comments.

| STATUS | Comments |
| --- | --- |
| OPEN | Whenever QA founds a defect they will raise the defect with Open status |
| Resolved | Dev. provides fix to the defect and changes the status frm OPEN to Resolved |
| Fixed | QA Validates the fix and changes the Status to OPEN ro Resolved accordingly |

Weekly Status Meeting: The status of the testing activities will be communicated during the weekly status meeting.

Test Execution Status: Test results will be submitted by the QA Analyst at the end of execution cycle, there is an execution tracker created to populate results of each execution. Status will be lo

| Status | Comments |
| --- | --- |
| Fail | TC will be marked as Fail if it does not meet the expected result |
| Pass | TC will be marked as Pass if it meet's the expected result |
| On Hold | If TC is dependent on some criteria or depended on failed TC |
| To be Executed (TBE) | TC which are not started |
| Will not be executed (WNE) | TC which are not executed as part specific iteration |

Test Evaluation Summary: Test Summary evaluation documentation will be completed by the QA Analyst as part of the testing exit criteria prior to a product implementation.  The documentation will be reported and sent to the Ancylize team.

# Test milestones

| Milestone | Planned Start Date | Planned End Date | Applicable |
| --- | --- | --- | --- |
| Test Plan Creation | 06/03/2013 | 06/15/2013 | Yes |
| Test Case Creation | 06/03/2013 | 06/15/2013 | Yes |
| Create Regression suite | 06/03/2013 | 06/15/2013 | Yes |
| Create SQL Scripts | 06/03/2013 | 06/15/2013 | Yes |
| Test Execution ST | 06/17/2013 | 07/10/2013 | Yes |
| Test Evaluation Summary Sign-Off | 07/10/2013 | 07/15/2013 | Yes |

# Roles and resposibilites

| Role | Responsibility | Comments |
| --- | --- | --- |
| Quality Assurance Lead | Give sign off for Test Plan, Test cases and monitor the test analyst activities. Monitor and ensure adherence to project plan and change management. | Ancylize team will provide sign off on test plan and test case documentation |
| QA Analyst | Prepare Test Plan, Test Cases Create Regression suite Review of defects daily Provide defect reports Perform Automated and Manual test efforts. Deliver schedule and task information to QA Lead and ancylize team Give sign off on application under test. |  |

# TRaining requirements

TFS

# Risks, Assumption

| Risk | Mitigation Strategy | Contingency (Risk is realized) |
| --- | --- | --- |
| Unstable test environments | PM, Architect to track the unstable environments to concern team and resolve the issues asap to start the testing activities. | Revisit the SQL Conversion project testing schedule |

Assumptions

Original View which has duplicate version i.e with _A2P are not migrated(Eg: View (Treatment_display has duplicate versionTreatment_display_A2P and here Treatment_Display is not migrated)

160 migrated tables have 3 additional columns (LAST_PROMOTED_ENV, LAST_PROMOTED_DATE, and LAST_PROMOTED_BY). this was added to increase the performance of PDS application

Migrated Index names, Keys in SQL server need not have accurate name as index, Keys in Oracle, QA will validate the count of indexes, Keys

All Foreign key disabled in oracle are not migrated to SQL Servers

Dropping OLD_ID column as it is not used anywhere in code

Conversion of Varchar(1) to BIT

Test Environment Stability

There is temporary test environment for Migrated SQL Server

Does not involve Web service testing

Existing issued covered in baseline will to documented as observation points and not as defects for execution cycle

# Test metrics

## Required Metrics:

The following metrics should be gathered during the testing effort and a summary of these metrics will need to be completed in the Test Evaluation Summary.

- Total Planned Test Cases

- Total # of Executed Test Cases

- Percentage of Executed Test Cases (total # of executed test cases divided by the total planned test cases)

- Number of Passed Test Cases

- Percentage of Passed Test Cases  (total # of passed test cases divided by the total executed test cases)

- Number of Failed Test Cases

- Percentage of Failed Test Cases  (total # of failed test cases divided by the total executed test cases)

- Total Number of Defects Logged for entire Testing Effort

## Additional Metrics:

No additional metrics are identified at this point of time. Additional metrics will be provided per requests or where they are found to be value added.